NorDig RoO Group

Minutes from group meeting

Time:	  	Wednesday 1th.  July 2020

Location: 	Webex meeting

Participants:	Peter Mølsted, chairman (deputy for Mac Des)

Guillaume de Keating-Hart, Samsung
Nicholas Frame, Tpv-tech

Wiebe de Haan, Philips

Minutes from last meeting

Minutes from NorDig RoO group meeting 17.06.2020 approved.

Input to NorDig RoO spec. v.3.1.1 for this meeting

Guillaume and Nicholas: Video section (NorDig RoO_ver_3.1.1_Video_0v4)
Guillaume: Chapter 1 (NorDig RoO ver_3.1.1_Chapter 1 draft003 – gkh)
Nicholas: Video support excel (NorDig RoO Video Support_r3)

NorDig RoO spec. v.3.1.1 Common main draft

NorDig RoO spec. v.3.1.0 common draft updated to v007 including merge of Audio draft012.
- No comments.

Proposals and actions for NorDig RoO spec. v.3.1.1 (updated 01.07.2020)
Chapter numbers are now changed to numbering as in RoO Common draft006. to be more in line with NorDig Unified, IRD spec.

| Chapter | Status minutes from meetings per task | Status | Owner |
| --- | --- | --- | --- |
| 1. General, Scope, History, etc. | First draft for next meeting. 18.10.19: First draft to be done. 27.11.19: to be done. 11.12.19: To be done 08.01.20: To be done 08.01.20: To be done 22.01.20: To be done 05.02.20: To be done 19.03.20: draft001 included in NorDig RoO v. 3.1.0 Common main draft 005 for Excom meeting. AP/ Peter to rewrite text to NorDig RoO v. 3.1.1 Common main draft 005. 02.04.20: done 16.04.20: No comments 05.05.20: Chapter 1. Updated in Common draft006 to be in line with IRD spec. AP/ Chapter 1.2 Terminology and 1.3 Definitions must be updated. 19.05.20: Peter presented “NorDig RoO spec. v.3.1.1_Chapter 1_draft001” - “Shall” in chapter 1.3 to be changes from bold red text to normal black since the chapter is about definitions. AP/Peter to update the draft with changes from the meeting. AP/ all to review the document and send comments before next meeting. 02.06.20: 1.4. References, have be updated incl. 2 new references from Audio chapter and links have to be checked (the list is copied from IRD spec.). AP/Peter to update the draft with changes from the meeting. AP/ all to review the draft and send comments before next meeting. 17.06.20: Peter: “NorDig RoO ver_3.1.1_Chapter 1 draft002”, with updates from last meeting. - 1.4 References, Stephan confirm that link Dolby Metadata Guide Issue is ok. - The references list have to keep the numbering from IRD spec. new references to be added in the end of the list. - It was discussed if Reference [26] ETSI TS 101 154 Digital Video Broadcasting (DVB) shall be changes to newest version 2.6.1 – conclusion was to keep the version 2.4.1 reference since the RoO v. 3.1.1 spec. is based NorDig Unified v. 3.1.1. - Note to the editor to update this reference in next version of NorDig Unified and RoO. AP/Peter to update the draft with changes from the meeting. AP/ All to review the draft and send comments before next meeting. 01.07.20: Guillaume: Chapter 1 (NorDig RoO ver_3.1.1_Chapter 1 draft003 – gkh): - 1.1 Scope, Proposal to minimize and simplify chapter 1.1 Scope – approved - 1.2 Terminology, Proposal to change “requirement” to “recommendation” in 1.2 Terminology and the complete RoO specification since it is up to the broadcaster to follow the RoO spec., unlike in NorDig Unified spec. – Decision postponed to the meeting after the vacation period. - 1.4 References, the references have to be the same as NorDig Unified although it is not latest version of a spec., the references will be updated with a update of NorDig Unified. AP/ Peter to update doc. number and name, to be send out with meeting minutes. | In progress | Peter, Guillaume |
| 12. (P)SI | First draft for next meeting. 18.10.19: First draft to be done. 31.10.19: to be done. Juha input about HbbTV signaling in Finland, document for next meeting. 13.11.19: There has been no time to work on the draft. 27.11.19: to be done. 11.12.19: To be done 08.01.20: To be done 22.01.20: No comments 05.02.20: Per have started working on the draft. 19.02.20: Expect to have draft for next meeting. 27.02.20: Postponed to step 2 updated version – autumn 2020 19.03.20: Per, draft in progress. 02.04.20: No input yet 16.04.20: Per, draft in progress, the chapter and tables will be reformatted to be in line with NorDig IRD specification. 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: In progress – but no input yet. 02.06.20: No input for this meeting. Guillaume and Nicholas will join the work with the (P)SI part. 17.06.20: No input for this meeting. 01.07.20: No input for this meeting. | In progress | Per, Juha, Guillaume, Nicholas |
| 3.1. Tuning and Navigation | First draft for next meeting. 18.10.19: First draft to be done. 31.10.19: to be done. 13.11.19: Richard have started working with chp. 3: - There are some overlap between this chapter and the SI chapter that have to be found solutions for. - Number of information in the chapter don’t have references to the IRD spec. but to DVB specifications and have to be checked if need to be updated. - There need information about IRD tuning and demuxing. - Error in 3.1.5 Private_data_specifier: LCN v1 or v12 AP/ Richard continues with the draft work. 27.11.19: no time to make first draft. 11.12.19: To be done 08.01.20: In progress, but no draft ready yet. 22.01.20: In progress, but no draft ready yet. 05.02.20: No comments 19.02.20: No comments 27.02.20: No input 19.03.20: No input Nicholas has agreed to participate in the work on this chapter. 02.04.20: No input yet. Peter will participate in the work on this chapter. AP/ Peter to create draft doc. and send to Richard and Nicholas 16.04.20: In progress but no input yet. 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: In progress – but no input yet. 02.06.20: No input for this meeting 17.06.20: No input for this meeting. 01.07.20: No input for this meeting. | In progress | Nicholas, Peter, Guillaume |
| 4. MPEG-2 Demultiplex | 02.06.20: Per: “NorDig Rules of Operation_ver_3.1.1_Multiplexing and CA parts d001” - Discussion about IRD legacy problems, how much we have to support with recommendations on how to handle older IRDs. The challenge is that the NorDig network have a lot of different IRDs which must be supported to work side by side with the newest IRDs. AP/ Per to updated the draft with input from the meeting AP/ All to review the draft and send comments before next meeting. 17.06.20: Postponed to next meeting. 01.07.20: No input for this meeting. | In progress | Per |
| 5. Video transmission | First draft for next meeting. 18.10.19: First draft to be done. 31.10.19: to be done. 13.11.19: There has been no time to work on the draft. 27.11.19: to be done. 11.12.19: To be done 08.01.20: In progress, but no draft ready yet. 22.01.20: In progress, but no draft ready yet. 05.02.20: No comments 19.02.20: No comments 27.02.20: No input 19.03.20: No input Nicholas has agreed to participate in the work on this chapter. 02.04.20: No input yet. Peter will participate in the work on this chapter. AP/ Peter to create draft doc. and send to Richard and Nicholas 16.04.20: In progress but no input yet. 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: In progress – but no input yet. 02.06.20: Guillaume and Nicholas: “Nordigvideofrompdf” proposal to re-organize the RoO spec. with more of a Broadcaster angle. - Organisation of the RoO spec. have been discussed in a longer process in NorDig and it is agreed that the RoO spec. have to be in line with the IRD spec. because it makes it easier to update IRD, Test spec. and RoO spec. and easier for the users both broadcasters and IRD manufacturers. Guillaume: “NorDig RoO_ver_3.1.1_Tuning_Video_CA draft001_Peter M-gkh” – Video part draft001. - Draft was reviewed. AP/ Guillaume to updated the draft with input from the meeting. AP/ All to review the draft and send comments before next meeting. 17.06.20: Guillaume and Nicholas: “NorDig RoO Video Support r1” Excel scheme, input to the video section, Table with Codec, Profile, Level – resolutions etc. - Requirements and recommendations was discussed – draft was updated during the meeting. AP/ Nicholas to send updated version to the group. Guillaume and Nicholas: “NorDig RoO_ver_3.1.1_Video_0v1” - Draft was review at the meeting. AP/ Guillaume to send updated version with input from the meeting. AP/ All to review the draft and send comments before next meeting. 01.07.20: Guillaume and Nicholas: Video section (NorDig RoO_ver_3.1.1_Video_0v4).+ Video support excel (NorDig RoO Video Support_r3) - Draft was reviewed and updated at the meeting. AP/ Guillaume and Nicholas to send updated versions including input from the meeting. AP/ Peter to edit update version with yellow makings and doc. naming and send it out with meeting minutes. AP/ All to review the draft and send comments before next meeting. | In progress | Nicholas, Guillaume, Ralf, Wiebe |
| 6. Audio transmission | 17.06.20: Audio draft012 merged in to Common draft007. | Done | Stephan, Jonas, Johan |
| 10. System software update | First draft for next meeting. 18.10.19: First draft to be done. SSU via internet including security to be included in RoO. 31.10.19: to be done. 13.11.19: There has been no time to work on the draft. 27.11.19: to be done. 11.12.19: To be done 08.01.20: To be done 22.01.20: No input. Nicholas will participate in the work with the System software update chapter. 05.02.20: To be done 19.02.20: No comments 27.02.20: No input 19.03.20: No input 02.04.20: No input yet. 16.04.20: Comments. 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: In progress – but no input yet. 17.06.20: No input for this meeting. 01.07.20: No input for this meeting. | In progress | Per, Juha, Nicholas |
| 7. Teletext and Subtitling | 05.05.20: Teletext and Subtitling draft004 merged in to Common main draft006. | Done | Peter, Per, Kjell |
| 14. PVR | AP/ Peter to merge PVR draft v.002 in to NorDig RoO v.3.1.1 common draft 003. 27.11.19: done. | Done | Peter |
| 9. Conditional access | First draft for next meeting. 18.10.19: First draft to be done. 31.10.19: to be done. 13.11.19: There has been no time to work on the draft. 27.11.19: to be done. 11.12.19: To be done 08.01.20: To be done 22.01.20: No comments 05.02.20: No comments 19.02.20: No comments 27.02.20: No input 19.03.20: No input 02.04.20: No input yet. Peter will participate in the work on this chapter. AP/ Peter to create draft doc. and send to Per 16.04.20: In progress but no input yet. 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: No comments. 02.06.20: Per: “NorDig Rules of Operation_ver_3.1.1_Multiplexing and CAparts d001” - Draft was reviewed. AP/ All to review the draft and send comments before next meeting. 17.06.20: Postponed to next meeting. 01.07.20: No input for this meeting. | In progress | Per |
| 15. API - HbbTV | First draft for next meeting. 18.10.19: First draft to be done. 31.10.19: AP/ Juha first draft for next meeting. 13.11.19: Juha: input by mail: A new development in Finland where we are putting HbbTV apps on encrypted channels as well. During testing it was noticed that encrypted AIT won’t work on all devices – and there’s mention about it in the spec, that it’s not required. Juha will write in the RoO mentioning that while A/V can be encrypted, AIT will be in the clear. AP/ First draft ready for next meeting 27.11.19: no time to make first draft. 11.12.19: Juha: NorDig Rules of Operation_ver_3.1.1_HbbTV draft002. All proposals in the draft approved. - need text about DVB Dash. - to be checked if need more text about DRM. - Broadband services to be included. AP/ Juha updated HbbTV draft for next meeting. 08.01.20: Juha could not attend the meeting. Topic to be addressed at the next meeting. 22.01.20: No input. Nicholas will participate in the work with the API - HbbTV chapter. 05.02.20: No input. 19.02.20: No comments 27.02.20: No input 19.03.20: No input 02.04.20: No input yet. 16.04.20: No comments 05.05.20: Due to the Corona crisis, it has not been possible to find time to work with input to the RoO specification. 19.05.20: Juha will review and if need update the old draft “NorDig Rules of Operation_ver_3.1.1_HbbTV draft002. AP/Juha to send updated draft to the group before next meeting 02.06.20: No input for this meeting. AP/Juha to review and if need update the old draft “NorDig Rules of Operation_ver_3.1.1_HbbTV draft002, send updated draft to the group before next meeting 17.06.20: No input for this meeting. 01.07.20: No input for this meeting. | In progress | Juha, Nicholas |
| 1. References | 17.06.20: See Chapter 1. General, Scope, History, reference, etc. | In progress | All |
| Appendix | 18.10.19: no comments. 31.10.19: CRID Types moved from ch. 8.2.1 to Appendix A – approved. 27.11.19: no comments. 11.12.19: no comments. 22.01.20: No comments 05.02.20: No comments 19.02.20: No comments 27.02.20: No input 19.03.20: No input 02.04.20: No comments 15.05.20: No comments 16.04.20: No comments 05.05.20: No comments 17.06.20: Ralf: Appendix C: HDR Dynamic Mapping Information (informative) “NorDig Rules of Operation_ver_3.1.1_Common draft007 RS” (Note: editor have renamed the draft to “NorDig RoO ver_3.1.1_Appendix C_HDR_draft001”) - Draft was reviewed – it is open if this Appendix C shall be included in RoO v. 3.1.1. or we must wait to next version to follow the update of NorDig Unified. AP/ All to review the draft and send comments before next meeting. 01.07.20: No input for this meeting. | In progress | All |

Drafts for RoO v.3.1.1, latest versions and documents:

NorDig Rules of Operation ver. 3.1.1 Common draft007
NorDig Rules of Operation_ver_3.1.1_HbbTV draft002
NorDig Rules of Operation_ver_3.1.1_Teletext and Subtitling draft004_Per T
NorDig Rules of Operation_ver_3.1.1_Teletext_Subt_PVR_draft002
NorDig RoO ver_3.1.1_Audio draft012
NorDig Rules of Operation_ver_3.1.1_Multiplexing and CAparts d002
NorDig RoO ver_3.1.1_Appendix C_HDR_draft001
NorDig RoO Video Support r4
NorDig RoO ver_3.1.1_Chapter 1_draft004
NorDig RoO_ver_3.1.1_Video_draft003

Time plan for release of NorDig RoO v.3.1.1

Time plan approved by Excom at meeting March 3, 2020: 
NorDig RoO v. 3.1.1 final draft, completely updated and adapted in design corresponding with the IRD Unified specification, ready for approval at Excom meeting October 8, 2020 and release just after the meeting.

- To be able to meet that schedule NorDig RoO v. 3.1.1 Common draft we must be 99% finished before summer vacation. This means that we must have a final draft ready by the end of June, so that we in the group only need to check for minor errors at the end of August before send it to NorDigT for approval.

Workplan for the RoO Group:

- Ultimo June: NorDig RoO v. 3.1.1 Common draft 99% finished.

- Ultimo August: NorDigT, NorDig RoO v. 3.1.1 final draft to be send to NorDigT for approval at NorDigT meeting 1th. September.

- (If needed possible to fix errors and to get updated version approved at NorDigT meeting 29th September).

- Primo September: NorDig RoO v. 3.1.1 final to be send to Excom for approval at Excom meeting 8th. October.

- Ultimo October: Release of NorDig RoO v. 3.1.1.

Meetings

Telco / Webex meeting, Wednesday 15th July from 13.00 to 15.00 CET.

Informative: 
NorDig T meeting, 1th. September 2020.
Excom meeting, 8th. October 2020.

Note: meeting minutes, updated Working document and other relevant documents will be uploaded at the NorDig website (nordig.org) at member’s area in RoO Group documents.
https://nordig.org/groups/roo-group/documents/