NorDig RoO Group

Minutes from group meeting

Time:	  	Tuesday 28th.  September 2023

Location: 	Teams online meeting

Participants:	Peter Mølsted, Deputy chairman

Per Tullstedt, Teracom
Richard Moreton, Samsung

- Minutes from last meeting

Minutes from NorDig RoO group meeting 19.09.2023 approved.

- Input for this meeting
Per: Updated NorDig RoO v. 3.2.1_draft013.

- Liaison from DVB to NorDig regarding accessibility services

NorDig have received proposal “Liaison from DVB to NorDig regarding accessibility services” from DVB for comments. The proposal is particularly interesting for NorDig in relation to HbbTV accessibility services and TV Anytime for EPG/Event metadata exchange.
AP/ Erik: HbbTV group to review the DVB proposal
AP/ Peter: EPG/Event metadata group to review the DVB proposal
AP/ Per: to review the DVB proposal focusing on DVB-I

- Per have to send NorDig response to DVB latest Monday 2th. September.

- TTML test streams

TV2 Norge TTML new version 13_02_2023.

Per and Nicholas have found that CRC is missing for all four TTML PIDs that must be correct to follow the standard specification and there some subtitle issues.

- Per have contacted Jan Piet TV2 Norge to get an updated test streams - waiting for answer.
AP/ Jan Piet TV2 Norge to make a new TTML test steam – Peter to contact Jan Piet.

- Pasi have announced that Labwise have made a TTML test stream which they will make available to NorDig as test reference.

- EIT and Subtitle and Audio test stream including Sami languages
Test stream including Danish, Norwegian, Swedish, Irish and Sami languages / characters including description. 
- Paul have made an updated version of test stream with corrected EIT.
AP/Paul to make more detailed test cases for the Test stream to make it easier for the manufacture to test – To be done.

- DVB subtitling support of Sami characters
Paul have found tv sets that have problems supporting DVB subtitling Sami characters – choice of “Sami languages” as UI on the IRD are not working on some IRD´s.
- It have been found that the test stream has errors in the EIT coding.
AP/ Paul to correct EIT coding problems and make an updated version – To be done.

AP/Paul to make description of test procedure and testcases and prepare test stream for publication on NorDig website – To be done.

- Proposals and actions for NorDig RoO spec. v. 3.2.1 and NorDig IRD requirements v. 3.2.1 (updated 28.09.2023)

|  | NorDig RoO spec. v. 3.2.1 |  |  |
| --- | --- | --- | --- |
| Chapter | Status minutes from meetings per task. | Status | Owner |
| 7.1.8 Simultaneous Subtitling and HbbTV | 28.09.23: The chapter must be updated to include TTML subtitling. Pasi have an AP from latest NorDigT meeting to draft updates of the chapter. Draft updates of the chapter made at the meeting. AP/ Pasi review the proposal. | In progress | Per / Pasi |
| 7.4 TTML Subtitling | 19.01.23: IRD and RoO spec.: Grace period must be linked to available test streams. AP/ Guillaume and Nicholas draft text about grace period. 25.01.23: Per, NorDig Rules of Operation ver. 3.2.1_draft v003_TTML_AnnexL_ptu: Review of proposal. Question regarding Irish characters that would be needed for SI and TTML subtitling in Irish DVB transmission. AP/ Per to contact Des for input. ------- see minutes of previous meetings to see all comments. 14.06.2023: Guillaume: Samsung want to use downloadable font for TTML, solutions. AP/ Guillaume to make a proposal for next meeting. 30.08.2023: AP/ Richard to make a proposal about downloadable font for TTML, if need for next meeting. 19.09.2023: AP/ Richard to make a proposal about downloadable font for TTML, if need for next meeting. 28.09.2023: Richard: Samsung have decided that they see no need for downloadable font for TTML anymore. The item is closed. | Done | Per / Poul |
| 12. Services Information, Sami language | ------- see minutes of previous meetings to see all comments. 20.04.2023: Per: updated NorDig RoO v. 3.2.1_draft006, proposal reviewed and approved. AP/Per update draft (all changes with yellow making). 02.05.23: Done | Done | Per / Poul |
| 12.1.7 Character sets in text strings | 06.02.23: AP/ Poul to make a proposal for support of Sami for next meeting. 20.04.23 Done | Done | Poul |
| 15.2.1 API-HbbTV General | 20.04.2023: HbbTV and pre-testing, add text for first two items that it refers to testing over live broadcast signals (terrestrial, cable, satellite…) and investigate if to add text about “black listing” (deny listing). AP/Proposal for new text about test of new HbbTV applications before launch in cooperation with the manufacturers. The discussed problem for the broadcasters to get in contact with manufacturers when testing new HbbTV apps: - It was agreed that a solution could be to make e-mail addresses and company names for each members visible on NorDig website (today the is only names), but only in the members areal. AP/ Proposal to been discussed at NorDigT. ------- see minutes of previous meetings to see all comments. 30.0.2023: Per: updated NorDig RoO v. 3.2.1_draft011, proposal reviewed. ch. 15.2.1 API – HbbTV, and reorganizing of chapters, all changes approved. AP/Per to update draft with changes from the meeting (green to yellow marking). E-mail addresses and company names for each member shall be visible on NorDig website (only in the members areal) - done, but need to visible in vertical list form. AP/ Peter, updated of NorDig website to support the agreed solution. 19.09.2023: Per: updated NorDig RoO v. 3.2.1_draft012, proposal reviewed. ch. 15.2.1.1. HbbTV contact between Broadcaster/Operators/App developers and IRD manufacturers, additional new text, and changes at the meeting. AP/Per to update draft with changes from the meeting. E-mail addresses and company names for each member shall be visible on NorDig website (only in the members areal). Peter presented the implemented solution on Nordig.org – ok done. 28.09.2023: Per: updated NorDig RoO v. 3.2.1_draft013, proposal reviewed. ch. 15.2.1.1. HbbTV contact between Broadcaster/Operators/App developers and IRD manufacturers – all updates adopted. AP/Per to update draft with changes from the meeting. Item is closed. | Done | Hemanta / Nicholas/ Guillaume / Per |

|  | NorDig Unified requirements v. 3.2.1 |  |  |
| --- | --- | --- | --- |
| Chapter | Status minutes from meetings per task. | Status | Owner |
| 2.5.2 Energy efficiency | 19.09.23: The chapter must be updated to be comply with EU Energy efficiency regulations. AP/ Kari Eriksson, proposal for new text. | In progress | Per |
| 7.1.8 Simultaneous Subtitling and HbbTV | 28.09.23: The chapter must be updated to include TTML subtitling. Pasi have an AP from latest NorDigT meeting to draft updates of the chapter. Draft updates of the chapter made at the meeting. AP/ Pasi review the proposal. | In progress | Per / Pasi |
| 7.4 TTML Subtitling | 06.02.23: Per: “NorDig Unified Requirements ver. 3.2.1 Annex X ISO10646 additional characters” was reviewed and discussed. No reply from Des about Irish characters. The 3 predefined UTF-8 subsets in DVB and HbbTV for Irish characters seems to be ok. AP/ Per to update proposal and send to the group. Nicholas: Proposal UTF-8 subset for TTML, ch. 7.4 new table ZZ. Reviewed and discussed. It was agreed to wait with updated for Irish, need for more investigation regarding specific needs. AP/ Nicholas, update proposal for subset for TTML - to be send to the group before next meeting. ------- see minutes of previous meetings to see all comments. 14.06.23: Guillaume: Samsung want to use downloadable font for TTML, solutions need proposal for downloadable fonts as “Alternative 3”. AP/ Guillaume to make a proposal for next meeting – To be done. AP/ Per to archive the research done by Per and Nicholas which explains how Sami Skolt would not be correctly supported by DVB-TTML in its current form – To be done. 30.08.2023: AP/ Richard to make a proposal about downloadable font for TTML, if need for next meeting. AP/ Per to archive the research done by Per and Nicholas which explains how Sami Skolt would not be correctly supported by DVB-TTML in its current form. 19.09.2023: AP/ Richard to make a proposal about downloadable font for TTML, if need for next meeting – To be done. AP/ Per to archive the research done by Per and Nicholas which explains how Sami Skolt would not be correctly supported by DVB-TTML in its current form – To be done. 28.09.2023: Richard: Samsung have decided that they see no need for downloadable font for TTML anymore. The item is closed. | In progress | Per / Poul |
| 12. Services Information, Sami language | 28.09.22: See item 4. UTF-8 and support of characters. 05.04.23 Per: updated NorDig Unified Requirements v. 3.2.1_draft003 Annex K updated to remove TTML. Review and updated proposal at the meeting. AP/ Per to update draft including input from the meeting. 20.04.23 Done. | Done | Per / Poul |

Bugzilla list NorDig RoO specification next version

Review of Bugzilla list.

| Chapter | Status | date, description | owner |
| --- | --- | --- | --- |
| New items for NorDig RoO v3.2.1 (or later) |  |  |  |
| SI | Closed | E-mail from Saari Jani, Digita 2021-12-29 at 09:08: I writing about the issue we shortly discussed Nordig Excom meeting at 14th October. Yle informed us that it is not cleary stated in NorDig RoO that UTF-8 character set is mandatory requirement. I have also discussed this issue with Risto and Vesa (cc´d) and we’d like to hear your thoughts about this issue. This is important also for Nordic level because Sámi language is possible needed in Sweden and Norway. And at least in Finland Yle would like to use it. What we’ve found is that Sámi is mentioned in Unified Requirement for Receivers document (https://nordig.org/wp-content/uploads/2016/03/NorDig-Unified-Requirements-ver.-3.1.2.pdf) in chapter 12.1.7. There is a table for North and North-East European languages with ISO/IEC 8859-4. We’re not sure should this include support for Sámi or not. Is there a need to update this? Or is this still valid and appropriate set? Another suggestion would be to add a reference to Sámi language in RoO. In our opinion the RoO does not include sufficient mention about the needed languages that should be supported in EIT (includes the EPG information). This is because we’ve faced few receivers in Finland which don’t support the Sámi character set in EPG. Should the UTF-8 character set (and the Sámi language) requirement to be mentioned in RoO? Maybe chapter 12.4 Event Information Table? RoO meeting 2023-03-22: In progress. RoO meeting 2023-04-20: Done, included in RoO draft007 | Per T |
| Satellite 3.2.3 Output Frequency Range/up conversion Range | Closed | Des Mac Giolla an Chloig 2022-04-22 input to RoO draft spec: “Alternatively, it may be configured to provide a number of transport streams on a single cable, see section 3.2.5 “ I don’t understand why this is here? Des 15.12.22: Why are we talking about a cable for satellite? RoO meeting 2023-03-22: Alternatively, it may be configured to provide a number of transport streams on a single cable, see section 3.2.5. RoO meeting 2022-05-18: The text is edited in the RoO v.3.2 final version and a is ok. Des 15.12.22: What is “a is ok”? What about KA band? this section is unclear and needs reworking RoO meeting 2022-05-18: There have not been any request for KA band. Des 15.12.22: Irrelevant we transmit on KA band and it should be included RoO meeting 2023-03-22: AP/ Des make a proposal for KA band requirements. RoO meeting 2022-09-06: No input from Des, item is closed. RoO meeting 2023-01-19: 3.2.3 see section 3.2.5 AP/ Des make a proposal for KA band. RoO meeting 2023-04-20: AP/ Des make a proposal for KA band. RoO meeting 2023-05-17: AP/ Des make a proposal for KA band – To be done. RoO meeting 2023-08-30: Closed | Des |
| 4.1. Mux | Closed | Des Mac Giolla an Chloig 2022-04-22 input to RoO draft spec: “Network operators may already be adjusting their transmission to support the variety of NorDig IRD including legacy devices and these deviations or workarounds are not covered in this document but should be reviewed on an ongoing basis.” We should not “tweak” the headend to support the IRD. The IRD needs to comply with the specifications. General comment for the whole section: - The above section is a demultiplexing statement and not a multiplexing statement. Des 15.12.22: Incorrect statement from Peter, the proposal is to manipulate the headend to accommodate poor demultiplexing in the STB. RoO meeting 2022-05-18: Des to make a proposal for new text. RoO meeting 2022-09-06: No input from Des, item is closed. | Des |
| 4.2 PCR | Closed | Des Mac Giolla an Chloig 2022-04-22 input to RoO draft spec: We need note on the use of single PCR for multiplex operation As previously stated this section need to be multiplex configuration and operation. Des 15.12.22: This English is too poor to be mine where is this from? RoO meeting 2022-05-18: Des: to make a proposal for new text. RoO meeting 2022-09-06: No input from Des, item is closed. | Des |
| 5 Video | Closed | Des Mac Giolla an Chloig 2022-04-22 input to RoO draft spec: Again, the IRD cannot drive the headend, the receiver needs to comply with the specification! Need more on video, statistical multiplexing recommendations etc. The audio section following is far more comprehensive than the video section, this needs to be rebalanced. RoO meeting 2022-05-18: There is no need for more recommendations about video since it is well known, and information can be found in other places (the audio section is different since there in no big experience with NGA yet) Des 15.12.22: Incorrect statement by Peter, this document is intended to be “ a one stop shop” if information is available elsewhere why are we bothering with this document?? RoO meeting 2022-08-17: Poul: to check text about support legacy IRD’s etc. RoO meeting 2022-09-06: To be done. RoO meeting 2023-04-20: Item discussed at the meeting and conclude the there is no need for update. AP/ Des to make a proposal. RoO meeting 2023-05-17: AP/ Des to make a proposal – To be done. RoO meeting 2023-08-30: Closed | Paul, |
| 6.3.2 mp2 | Closed | Des Mac Giolla an Chloig 2022-04-22 input to RoO draft spec: Need to include recommended minimum bitrates for stereo, joint stereo and maximum for mono. RoO meeting 2022-05-18: Anirban: check recommendations for minimum bitrates for stereo, joint stereo and maximum for mono. Des: input for proposal. ? RoO meeting 2022-08-17: John and Anirban: to check recommended minimum / maximum bitrates. Des 15.12.22: Please provide update on the latter action? RoO meeting 2022-09-06: Closed. | Des |
| 6.4.4 note | Closed | Des Mac Giolla an Chloig 2022-04-22 question to RoO draft spec: “The audio_preselection_descriptor should only signal “real” languages. Special language tags like ‘und’, ‘mul’, ‘mis’, ‘qaa’ or ‘nar’ should be avoided.”qaa” is recognized as universal for original language RoO meeting 2022-05-18: “gaa” is used for dubbing in Finland. Eurovision are using “gaa” for background sound in sportsevents. RoO meeting 2022-08_17: Anirban: to check audio_preselection_descriptors ‘und’, ‘mul’, ‘mis’, ‘qaa’ and ‘nar’. Des 15.12.22: Update required. RoO meeting 2022-09-06: Stephan presented proposal for new / additional text for note in chapter 6.4.4, proposal was approved. RoO meeting 2023-01-19: Done and proposal included in main draft. | Stephan |
| 7.2.2 TXT subt | Closed | Des Mac Giolla an Chloig 2022-04-22 question to RoO draft spec: Encoder Subtitle delay specification for MPEG 2 or MPEG 4 video? Per: there are not used manual control / setup of subtitles delay in the encoders today. RoO meeting 2022-08-17: Closed RoO meeting 2022-09-06: Closed | Des |
| 12.1.7 SI, UTF-8 BMP char table | Closed | NorDig Excom 2022-03-17; UTF-8 BMP ISO/IEC 10646 (Basic Multilingual Plane). Investigate and prepare requirement and user guidelines proposal for inclusion of UTF-8 BMP to be used SI tables according to DVB, in order to handle minority languages (typically for language Sami Skolt). What issues could legacy IRDs get with UTF-8, how to minimise IRD issues? Some background/info about UTF-8 BMP: https://www.unicode.org/roadmaps/bmp/ RoO meeting 2022-09-06: Work in progress. RoO meeting 2023-05-31: Update of RoO specification is done, but test stream not ready yet. RoO meeting 2023-08-30: item closed, but test stream not ready yet. | Per |
| 12.1.8 country and lang. codes | Closed | Des Mac Giolla an Chloig 2022-04-22 question to RoO draft spec: “‘nar’/”narrative”: NorDig has defined the language code ‘nar’ as “narrative”, that may be used for….” Not a good idea ! And These examples are not clear. RoO meeting 2022-09-06: Need input from Des. Des 15.12.22: Again this is not clear Peter to provide more detail as the edit is very poor ! RoO meeting 2023-01-19: Done and proposal included in main draft. | Des |
| 12.3.1.1 Metadata Pointer | Closed | Input Per Tullstedt 2022-09-28, section (level 4) header 12.3.1.1 Metadata Pointer descriptor, this header should probably be level 3 (to match the other sections in this chapter 12.3. Proposal is to change this to level3 and move this last in 12.3 (i.e. to 12.3.8) to minimize changes in references, RoO and TestPlan. RoO meeting 2023-04-20: Done, included in draf006 | editor |

Related documents latest version (see https://nordig.org/groups/roo-group/documents/ )

- NorDig IRD Req ver. 3.2.x proposal BMP/UTF-8 for SI, HbbTV and TTML draft006_PerT_2022-10-26

- NorDig UTF-8 ISO10646 characters DTG, HbbTV, NorDig v006

- “Fonts including glyphs for additional character sets for DVB-TTML” mail 16.11.2022 (Nicholas Frame)

- NorDig Unified Requirements ver. 3.2.1 AnnexX ISO10646 additional characters d002

- “TTML Test stream TV2 Norge_13_02_2023” including links to test streams.
tv2 720pNordig_20221006.ts
https://www.dropbox.com/s/2n0qvtqwuq2b2om/tv2%20720pNordig_20221006.ts?dl=0

tv2 encoder3_20230210.ts
https://www.dropbox.com/s/kwtdlfntxx0ixot/tv2%20encoder3_20230210.ts?dl=0

tv2 GMN TTML_20220209.ts
https://www.dropbox.com/s/qfhtjkb7k7862k2/tv2%20GMN%20TTML_20220209.ts?dl=0

tv2 sub 4 versions_20230209.ts
https://www.dropbox.com/s/3my920hsrckjjgy/tv2%20sub%204%20versions_20230209.ts?dl=0

- NorDigUnifiedRequirementsver.3.2.1_draft001+TPV-TTML-proposal-20230206r3 (Nicholas Frame)

- EPG_EIT test stream 06.02.2023.docx (Paul Kumlin, Digita) 
https://www.dropbox.com/s/jwlh9v488kqgsjc/NordigRoOTeststream.tts?dl=0

- Nordig RoO EIT and Subtitle and Audio test stream including Sami languages, v. 2 (Paul Kumlin, Digita 31.05.2023)
https://www.dropbox.com/s/yt4zirpo5zbza5u/Nordig_RoO_EIT_v2.tts?dl=0

- NorDig Unified Requirements ver. 3.2.1_draft007

- NorDig Rules of Operation ver. 3.2.1_draft v013

- NorDig IRD v.3.2 supported Accessibility Services_draft002

- NorDig RoO v. 3.2.1 and NorDig IRD requirements v. 3.2.1
Workplan: new version 3.2.1 of the package NorDig specifications, IRD, RoO and Test plan, to be ready for approval at NorDig Excom 19th October 2023 meeting.
AP/ Peter to send updated RoO and IRD spec. v.3.2.1 final drafts to NorDigT group for review and approval at NorDigT meeting 5 th. October.

- Meetings

Telco / Teams meeting, Thursday 2th November from 13.00 to 15.00 CET.

Telco / Teams meeting, Wednesday 15th November from 10.30 to 12.30 CET.

Informative: 
Next NorDig T meeting, 5th October 2023.

Note: meeting minutes and other relevant documents will be uploaded at the NorDig website (nordig.org) at member’s area in RoO Group / documents.
https://nordig.org/groups/roo-group/documents/