NorDigT API subgroup

Working document A

Version 076

Content

1	Mandate	5

2	Background	6

3	Estimated workplan	6

4	Active action points and rapport	6

5	Closed/solved action points and rapport	28

6	API functional / user requirements	37

Documents history:

| Version | date | Meeting reference | Comments | Author |
| --- | --- | --- | --- | --- |
| - | - | To be updated | - | - |
| 012 | 17.10.12 | Meeting in Oslo |  | Ayca |
| 013 | 13.11.12 | Conf. call |  | Ayca |
| 014 | 28.11.12 | Meeting in Copenhagen |  | Ayca |
| 015 | 10.12.12 | Conf. call |  | Peter |
| 016 | 08.01.13 | Meeting Stockholm | Item 19 added | Peter / Ayca |
| 017 | 18.01.13 | Conf. call | Items 4, 8, 13, 15 and 19 updated | Ayca |
| 018 | 05.02.13 | Meeting Oslo | New Item: 20 and 21 | Peter |
| 019 | 22.02.13 | Conf. call | Items 8, 13, 20, 21 updated | Ayca |
| 020 | 27.03.13 | Meeting Copenhagen | Updated Items: 4, 8, 13, 15, 19, 20, 21 New Item: 22 | Ayca |
| 021 | 17.04.13 | Conf. call | Updated Items: 4, 8, 13, 15, 19, 20, 21, 22 | Ayca |
| 022 | 08.05.2013 | Meeting in London | Updated Items: 4, 8, 13, 14, 15, 19, 20, 21, 22, 23 | Jan and Erik |
| 023 | 07.06.2013 | Conf. call | 4, 13, 15, 19, 20, 21, 22, 23 | Ayca |
| 024 | 05.07.2013 | Conf. call |  | Peter |
| 025 | 29.08.2013 | Meeting in Helsinki |  | Peter |
| 026 | 23.09.2013 | Conf. call |  | Ayca |
| 027 | 09.10.2013 | Meeting in Oslo |  | Ayca |
| 028 | 22.10.2013 | Conf call |  | Ayca |
| 029 | 04.11.2013 | Conf call |  | Ayca |
| 030 | 25.11.2013 | Conf call &“Live meeting” online document sharing |  | Ayca |
| 031 | 09.12.2013 | Conf call |  | Peter |
| 032 | 17.12.2013 | Conf call & “Live meeting” online document sharing |  | Ayca |
| 033 | 13.01.2014 | Conf call & “Live meeting” online document sharing |  | Ayca |
| 034 | 12.02.2014 | Conf call & “Live meeting” online document sharing |  | Ayca |
| 035 | 04.03.2014 | Conf call & “Live meeting” online document sharing |  | Ayca |
| 036 | 25.03.2014 | Conf call & “Live meeting” online document sharing |  | Erik |
| 037 | 23.04.2014 | Conf call & “Live meeting” online document sharing |  | Nick Church |
| 038 | 27.05.2014 | Conf call & “Live meeting” online document sharing |  | Erik |
| 039 | 25.06.2014 | Conf call & “Live meeting” online document sharing |  | Jan Outters |
| 040 | 18.07.2014 | Conf call & “Live meeting” online document sharing |  | Erik |
| 041 | 28.08.2014 | Conf call |  | Erik |
| 042 | 25.09.2014 | Meeting in Helsinki |  | Erik |
| 043 | 29.10.2014 | Meeting in Ballerup |  | Erik |
| 044 | 26.11.2014 | Meeting in Stockholm |  | Magnus |
| 045 | 17.12.2014 | Conf Call |  | Jan |
| 046 | 30.1.2015 | Conf Call |  | Magnus |
| 047 | 20.2.2015 | Conf Call& “Live meeting” online document sharing |  | Juha Joki |
| 048 | 20.3.2015 | Meeting in LG UK, Slough |  | Hemanta Lamichhane |
| 049 | 27.4.2015 | Conf Call |  | Erik |
| 050 | 21.5.2015 | Meeting in Tallinn, Levira |  | Erik |
| 051 | 15.6.2015 | Meeting in Stockholm, Teracom |  | Erik |
| 052 | 15.7.2015 | Conf Call |  | Richard |
| 053 | 27.8.2015 | Meeting at YLE in Helsinki |  | Erik |
| 054 | 23.9.2015 | Meeting at Samsung in Staines |  | Erik |
| 055 | 26.10.2015 | Meeting in Stockholm, Teracom |  | Erik |
| 056 | 26.11.2015 | Meeting in Basingstoke, Sony |  | Erik |
| 057 | 16.12.2015 | Meeting at SVT in Stockholm |  | Bo |
| 058 | 25.01.2016 | Meeting at NRK in Oslo |  | Erik |
| 059 | 23.02.2016 | Meeting at DR in Copenhagen |  | Erik |
| 060 | 04.04.2016 | Meeting at Digita in Helsinki |  | Erik |
| 061 | 19.04.2016 | Meeting at Teracom Boxer in Stockholm |  | Magnus |
| 062 | 23.05.2016 | Meeting at Eurofins in Bristol |  | Bob |
| 063 | 18.07.2016 | Meeting at Levira in Tallinn |  | Hemanta |
| 064 | 22.08.2016 | Meeting at Sofia Digital in Tampere |  | Juha Joki |
| 065 | 26.09.2016 | Meeting at Samsung in Staines |  | Erik |
| 066 | 25.10.2016 | Meeting at SVT in Stockholm |  | Erik |
| 067 | 28.11.2016 | Remote |  | Erik, Juha, Ayca, Stuart, Richard, Chris, Thomas |
| 068 | 21.04.2017 | Meeting at Eurofins in Bristol |  | Erik, Jussi, Chris, Bob, Per, Richard, Uno |
| 069 | 18.05.2017 | Remote |  | Erik, Juha, Jussi, Richard, Uno, Jon, Kari, Nigel |
| 070 | 19.06.2017 | Remote |  | Erik, Jussi, Nigel, Richard, Uno, Juha, Per, Jon, Kari, Bob, Stuart |
| 071 | 04.09.2017 | Meeting at Teracom in Stockholm |  | Erik, Per, Niclas, Leif, Siri, Mika, Juha, Tuomas, Richard, Jon, Chris |
| 072 | 07.03.2018 | Meeting at Digita in Helsinki |  | Erik, Uno, Juha, Jussi, Mika, Leif Hassel (Smart clip), Richard, Hemanta, Leticia, Kari, Peter Paunonen (Eurofins), Niclas Edoff (Eurofins), Paul Diaconescu (SVT), Olli Tuomola (Digita), Jukka Eklund (Digita), Tuomas Seppala (Digita), Jonas (LG), Jon Piesing |
| 73 | 28.08.2018 | Remote |  | Erik, Per, Jon, Juha, Niclas, Tuomas, Uno, Richard, Jonas Roden (Dolby) |
| 74 | 27.03.2019 | Meeting at Digita in Helsinki |  | Erik, Juha, Mika, Uno, Andres, Hemanta, Per, Tuomas, Richard, Jon, Marc Cortiella (Sharp), Wojciech Guderski (Samsung), Krzysztof Kluczek (Samsung), Ari Nisumäki (Bat. Power Oy), Mustafa Inac (Vestel), Singe Sonmez (Vestel) Sandhya R Rayanagoudar (LG) |
| 75 | 24.02.2021 | Remote |  | Juha and Erik |
| 76 | 12.10.2021 | Teams (remote) |  | Juha |

Participants of this meeting (updated 12.10.2021):

Chairman : Erik Vold, NRK		erik.vold@nrk.no

Per Tullstedt, Teracom		per.tullstedt@teracom.se

Notekeeper: Juha Joki, Sofiadigital	juha.joki@sofiadigital.com

Ian Medland, Eurofins		IanMedland@eurofins.co.uk

Kari Eriksson, Sony 		kari.eriksson@eu.sony.com

Guillaume De Keating Hart, Samsung	g.hart@samsung.com

Uno Karbus, Levira		uno.karbus@levira.ee

Nigel Moore, Sony		nigel.moore@eu.sony.com

Torsten Krokotch, Panasonic	torsten.krokotsch@eu.panasonic.com

# Mandate

NorDig HbbTV test and test cases:

    - Maintain NorDig developed test cases. Propose new test cases to be developed if needed.

    - Update NorDig Test Plan with new/updated HbbTV test requirements (based on ref as much as possible to HbbTV test suit, clarify if HbbTV optional test is mandatory for NorDig Hybrids)

    - Contribute to HbbTV org the NorDig developed HbbTV test cases for inclusion in HbbTV standard Test suits (include as much as possible  in HbbTV standard test suits).

    - Propose budget for NorDig’s HbbTV activities (costs, descriptions, alternatives)

    - Supervise and manage any NorDig HbbTV consultancy work (currently Sofia Digital)

NorDig HbbTV IRD requirements:

    - Maintain and update HbbTV requirements (spring 2017 NorDig require HbbTV v2.0.1).

    - Investigate possibilities to mandate HbbTV capability for HEVC IRDs, could HbbTV be a similar basic functions as Teletext? HbbTV is the standardized way to deliver UHD content via OTT/broadband.

    - Monitor and report HbbTV spec development and usage.

Investigate additional HbbTV feature and requirements that are of interest for NorDig members (to be confirmed by –T and Excom before detailed proposal and any incl. into IRD spec).

HbbTV implementation:

    - Monitor and report HbbTV implementation in NorDig networks and other networks,

    - Monitor and report implementation status on IRD side

    - Monitor and discuss experience and issues/problems with launching HbbTV services

HbbTV DRM

    - Monitor HbbTV DRM implementation, interest for common DRM requirements

    - Monitor technologies and functionality (common encryption, CAM/CI+ etc)

    - Review security requirements if needed to ensure handling UHDTV (“4k”) premium OTT content.

# Active action points and report

| Action | Title / Decription, comments, progress |
| --- | --- |
| 13. In progress (Item 2. Merged with in item 13). Bo – Boxer Ayca – Sony Erik - NRK | Develop NorDig test-cases using HbbTV xml forms |
|  | Bo (Boxer) to draft test descriptions, Ayca (Sony) to review. 28-Nov meeting: Bo to complete assertions. Ayca will review. 10 Dec. conf. call: Description of NorDig specific test requirements. Focus is to get included NorDig requirements in the HbbTV test suite, so the IRD manufacture can use same test environments for all HbbTV tests. There is defined 7 NorDig specific tests cases, See Item 2 Bo: to complete test-cases for next meeting (8 Jan. -13) 8 Jan meeting: NorDig test requirements (now with no. and more text): 1. Coexist of Subtitling (DVB and Teletext) and HbbTV app. 2. Coexist of EBU Teletext (normal pages) and HbbTV 3. Coexist of Trailer booking and HbbTV 4. Enable/ Disable HbbTV: user preference setting for HbbTV global enable/disable 5. Preferred UI language: multilingual UI/menu references (typical case Finland which has Finnish and Swedish) 6. Nordic and Irish character sets: “tables” for Nordic and Irish characters (extra characters) 7. Select subtitles: multiple subtitling streams, select according to language preferences 8. Select audio: multiple audio streams, select according to language preferences Bo had prepared and was presented analysis of test cases 4 to 8. Ayca : contact HbbTV Testing WG members and HbbTV/OIPF Joint WG members to ask if they have test cases for 1 to 3 developed. Ayca: check if test cases 2 and 3 will be incl. in HbbTV suite 1.0 Check test situation in other countries: Peter: write common question list Mika/Peter: contact Spanish Mika/Peter: contact Germans Per Magnus: contact French 18 Jan telco: Samsung will provide audio and subtitle selection tests for HbbTV 1.0 Test Suite. DTVL, Teracom and Sony to work together on NorDig specific test cases until the next F2F meeting (05.02.13) 5 Feb. Meeting: Make a schematic overview as a matrix over the NorDig test cases / requirements, incl. status of what is / will be in the HbbTV suite and what have to be developed. Peter: draft doc. Ayca and Andy: Qualify the doc. before send it in the API group for further work. 22 Feb. Meeting: Andy to prepare notes and update on the testing spread sheet. 27 Mar. Meeting: Samsung will provide feedback on Andy’s doc. Test creation would be API group responsibility, not Testing group. But NorDig cannot call for commercial contribution. Sofia Digital has similar tests. The best way would be having them in HbbTV test suite as optional and mandate them in NorDig spec. Peter to send letter to HbbTV testing group with request about including optional requirements. Ayca to discuss in HbbTV Testing Group (#2 to delete, #3 to defer in Andy’s doc). Sofia Digital told Spanish Abertis can collaborate on test suite. Ayca to check. 17 Apr. Telco: Samsung confirms that they have tests on audio/subtitle selection. Jon to help Peter for letter to be sent to HbbTV Testing WG. Ayca is waiting for letter to be sent to discuss the items. Abertis can only share test assertions (descriptions). 8 May meeting: HbbTV OK to integrate the tests as optional but development has to be carried by NORDIG broadcasters. Erik to Discuss with DR on possible development. Peter might need to confirm with Ian that Nordig requirements not optional in the HbbTV spec can be added to the test (in example “Coexist of Trailer booking and HbbTV” – low priority requirement) Andy will update the excel sheets accordingly. Jan to give more details about the tests by SAMSUNG. Abertis spreadsheet shared amongst NORDIG members for comments. NORDIG spreadsheet to be shared with Abertis after update for feedback. June 7 conf call: NRK will study whether they can implement the test cases. 7 July conf call: NRK are ready to develop the NorDig test-cases, starting August / September. DTVL will help NRK with the development and validation. Erik/ Draft workplan for next meeting. 29 August, meeting: DTVL and NRK have estimated cost of time spent for the developing the NorDig HbbTV test cases to 20 man-days. NRK does not have enough developer resources themselves to develop test cases. Samsung, DTVLAB and Sofia Digital like to help with development work. But there need economy to cover developer hours, it schall be examine whether Nordig can sponser. Peter: Nordig as sponser for testcases? The modelfor ownership is that NRK have the ownership of the test cases and set them available for free. NorDig HbbTV test cases were examined in detail and prioritized with respect of importance. Jan: To sent updated testcases dok. with prioritizing. NRK will establish a work plan with time, resource and estimated economy. Erik: To sent workplan and budget 23 Sep conf call: Proposed model for ownership is that NRK is owner of the test-cases and set them available for free. DTVL’s estimate: 600-700€/day; 2-3 day/test case. Sofia’s estimate: in F2F meeting. Erik: work-plan and budget Peter: To find out if NorDig can sponsor development of test cases? 09 Oct 2013 mtg: NRK sponsors Sofia and internal resources for implementing the test cases. Sony, Samsung, TPV volunteer to review. Better to submit assertions to the HbbTV testing group, no need to wait for implementations to finish. Ayca to ask HbbTV group to share some test examples, xml files, etc. 22 Oct 2013 conf call: Sofia is identifying necessary tests to be implemented. End of this week first assertion submission expected. Base stream to be provided by NRK. Inclusion of tests from TNT2.0 and TDT Hibrida to be discussed with DTVL. 4 Nov 2013 conf call: Project speed is bit slower than expected. Generic stream is being awaited from NRK. License text (disclaimer) will be added to the test cases. Discussions with Samsung ongoing (in order not to duplicate any tests that they are preparing for the HbbTV). Erik to prepare schedule. 25 Nov conf call: HbbTV CC licensing will be used here as well. Samsung has already implemented some test cases. Sofia will integrate them into the NorDig test suite. Assertions will be shared asap. Sofia will be at IRT IOP on 3-4 Dec. NRK will provide the base stream. Erik to send status, schedule estimate and licensing terms. 09 Dec. 2013 conf call: Erik / estimated schedule for NorDig HbbTV test cases: 1.12-13.12 - Review of assertions 1.12-13.12 - Test lab setup at NRK 13.12-20.12 - Sourcefiles at NRK 20.12-15.01 – HbbTV implementation at Sofia Digital 15.01-15.02 - Verification & modification License model same as HbbTV test suite. Juha, Andy, Ayca and Jan: Review and validation of test cases compared to NorDig API test requirements v3. / in this week. 17 Dec 2013 conf call: In progress. NRK is in process of generating the TSs. Except from the EBU TXT issue, everything is going fine. Materials to be sent to Sofia Digital. Assertion review update meeting seems to be delayed after Xmas (Jan). Juha to set a doodle pool. 13 Jan 2014 conf call: Assertion mtg tomorrow or Wed. Schedule seems delayed 2 weeks. Andy to contact HbbTV for contribution agreement doc sharing with NorDig. 12 Feb 2014 mtg: A bit delay due to unexpected administrative work. Sofia in good collaboration with Samsung, DTVL, Sony (subgroup). NRK have to work on model to follow. DTVL provides info on licensing. Sofia is analyzing tests already available in the HbbTV test suite. Some will be in HbbTV v2.0 test suite. Shall NorDig wait for it? Juha will send a short update email message. DTVL don’t strong view on any model, just want to clarify the options. Mandating TXT key behavior for NorDig (toggling between HbbTV txt and EBU txt) means there will be test cases for it. Sofia and NRK want it mandatory, Samsung & LG have reservations. Samsung & LG will check and inform the group. 04 Mar 2014 call: Manufacturers (Sony, Samsung, LG) choose to follow HbbTV spec and will not mandate the text button toggling suggested by Nordig (None / digital text / EBU teletext). Broadcasters (NRK) will add the requirements on supporting both teletext and digital text in RoO. Toggling function is highly recommended in order to be able to reach EBU teletext when digital text is present (Without turning off HbbTV). Sofia suggests more frequent subgroup calls and use GoTo Meeting, starts from this Friday. 25 Mar 2014 call: Juha shared the test assertions that have been created for NorDig specific test cases along with some test assertions that are missing from HbbTV test Suite. Sofia Digital will create these missing test assertions. Juha also shared the new delivery schedule for NorDig specific test cases Erik will share RoO for comments. Agreed on wording in document during meeting. 23rd April 2014 Meeting Update provided by Juha. Discussed the licensing model and need to access the HbbTV repository. Communication to be made to Ian Medland – Andy to draft an introductory email to be reviewed by Testing Group prior to sending. TMPA to be used unchanged to allow member companies to enter direct agreement with HbbTV 27th May 2014 Meeting Update provided by Juha. First batch of test assertions has been shared for reviewing. Ian also confirmed that HbbTV are working on giving us access to their test repository and it seems likely we will be able to get the requested documents. Text regarding the tetscases was updated in Nordig Unified. 25th June 2014 Meeting No response on the review of first batch of test cases Erik to check with Ian if September is realistic to finalize hbbtv’s review (Publishing of NorDig Test cases will follow the availability of their test cases). 17th July 2014 Meeting Test streams will be made available for reviewing through SD. Still no formal reply regarding access to the repository, but HbbTV are positive and will confirm at the end of July. Status was presented by Jussi. Need broadband TS with EBU teletext (See presentation). All originally planned tests are written except clock tests (These are a hot topic in HbbTV spec group at the moment). Mika estimate 9.000 Euro to complete the Nordig specific 1.5 test cases due to a lot of administration work and mapping of existing test cases (coming costs also involve reviews/reimplementation, repository access and update of references with dependencies on the delayed HbbTV test cases). Erik will get a list of existing and planned test cases in the official HbbTV test suite (from Ian). He will also follow up on providing the finances with the help of Excom in September and possibly some help from NRK / DR (Peter M will check). 28th August 2014 Call Still waiting for confirmation from Ian regarding access to the repository. Jon believes they just need a verification from IRT that this will not result in added cost. HbbTV steering board is in general positive. Likely to be concluded before the Helsinki meeting. Nordig Excom (Per Björkman, SVT) reports that 9k Euro can be a challenge to finance by them alone. Both DR and NRK is looking into how they can cover parts of the costs. NRK is positive to help financially again, but feel it is time for others to contribute as well. Failing to finance the development of the testcases might result in a changed ownership where the providers must charge for the use of them. It is important to us that our Nordig specific tests stays freely available. Both the consequences of reduced financing and the priority of the implementations will be presented for Excom on the 30th of September. Jon also advised on presenting them with the reason why we still have running costs, not only on the added implementations and admin costs on mapping cases, but also due to the delay of the HbbTV test suite, need for repository access and dependencies of existing/coming testcases. Test cases is continuous work, so a financial plan should be ahead of future implementations (2.0 will be mentioned in the presentation given to Excom but the focus will be on 1.5 as the official test suite also is delayed, see their plans below). Ian shared HbbTV's schedule: "Please note that the dates are representative and we reserve the right to change them based on review progress. We plan a 0.10 release in October 2014. This will cover the scope of the present 0.9.5 release, updated with the latest harness specification and with test cases identified to apply to specification v1.5 where applicable. The release will also include a large number of test cases obtained through our recent RFP – particularly test cases for DSM-CC, A/V control and various tests for the Window object. Our next release will be 1.0, with a planned release in December 2014. This will extend the scope of release 0.10 to include remaining test cases from the RFP – in particular test cases for MPEG-DASH and broadcast EIT metadata. The release will be accompanied by a new Test Harness. We will then enter a period of fixed-schedule releases, where we update the test suite every 3 months. These updates will include challenge fixes and additional test cases. Also, during 2015 we will be integrating the OIPF test suite into the HbbTV test suite. This will include test cases which are approved and required for HbbTV compliance and test cases which are not approved and are provided for information purposes only. The schedule for integrating these test cases is not yet agreed." Digital TV labs also contributed some important test cases (ref. Nick Church): "The CI+ tests would be contributed on an open source Creative Commons basis. They are already part of the official OIPF test suite, and this was used to fund their development which is why DTVL are happy to provide for free. We still expect the CI+ tests to be included in the official HbbTV 1.5 test suite at some point in the future, but it's not at all clear when this will happen - my guess is no sooner than mid-2015. ... Digital TV Labs have a number of Test Cases that we are planning to contribute: - es.tdthibrida_7D7C0040 - es.tdthibrida_7D7C0050 - es.tdthibrida_7D7C0060 - fr.hdforum_00151240 - fr.hdforum_00151250 - fr.hdforum_00151260 - es.tdthibrida_7D7C0070 - fr.hdforum_00151000 In addition to these, Digital TV Labs have created an HbbTV Test Suite around CI+ and the OIPF DrmAgent functionality. From the last meeting this area is clearly of high interest to Nordig so therefore we would like to contribute these also. This test suite ensures that the correct implementation exist in the receiver to allow HbbTV Apps to use the CI+ CAM (via SAS) correctly." 25th September 2014 meeting DR and NRK has agreed on covering half of the added cost (9k€) for completing the remaining testcases (within 2014). This will be of great value when we ask Excom for the other half during their meeting on the 30th. It will also be relevant for them to know that we now have access to the HbbTV test case repository and are able to use their tools for reviewing the test-cases. Ian shared a proposal with API that will help us in the process. Juha was suggested as the consultant for technical admin of the repository. The formal Nordig representative (handling access requests etc) should be the chairman of the API group. Jon presented us with HbbTV's clever approach for test case development. With 2.0 they required the assertions to be completed before publishing. Could this be something to consider for Nordig? The group is positive and a proposal will be presented at the excom meeting (along with HbbTV 2.0 implications for NorDig). Hopefully this will result in higher priority and more available resources accelerating the development. In addition to dependencies on the assertions HbbTV also suggests having a test suite available shortly after publication (6 months as assumed is however unrealistic, they might need another year to complete the 2.0 test cases). HbbTV 2.0 in general is not considered a reasonable requirement in the Nordig IRD spec untill the test suite is ready and 2.0 enabled devices are available in the market, most likely 2016 (According to Mika the vendors claiming to be 2.0 compatible are just cherrypicking parts of the spec). For now it is suggested that NorDig wait with updating the reference till HbbTV 1.5 errata 3 is available in november. The errata 2 allready have important fixes for security issues and adopted more common DASH resolutions specified in HbbTV 2.0 (but a reference to it makes little sense when errata 3 is only three months away). 29th of October meeting: Juha presented us with the test case status previosly shared with Excom. Sofia Digital will set up a work space for contribution and share info on how to use it. TRAA will be used as it is since all non-members will contribute as required. We wil also use the same structure in Redmine and just wait for common improvements from HbbTV. It was decided in NorDig T to apply for finances at the Excom meeting 27.1 covering running costs on maintaining the repository. Mika will make an offer. 26th of November meeting: Separate telco and email exchange with the HbbTV Repository maintainers (Michael Probst and others) to be initiated to make sure that Nordig test cases are following the same process and is unambigious with the main HbbTV Test Suite project(s). The goal is that manufacturer can get the same version from the website and from the test repository by using the correct branch/tag information when using repository access. 17th of December call: See slide update from Juha. 30th of January call: Status presented by Jussi (Sofia Digital). Some streams still need to be worked on. Exact status clarified in separate excel file. Test cases and streams will be uploaded to repo beginning of February. Will also be available at Nordig web site, inviting to comments (clarifying that test cases are in preliminary status). New test plan will be published soon (end Q1). Test case publication (on Nordig web site) should by synched with this. Financials OK for 2015 (decision by Excom) regarding maintenance of test cases. 20thof February call: Status updated by Juha Joki (separate excel sheet) Status of CI+ tests to be discussed with HbbTV Testing group (volunteers needed for reviewing CI+ tests if they are to be included in the standard HbbTV Test Suite). Sofia to update situation for next meeting. Should we change the namespace of com.company to org.organization for the Nordig Test Suite? Sofia to discuss with provider companies and update during next meeting. Nordig tests should only include tests that work with the Standard Test Harness. This was the original mandate and Nordig shall stick to that. 20March 2015 meeting: Status update from Juha : - discussions about switching from com.company to org.nordig for all tests approved to Nordig HbbTV test suite on-going with relevant com.companies. (Juha & Jussi) - test issues reported last time are being resolved with the test provider. The issues might appear in Redmine as well if the fix is not trivial. (Jussi) - we have received a request to change the test apps org id from HbbTV to Nordig. Nordig needs to apply for an organisation id and this process has started. (Erik & Juha) - The Nordig Test License agreement needs to be reviewed and approved (Nordig). Latest draft is attached to this email. - “Nordig-style” test task text for the Nordig Test Plan is in progress. Juha to check with DVB if NorDig Org ID can be registered even if NorDig is not a Legal entity. Using NorDig Org ID would cause less confusion for potential licensees of the NorDig HbbTV test suite. Alternatively, NRK already has an Org ID registered with DVB which can be used. NorDig HbbTV Test Suite License agreement (with DTV Labs comments) will need to be reviewed. FiCom legal representatives may review this document (Mika to confirm) 27April 2015 meeting: Status update from Juha : - Org ID needs some work. NorDig has an outdated org decription on the website. Peter Mølsted will look into this. When updated we can forward the information to DVB in order to check if NorDig can have its own Org ID (to be used when submitting tescases). Erik will forward the update request to Peter and include some sections from the website provided by Juha. - DTVL's request for changes in the TSLA seems OK but we are still waiting for confirmation from the lawyers at Ficom. - Test cases with streamevents and subtitling has been improved and verified (Better sync between subs and streamevnt launch). Test case is more reliable and easier to use. - The Nordic style test task from the test plan is still in progress. During the meeting we received the following e-mail from DTVL but unfortunately it was not presented to the API group. Hope you are able to read Nick Church's message till next time: "If you discuss the maintenance of the test suite and/or my whitepaper of the subject, then all I was going to add in the call was that Digital TV Labs would be happy to provide the services described in the paper for Nordig. - We would charge manufacturers to cover engineering and IT expenses only, and would be based on our estimation of likely support time needed over a 12 month usage period. This is the model we have done with other similar engagements which represents a low cost to manufacturers. - The test suite maintenance would be charged in a way that gave a lower cost for the tests that exist in other regimes. I.e. we would not charge to support bugs in tests that had other agreements in place, however we would expect there to be an overhead for the additional handling of such tests in a new suite - We would think that the distribution of the test suite to manufacturers would logically fit within the same framework. More details (or a more formal proposal) can be created if required, but please feel free to present this very high level proposal to the group if appropriate." 21May 2015 meeting: Updates needed on Nordig website, Peter M is looking into it (relevant for Org ID application). The following documents contain outdated information: qa_background.htm qa_organisation.htm qa_specifications.htm qa_standards.htm Juha did not provide Nordig org. information to DVB, since he assumed that Peter Mølsted will update this. We need the org ID to move forward in the test case development. The process with updating Nordig organization info and checking if NorDig can have it's own org ID (without being a legal entity) is therefore important. At the NorDig excom meeting 26.5 we will check if we can get the financial part covered and if the response from Excom and/or DVB is negative we will have to use NRK's org ID on the testcases. Lawyers from Ficom are OK with DTVL's proposal on TSLA. However, when it is applied in Finland the applicable law will be the Finnish law, so in Finland there will be a version of the agreement where the reference is changed to Finnish law. A complete test plan is in progress, ready mid summer. After the meeting we also identified two questions that needs to be answered by Samsung: - Can we fix the Samsung provided test cases? - Can we submit them as org.nordig after these fixes, com.sofiadigital or stay in com.samsung? Digital TV Labs raised concern on the lack of a maintenance for testcases. See their well decribed consequences in Nick's whitepaper. This issue should be addressed in the next API meeting. 15June 2015 meeting: Test cases submitted as Nordig HbbTV tests shall be changed to use the org.nordig –prefix and Nordig Organization id. Per T has submitted an org.id application to DVB, Per Björkman payed for it and NorDig got an approval. We're just waiting to receive it before we submit the testcases. Samsung’s previously submitted tests shall be added as Nordig tests via the mechanism described in the TMPA. Sofia will gain access to the source code and fix any errors there are and submit the tests as org.nordig tests with Nordig organization id’s. Tests that are included from other Test Suites to be included in the Nordig Test Suite shall be marked using the manifest mechanism. HbbTV has the following schedule for new test material acceptance, which Nordig will follow: 29/06/15-03/07/15, HbbTV Internal Testing Event · 06/07/15, External additional test materials locked down · 08/07/15, Test suite contents sign-off · 21/07/15, Test suite release Nordig tests will be part of the additional test materials section. Digital TV Labs raised concern on the lack of a maintenance for testcases in the previous API meeting. Consequences described in Nick's whitepaper was agreed on as important to avoid. Manufacturers will take a closer look to see how they can contribute to the mainteneance of test cases in the HbbTV Suite. Maintenance of the NorDig specific testcases shall be handled via the existing contract between Sofia and Nordig/NRK. Additional support from every member company and HbbTV is welcomed. 15th July TDT specs: 1.1.1. Subtitling Subtitles formats supported in broadcast channels shall be supported in broadband content. The receiver shall display the HbbTV application over the subtitles as described in clause 10.1 of HbbTV ETSI TS 102 796. If the video is rescaled to other than full screen video, the subtitles shall either be rescaled appropriately or not displayed at all. Seems in-line with Nordig specs. Iftest case is according to spec: On rescaled video, subtitles should not be displayed? If NorDig follows the specification the result will be as described above according to TP Vision. Comment from Mika (Sofia Digital): Nordig spec is clear. We just need to verify that test cases are working ok. Though, in my opinion receiver should always rescale subtitles with the video plane. We also need to check that subtitles are going to be displayed in case when application scales video back to full screen. The subtitles must appear again even if application continues running. in case of application exit, when video shall be put into full screen state, naturally also subtitles shall re-appear if they were hidden because of app. Sofia Digital will continue to investigate, DTVL requested to be copied on related communications. According spec spirit subtitles can be displayed over scaled video as long as this follow same scaling with video. Actually spec just gives exception in case if receiver is not able to handle subtitles scaling. It is possible the hide subtitles, however the best behavior is when subtitles always follow the video, in any positions or scale. To repeat: Spec does not ever ask to hide subtitles as long as it is following the video plane ratio and position and it goes under hbbtv app graphics. 27th August 2015 Meeting: NorDig Redmine project is hosted by HbbTV @ https://hbbtv.org/redmine/projects/nordig-api-group (NorDig tests are submitted to therepository under trunk/Nordig). The numbering on the testcases has been corrected and org.id has been changed to NorDig org.id. Samsung test cases are also included (Juha is the administrator of the sub-project). Issues: How will HbbTV include NorDig spec in their validation regime? Needs to update their test-analyzers? The HbbTV test validator does not recognize NorDig spec (unsure whether it should). Sofia Digital will make separate TS files in standalone versions that will run without test harness. 23 September 2015 Meeting: Juha presented a draft on the description of the testcases (and how to access them). The text is planned to be an addendum to the test plan provided by Pasi. Excom will have to approve the new version 2.5.0 before publishing it on the NorDig website (within two weeks), but the addendum can be reviewed by the API group and approved later (After checking the wording with Pasi). Jon commented that it is highly important that we more clearly specify what testcases are mandatory to pass. 26 October 2015 Meeting: Juha sent out a new test document to the attendees (it is still under review). It is an addendum to the Nordig test plan. Excom has extended the review period on the main Nordig test plan until the end of October. Juha will add a normal Nordig test case regarding requirement 2.5.1 chapter 15.2 3rd paragraph (menu option to enable/disable HbbTV as a whole) to the addendum. 26 November 2015 Meeting: NorDig test plan addendum (and helper app) has been updated and shared with the API group. No comments so far. An example of how the helper app will work will be shared by Juha (Approval is expected afterwards). What should be the grace period? -Propose 3 months after official release. Can the test cases on the NorDig website be referenced/linked in the HbbTV repository so that we do not need two versions for content that is supposed to be identical? – Juha will check 16 December 2015 Meeting: Action point for Juha to check: “Can the test cases on the NorDig website be referenced/linked in the HbbTV repository so that we do not need two versions for content that is supposed to be identical?”. Juha and Erik will discuss the approval process before the next meeting. TSLA will be considered “ready for approval”, unless anyone raises any concerns. Juha has shared the TSLA with the group. 25 January 2016 Meeting: Actionpoint remaining for Juha: 1. “Can the test cases on the NorDig website be referenced/linked in the HbbTV repository so that we do not need two versions for content that is supposed to be identical?” 2. Description of Helper app etc. 3. Resend addendum and review. TSLA ready for approval – no comments 23 February 2016 Meeting: Actionpoints for Juha (Jussi reports): - “Can the test cases on the NorDig website be referenced/linked in the HbbTV repository so that we do not need two versions for content that is supposed to be identical?” Chris Douglas will help Juha/Jussi with the right contacts in HbbTV test case repository to verify if the NorDig test cases can be referenced rather than duplicated. - Description of Helper app etc Jussi explained the use of the helper app with visual verification etc. Description will be shared by Jussi later. - Resend addendum and review. Juha has sent the addendum, waiting for feedback. TSLA has been approved by Erik. The HbbTV testing group is considering including the CI+ testcases as approved test material in the test suite. Erik Vold confirmed NorDig's support on this work with the following message to testing@member.hbbtv.org: "NorDig are aware that HbbTVs OIPF CI+ Tests are being discussed at present in the testing group and would like to support their approval as soon as possible, for inclusion in the NorDig test plan." After the API meting Erik got a feedback on potential issues with MTH support for CI+. In previous NorDig API meetings it was pointed out that NorDig prefers to refer to HbbTV tests where MTH can run them. We would lose this capacity if CI+ tests are added and MTH does not have a CAM (HbbTV tests require a test harness in order to run them on a device. So far, HbbTV test suites have provided a MTH, minimum test harness, for its members.MTH is a free software for test suite licensees so that they can run the tests without a need for a commercial harness. But CI+ tests require a test CAM as additional harness part which is not a standard hardware and MTH does not include it. HbbTV Steering Group is planning to discuss this and they might decide to include it in the MTH, but most likely it will not be for free). The options as far as we can see are: - No CI+ tests at all (nobody wants this) - CI+ tests in HbbTV test suite, but MTH does not have a test CAM (dependence to a commercial test harness) - MTH coming with a test CAM without any cost to the HbbTV test suite licensee (cost included in the license fee) - MTH coming with a test CAM with a reasonable cost to the HbbTV test suite licensee (in addition to the license fee) - MTH coming with public spec for communicating with the test CAM so that HbbTV test suite licensee can get it from somewhere else (from a CAM vendor) - All CI+ tests to be included in CI+ test suite where test CAMs are already required and HbbTV does not have any CI+ test and MTH does not need to support them (depends on liaison between HbbTV and CI+ LLP) 4 April 2016 Meeting: NorDig tests has been updated in the HbbTV repository. Issues in Redmine will be updated related to this. Still no confirmation on the ability to reference NorDig test cases (Juha is waiting for reply). Minimum test harness: According to current agreement MTH includes approved test material only, can it include NorDig tests (as additional test material)? Juha will send more information to Chris, who will then check with Eurofins before next meeting in Stockholm 19th April. We also received some comments from Andy regarding some of the options for CI+ testcases when using MTH (listes in the previous minutes): The options as far as we can see are (Show only the parts that are commented here): ... - MTH coming with a test CAM without any cost to the HbbTV test suite licensee (cost included in the license fee) [AJH]: Please bear in mind that the HbbTV Test Suite is now free to members of HbbTV – there is no license fee. ... - MTH coming with public spec for communicating with the test CAM so that HbbTV test suite licensee can get it from somewhere else (from a CAM vendor) [AJH]: This is certainly possible and Eurofins are happy to support documenting the protocol so that any MTH user is free to develop their own HbbTV/CI+ test CAM. - All CI+ tests to be included in CI+ test suite where test CAMs are already required and HbbTV does not have any CI+ test and MTH does not need to support them (depends on liaison between HbbTV and CI+ LLP)” [AJH]: Eurofins supports investigating this approach with CI+ LLP, but bear in mind that this route will inevitably take much longer to have a test solution usable by manufacturers. [AJH]: Please note that there is another solution available to manufacturers. The JavaScript APIs used in the tests is openly specified in the harness test specification, so it is possible for any third party to build a test harness (including CAM) that can run these tests, with no lockin to any particular test harness vendor. The problem is only with the MTH running these tests just with the CAM developed by Eurofins, and to use an alternative CAM the harness/CAM protocol needs specifying. Ultimately the problem comes down to the fact that any test approach for HbbTV&CI+ requires highly bespoke, non-standard CAM hardware, whereas the rest of a test harness implementing the test specification can be implemented with off the shelf hardware and software. 19 April 2016 Meeting: - Redmine issues for Nordig Test Material Challenges updated to reflect latest updates: http://hbbtv.org/redmine/issues/4279 http://hbbtv.org/redmine/issues/4280 http://hbbtv.org/redmine/issues/4281 http://hbbtv.org/redmine/issues/4283 Updates available from revision 8779 onwards in the HbbTV Test Repository. - Eurofins / DTVLabs happy to whitelist Nordig HbbTV Test cases as part of the additional test materials for use in the minimum test harness (MTH) - CI+ tests to be part of MTH as well. Timetable and technical details to be announced. Post meeting (Juha is planning to update the addendum before May and share it with Pasi who will include it in the main body of the spec): The addendum could use some update regarding the MTH (which has been updated as well), Nordig Helper App and integration between the Nordig Web site and the Test repository. Need to check whether we could tag the current test case implementation as “Nordig 1.0 / 2.5 / release 1” or similar to make sure that even when we do make a new revision to the test repository (based on some feedback) everyone is still able to load the correct release from the Test repository as well. Also need to ask for reviews on the implementation fixes. Need to get more information on what files / streams need to be hosted by Nordig and what is just linked to somewhere else (Test Repository). Also checking if there is a limit to how many megabytes is reasonable to distribute through Nordig (some of the stream files for HbbTV Helper app might be a bit large). 23rd May 2016 Meeting: Juhawill send an update for Pasi on the addendum. Pasi says distribution of large files via Nordig isn’t a problem, there’s many options but not decided which. Juha to check tagging Nordig materials in HbbTV repo. Bug in 1 test xmlfixed & submitted to test repo. Redmine updated. Correction to above item: - Eurofins / DTVLabs happy to whitelist Nordig HbbTV Test casesfor manufacturers as part of the additional test materials for use in the minimum test harness (MTH). 18th July 2016 Meeting: HbbTV Certification Group has released new Test Suite License Agreement (TSLA) which includes NorDig Specific HbbTV test cases as additional test material. All HbbTV members will be called to sign/agree to the new TSLA. Draft of the Nordig Unified Test plan v2.5 has list of test cases which doesn’t align with the NorDig test cases shared by Juha in the previous meeting. Sofia Digital will follow up. 22nd August 2016 Meeting: HbbTV -related tests from the Nordig Test Plan 2.5.0 possibly conflicting with the Nordig Test Cases: There are the following test cases in Nordig Test Plan that refer to HbbTV: Task 6:14 Rescaling for HbbTV application Task 8:6 Teletext - Simultaneous EBU Teletext and HbbTV Digital Teletext Task 8:7 Subtitling - coexistent with HbbTV applications Task 9:11 Remote Control Key event mapping for NorDig Hybrid Task 13:4 SI: SI data available through an API Juha has updated and uploaded the Nordig Test Plan Chapter 16 addendum to the Nordig API group member site according to this information: http://nordig.org/?get_group_doc=12/1472199058-HbbTV_Nordig_Test_Cases_for_TestPlanv2.docx 26nd September 2016 Meeting: Juha will re-write the Chapter 16 of the Nordig Test Plan (currently as an addendum) with the intention of integrating this with the main Test Plan document. The content of the chapter will remain roughly the same, but the five test tasks from other chapters will be moved to Chapter 16. This means that all HbbTV related test tasks can be found under the same chapter. The existing test tasks, Task 6:14 Rescaling for HbbTV application Task 8:6 Teletext - Simultaneous EBU Teletext and HbbTV Digital Teletext Task 8:7 Subtitling - coexistent with HbbTV applications Task 9:11 Remote Control Key event mapping for NorDig Hybrid Task 13:4 SI: SI data available through an API Will be modified to refer to new but identical Tasks 16:xx. Distribution of the test tasks: Test tasks provided by Sofia Digital for Nordig will be distributed freely through the Nordig Website and from the Test Repository. Juha to check with Ian Medland whether the Nordig -directory in the HbbTV repository needs to be moved under TRUNK for it to be listed as Additional Test Material. Bob Campbell to check how the Eurofins-provided test material can be distributed and what license and access control is needed. After the API meeting there was a separate test case meeting with Erik, Ayca, Juha, Jussi, Chris, Bob and Per. Bob Campbell (Eurofins) provided the following summary from that meeting: As discussed today, here’s a compilation of what I think was agreed originally back in the mists of time (from an old email I dug up) and edited to reflect todays conversation – and a couple of extra thoughts that occurred to me when I started writing: - For the Eurofins supplied group of Test Cases (TDT/TNT) - Eurofins will provide the tests to the HbbTV Association under our existing TMPA (CC) with HbbTV - These tests will reside in the Nordig section of the repository, accessible to HbbTV Members and any TRAA holders - (For the CI+ Test Cases which was originally part of the scope – these are now already in the HbbTV repository and approved test suite. Let me know if you need help finding them, but the tests can be identified easily as they all start “tv.oipf_CSP-CSPG-CIPLUS”.) - If issues in the tests are found, then these will be reported via the HbbTV Redmine. - All the tests in the Nordig area of the HbbTV repository should be added to the HbbTV Test Suite as “Additional Test Material” – Sofia and Eurofins to work out with HbbTV (Ian Medland) how to make that happen. - In the short term at least, Nordig require a way to provide access to non Nordig or HbbTV members to these tests to prevent complaints that they’re not accessible. Note that passing these tests can’t be used for certification as passing the full HbbTV Test Suite will be required for all core HbbTV features to have been tested. - Sofia will manage the process of taking these tests and hosting them in a way that allows access via Nordig website only on signing a Test Suite Licence Agreement (Nordig TSLA) - and ensuring they stay synchronised with the HbbTV versions over time. - To assist this, If/when Eurofins make changes to these test cases we will let Sofia know so that they can take a new snap-shot of the repository. - The Nordig TSLA draft is attached, it is required to ensure that the rights of the owners of the materials are protected when the tests are distributed by Nordig. It actually needs some final edits to complete that I wasn’t able to make (Erik and Per will complete the highlighted parts and share it with the API group for comments together with the minutes). I couldn’t find a later version than the one Erik forwarded anywhere, so I don’t think there was ever a clean version. This needs the comments and highlights checked/completed. - Note: Nordig’s use of the HbbTV Test Suite is explicitly covered by a clause in the latest version of the HbbTV TSLA v2.2 – few members will have signed this yet and they should be reminded of the need to sign this if they want to use the HbbTV Test Suite for Nordig compliance testing. - Note: I’m not clear what if anything was agreed regarding ongoing maintenance and support of the test suite: we’re not expecting a significant support burden from these tests – however something for Nordig to consider. 25th October 2016 Meeting: NorDig test cases are available as part of the latest release in HbbTV repository: https://hbbtv.org/testing-repo/trunk/Nordig/TESTS/ NorDig TSLA approved ("Read and agreed" checkbox is sufficient to access NorDig testcases). 28th November 2016 Meeting: Final text for the addendum including the correct URLs and methods to acquire the test suite still to be finalized. The Nordig website needs to be updated to refer to the above documents. Peter Mølsted to take care (Juha to contact). 21st April 2017 Meeting: In progress 18th May 2017 Meeting: NorDig web site might need to be updated (Juha will check with Peter). 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: NorDig test cases are now a part of the finnish test suite. There are 6 open cases in redmine (needs to be approved as supplementary test cases). See presentation from Juha (attached with the minutes). Bugs will be fixed by Juha/Jussi. Test cases are not run by manufacturers before they are approved. DRM reference application is available here (ordered by HbbTV and part of the Finnish certification for the Antenna Smart logo): Example implementation: http://meridian.sofiadigital.fi/tvportal/referenceapp/iop/catalogue/index.php Project repository (use this to create your own version): https://github.com/HbbTV-Association/ReferenceApplication Sofia to check the open issues in redmine Sofia to push fixes to Nordig branch of HbbTV Test Repository Nordig/Sofia/others to push for some official recognition of the Nordig Test Cases, if deemed necessary Should be shared with test-group GDPR requirements from EU might result in new test cases (and a new Item in the working doc) How do we handle different privacy settings on device and application? Erik/Leticia to check with Jon what is the plan in HbbTV (they have recently conducted a meeting on this topic) 28th August 2018 Meeting: Jon: HbbTV have engaged with some consultants on the GDPR report. We’ll get more info by the end of the year. Juha: Every bug that has been reported to Sofia Digital has been fixed (early May). NorDig test cases are in use in “Antenna smart” certification process. No comments on the test-cases so far, hence we can assume they are fixed correctly. 27th March 2019 Meeting: Nordig 3.1 introduces HbbTV 2.0.2 (grace period until 1 July 2020). No new issues reported about the NorDig test tasks. DASH-DRM Reference app added as a testing resource and requirement for Antenna SMART certification (4 platforms certified so far). New devices from Sony and TPV certified for SMART or very near certification Actions: - Should we try to update some Harness-based ”Nordig tests” to support new features and to encourage uptake? - Nordig Test cases offer fairly good coverage for HbbTV 1.5 features, but a lack of production implementations of HbbTV 2.0.x features may prevent motivation of creating or updating new test tasks Report from HbbTV - See “testing” under item 29:: 3 new test suite releases, 2018-2, 2018-3 and 2019-1 - Each release has tests for all spec versions - > 600 tests apply to all HbbTV spec versions - > 900 tests apply to both HbbTV 1.5 and 2.0.1/2 - Each release includes "candidate" or "preview" tests as well as approved ones - Ongoing maintenance activity to fix tests where problems are found 2019-1 release - Contains 2274 tests, of which 1691 are approved - Adds new approved tests for OpApps, HDR, HFR, NGA - OpApps: so far about 85 of 300 are reviewed - HDR, HFR, NGA: nearly 180 - Just an intermediate milestone – not intended for device certification 2019-2 release (July 2019) targeted at products entering the market in 2020 - Hopefully most HDR/HFR/NGA tests will be approved - More OpApp tests will be approved Improving interoperability: 2 initiatives by HbbTV after feedback indicated that people had problems using DASH - HbbTV DASH DRM reference app and content - Tested on the installed base of TVs in the EU market - Updated in line with Test Suite, 3 times a year - Permissive open source license so developers can easily reuse elements - HbbTV 2.0.1 and 1.5 Playready and Marlin DRM streams - Also non-DRM streams for reference and including MSE/EME for non HbbTV browsers - Contains unencrypted content as well as DRM – also useful if you don't need DRM - Subtitle and audio stream selection via colour buttons - Live and VOD DASH profiles - See https://github.com/HbbTV-Association/ReferenceApplication - DASH-IF content validator extended to support validating HbbTV DASH and DVB-DASH - See https://www.hbbtv.org/wp-content/uploads/2018/11/DVB-HbbTV-DASH-Validation-Tool_explained_v1.0.pdf and https://github.com/Dash-Industry-Forum/Conformance-Software If you have looked at either of these, please fill in this survey: www.surveymonkey.com/r/QCXGR3G 24th February 2021 Meeting: Current test cases are based on old specifications. All support questions are either via email or redmine and are being handled by Sofia Digital. Question: Should we review/update these tests or write new ones? 12th October 2021 Meeting: It is the intention of Nordig to have as little difference as possible between the main HbbTV Test Suite and Nordig Requirements. To evaluate if this is the case in 2021, some work might be needed. Finnish Antenna SMART certification is being phased out gradually and the need for separate test suite based regional tests is low. |
| 22. In progress Per / Erik / Jan / Mika | HbbTV RoO |
|  | 27 Mar. Meeting: Per to prepare the SI section. Eric to prepare a draft. Jan to share his feedback. Ayca to check HbbTV App guideline doc. 17 Apr. Telco: In progress. 8th of may: In order to flag the needed support of communication between application and CAM, add a paragraph in the RoO. Mika emphasized the need for the following paragraph: ”Application expected to be launched even when broadcast service is DVB scrambled.” Broadband delivered applications must be added to broadcast delivered applications. Mika will draft the two pragraphs. Jan will draft paragraphs on use of useragents (compatibilities) and control access descriptors (DRM type) Progress on the SI part of RoO: Ongoing (Per T). Progress on replacing MHP references with HbbTV in RoO: Ongoing (Erik has asked for an editable version of the document) 7 June Conf call:Ongoing. 5 July Conf call: Ongoing All / Draft have to be ready before next meeting 29 August, meeting: Jan have drafted paragraphs on use of useragents (compatibilities) and control access descriptors (DRM type) Per and Erik: SI part of RoO to be finilized. 23 Sep conf call: Mika suggests RoO to include how to signal HbbTV when retransmitted in cabel tv / sat, and that HbbTV is a part of a tv channel (like subtitles a.o.) To be discuss at next meeting. Per and Erik: SI part of RoO to be finilized, incl. HbbTV standalone services / TBD 09 Oct 2013 Mtg:Mika/Juha to prepare the draft. 22 Oct 2013 conf call: To be discussed in Ficom mtg tomorrow. 4 Nov 2013 conf call: In progress. Peter: Description of DR HbbTV signaling to be sent to the group as input. 25 Nov conf call: In progress. Juha is taking over the actions. 09 Dec. 2013 conf call: Juha: SI part of RoO to be finilized, incl. HbbTV standalone services incl. recomandations about how signal HbbTV when retransmitted in cabel tv / sat. 17 Dec 2013 conf call: Draft received from Juha today. Group is happy with the doc. Juha to update and include some other items after discussing with Mika. 13 Jan 2014 conf call: Doc is being updated. Juha to distribute until the next mtg. No comments received so far from the group except they’re happy. Doc (v2) to be sent to the RoO group. 12 Feb 2014 mtg: Doc (v2) to be sent. Juha will send it to Erik/PerT. 04 Mar 2014 call: Juha has sent the v4 doc. No answer from PerT yet. Erik will have a discussion with PerT. Need for toggling function between EBU teletext and ”super teletext” will be added. Also Erik suggests adding a recommendation on support for changing framerates when using several representations in DASH. 25 Mar 2014 call: Juha to send the RoO doc to the API group. Agreed on text during meeting, but needs approval. 23rd April 2014 Meeting Erik to email Jon Piesing regarding mandatory support or changing frame-rates in DASH representations in HbbTV 2.0. In particular, to find out if DVB are already working on this? Jon Piesing: ”Yes” - There is a plan for mandating support for changes in framrates between representations using DASH. 27th May 2014 Meeting Sofia Digital (Mika) suggested describing the need for DRM API (even if DRM is not used). Juha will draft a text in RoO. It was also suggested by Mika that the group looked at verification of devices as there is a possibility that cheap receivers with fake user agents are pretending to be from another manufacturer. Abertis has implemented this in Spain (Mika plan to investigate). API will present Excom with the issue in September together with news/implications from HbbTV 2.0 25th June 2014 Meeting Juha will work on the RoO for the DRM API. Mika will have some information in the next two weeks. The Finnish HbbTV forum would like to study the scheme of certificates for some premium applications. Jan commented that the certification issuer must be responsible for the application as well to guarantee user experiences Hemantha commented that the issue is that Nordig is based on self certification. Mika mentioned that such a process could be put in place with operators like RiksTV. 17th July 2014 Meeting Postponed to the Oslo meeting in August. Hemanta will also check issues regarding the green button. 28th August 2014 call: Postponed to the Helsinki meeting in September. 25th September 2014 Meeting: Postponed 29th of October meeting: Juha will report back to Des on his RoO work and ask for comments in the API group. Des plan to present Excom with the challenges (27.1) slowing down the progress of RoO work (we all have "day jobs"). Hope to be able to finance both running costs on test cases and dedicated resources for the editorial work with documents like RoO. 26th ofNovember meeting: Juha has sent draft version of HbbTV parts of RoO (from earlier this year). How to handle further work properly? Funding? In previous NorDig T meeting, Des suggested financing the work to get momentum on important tasks. To be discussed in next Excom meeting. 17th of December callNo update 30th of January call: In progress. 20th of February call: Secretary to be hired to handle this kind of work. Process should be completed middle of March 2015. S/he would collect the input for this and forward it to (some) expert group. 20th March 2015 Meeting: In progress 27th April 2015 Meeting: Please provide Peter Mølsted with input 21 May 2015 Meeting: In progress. Peter is helping Des on the editing work. Expect work to be done this summer (draft mid June, prepared for the next NorDig T meeting). 16 June 2015 Meeting: In progress 15th July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: Peter Mølsted received a version 5 of the HbbTV RoO from Juha. He will be improving this document together with Des. 26 October 2015 Meeting: In progress. 26 November 2015 Meeting: In progress. 16 December 2015 Meeting: Per Tullstedt has spoken with Peter Mølstedt. It is progressing and there will be presentation for Nordig T in February. 25 January 2016 Meeting: Presentation at the Nordig T meeting 2.2.16? Per T will check 23 February 2016 Meeting: Per T: Peter Mølsted reported at NorDig T that 60% is finalized (parts related to video and audio remaining). 4 April 2016 Meeting: Making good progress. Completion is expected late summer (Final draft in August). Also a target for more regular updates of the ROO document. 19 April 2016 Meeting: In progress 23rd May 2016 Meeting: In progress. Juha says in Finland they are planning an update end of June. Will be a public document when it’s completed, probably on FiCom website. It’s a major update, expect to have RoO, spec and tests up to date before summer holiday (July). Identified obsolete requirements not needed any more. 18th July 2016 Meeting: In progress. Update expected in next meeting at Sofia Digital, Tampere in August 22nd Aug 2016 Meeting: In progress. Still waiting for the Finnish spec as well (Draft attached with the minutes). 26nd September 2016 Meeting: Link to NorDig RoO in Finnish RoO is changed from normative to informative. Operators is not planning to follow the NorDig RoO. Juha will distribute the final version of the Finnish RoO, but it is still pending one minor change due to a change of ownership in one the cable networks in Finland. Also, after Norkring’s withdrawal from the Finnish Terrestrial operator market, there’s another ongoing call for network licences for providing network services. https://www.lvm.fi/lvm-site62-mahti-portlet/download?did=208450. The deadline is 12th October 2016. 25th October 2016 Meeting: Target to release Finish RoO at end of November. Will include latest changes in NorDig spec (HbbTV 2.0.1). Most HbbTV 1.5 services use HTML5 already. 21st April 2017 Meeting: In progress 18th May 2017 Meeting: In progress 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: In progress 28th August 2018 Meeting: Per: API should look into the need for updates in RoO. No resources available (On pause). Work needs to be done in fall 2019 at the latest (regarding HEVC related changes). Focus on test cases and IRD parts for now (Feedback already received from Juha). 27th March 2019 Meeting: After finalizing the test spec there might be resources to update the RoO. Per and Peter to coordinate. 24th February 2021 Meeting: Rules of Operation document is being updated and almost completed. For HbbTV there’s a new chapter describing how the manufacturers and operators and app providers should work together to ensure smooth operation of a HbbTV Platform. RoO should be finalized during March and made available soon thereafter. 12th October 2021 Meeting: Rules of operation group meets regularly and is updating all sections, including the HbbTV one. Juha to participate in the meetings remaining for 2021. |
| 24. In progress Mika | Find CI Plus v1.4 implications for HbbTV in NorDig |
|  | 25 Mar 2014 call: With CI Plus v1.4 there is the possibility of using DRM for HbbTV on CAM and it seems as if the schedule for delivery of HbbTV2.0 products and CI PLus v1.4 products would align. The group decided to open a work item to discuss the implications for HbbTV in NorDig with CI Plus v1.4. 23rd April 2014 Meeting This is now known to be in line with HbbTV plans for v2.0 and is also a valid item. Some operators (e.g. TNO) are leading implementations of solutions for STB-Less IPTV using a CA Module and IP delivery (using DRM on a CAM). Sunrise date still TBD. Typically this is 18 months from adoption by CI Plus 27th May 2014 Meeting Sofia Digital presented a demo on NEOTION CAM module with SAS support for HbbTV. The module is CI+1.3 (and 1.2) compatible enabling the DRM agent API of HbbTV to access to CA-card and CAM Module information. This module can be deployed before CI+1.4 is available to enable PayTV functionality in HbbTV using the CI+ HOST DEVICE DRM for OTT content and CAM-CA for linear broadcasted content. See: http://www.neotion.com/media/pr/PR-SAS-HbbTV-GB.pdf 25th June 2014 Meeting Mika will write some text in the rules of operation explaining that this functionality is needed in the Nordig market. NorDig concluded that following Hbbtv specs, HbbTV 1.5 IDTVs compliant with CI+ shall support it (tbc, section 11.4.1). 17th July 2014 Meeting Confirmed support in 11.4.1. Exploring available test cases. 28th August 2014 call See item 13. Test cases are made freely available by DTVL. Mika shared Neotions comments to Digita's DRM questionnaire (Jon and Jan advised not making specific Nordig requirements, but rather base our work on existing standards and use notes or guidelines, i.e. RoO): "After reading your document about the DRM question for Finnish Antenna, I would like to recommend the following additional requirement in favor to the CI Plus CAM: - HbbTV 1.5 compliant receiver implementing a CI+ interface shall implement the “Content Service Protection” API defined in clause 7.6 of specification OIPF Release 1 Specification Volume 5 – Declarative Application Environment (API support through application/oipfDrmAgent class, message-based API for communicating with the CAS or DRM system). This API can be used to communicate with the CA application (smartcard info…) embedded in a CI+ module using the SAS resource implemented by this module in conformance with clause 4.2.3 of specification OIPF Release 1 Specification Volume 7 – Authentication, Content Protection and Service Protection. Currently this feature is not systematically embedded in the receiver, depending of the TV brand/model, which is an issue for using CI Plus 1.3 CAMs for protected contents like VOD or OTT services (even the contents are not decrypted by the CAM). So this shall be reinforced in the next Nordig spec. The receiver should be tested by a certification program like http://www.digitaltv-labs.com/products/consumer_electronics/details/ligada_isuite_hbbtv_ciplus Regarding the choice of the embedded DRMs, PlayReady is the most deployed in EU. So this choice is reasonable. The support of MPEG DASH video coding and common encryption shall be mandatory for the future as it is referenced by the CI Plus 1.4 specification. In the future, the next HbbTV 2.0 specification will refer to CI Plus 1.4 and will include the support for DRM in a CI Plus CAM (Reference to Host Player Mode). Release is expected end of 2014 or 2015. But this won’t be available for HbbTV 1.5. The CI Plus 1.4 specification from LLP (not the DVB one) will probably be released in October 2014." 25th September 2014 Meeting In progress 29th of October meeting: Excom to check roadmap for CI+ 1.4 with LLP (Per T will handle this). 26th of November meeting: Still to be done: Excom to send question to LLP. Issue will be discussed at next Excom meeting 17th of December call: Still to be done: Excom to send question to LLP. Issue will be discussed at next Excom meeting To be done by Per 30th of January call: In progress. 20th of February call: Letter (request for information) has been sent to CI+ LLP. No response yet. Questions included: when the specification will be published and what is the sunrise period for the new spec, and which profiles will be included. (email was sent to John Adam) 20th March 2015 Meeting: Per Tullstedt and Ingve Bjerknes asked for plans related to CI+ v1.4: We have received the following reply from CI+ LLP: CI+ implementation specification v1.4 (from LLP) planned June 2015 then mandatory from approx. Jan 2017 (+18 month after impl spec) - not planning to have different profiles (watch&record etc) - no info yet on basic content of this CI+ impl spec v1.4 (but will at least be based on v1.3) Mika: Can manufacturers share any information if there are plans for implementing new CI Plus form factor (CI Plus v2.0) and skip CI Plus v1.4 implementation? - LG: Reviewing DVB’s CI Plus specification but CI Plus LLP v1.4 license agreement would need to be reviewed before we can comment any implementation plans - Panasonic: CI Plus v2.0 form factor is more interesting - Samsung: No clear visibility - Sony: Ayca will respond offline after discussions with colleagues internally - Do any of the operators in NorDig have any plans for a CI Plus v1.4 service launch? - Boxer/Teracom : No concrete plans yet but looking into this 27th April 2015 Meeting: Mika: More smart TV models are supporting the SAS functionality out of the box without interop issues. Actual test cases needs to have some fysical modules to be tested. Abel: Sony intends to skip CI Plus v1.4 as there is no need for it. Plan only to implement 2.0. Ana: Will check what is LG's plan TPVision: No plans to implement 1.4 Panasonic: Same as Sony and TPVision 21 May 2015 Meeting: LG and Samsung is still monitoring the situation before they decide on implementing 1.4. Some manufacturers are waiting for LLP CI+ license agreement. Expected to be released in June. Vestel indicated in the previous NorDig T meeting that they will implement 1.4. 16 June 2015 Meeting: TP Vision are waiting with implementation, might consider if there are services requiring CI+ 1.4. 15th July 2015 Meeting: In progress 27th August 2015 Meeting: Waiting for news from LLP regarding license spec for CI+ 1.4 23 September 2015 Meeting: LLP informed Per T that they are close to publishing (delayed because of editorial work and summer holiday) 26 October 2015 Meeting: In progress 26 November 2015 Meeting: In progress. LLP is likely to publish by the end of this year. 16 December 2015 Meeting: CI+ 1.4.1 was published on December 7th. From 1st July 2017 all CI+ devices have to comply with 1.4.1 (18month sunrise period). Per Tullstedt will contact CI+ LLP regarding a modification of the Nordig spec to reflect this. The expectation is that CI+ 1.4 test material will be available from the latter part of 2016. http://www.ci-plus.com/index.php?page=download 25 January 2016 Meeting: Per T sent an e-mail to Chris Buma asking them to confirm the sunrise date (18 month?): 1.7.17 Manufacturers have no comments on NorDig following CI+ 1.4 LLP. After 1.7.17 it will not be possible to use 1.3 (keys will not be available). 23 February 2016 Meeting: In progress 4 April 2016 Meeting: In progress. 19 April 2016 Meeting: In progress. 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: In progress. 22nd Aug 2016 Meeting: In progress. 26nd September 2016 Meeting: In progress. 25th October 2016 Meeting: NorDig HbbTV 2.0.1 survey show that operators request mandatory requirements for CI+ 1.4. Makes it more easy to put operator specific HbbTV apps in the CA module. 28th November 2016 Meeting: With a sunrise presumed at July 2017 (LLP) a support for CI+ 1.4 will be mandatory on most CI+ devices soon. After July 2017 LLP will not certify 1.3. Ref. 9.1 NorDig Unified 2.5.1: Mandates one CI+ and/or one smart card interface. NorDig Unfied 2.6 should reference version number 1.4 with the appropriate sunrise date. 21st April 2017 Meeting: In progress 18th May 2017 Meeting: In progress 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: Mika: Levira to check if CI+ is relevant in Estonia (CAM module together with HbbTV). 28th August 2018 Meeting: Uno: No projects currently on CI+ in Estonia. Interesting and could work, but no plans so far. 27th March 2019 Meeting: Repeated from 2016 November meeting: After July 2017 CI+ 1.4 is mandated in places where CI+ is a mandatory feature. 24th February 2021 Meeting: CI+ 2.0 standard is finalized, it’s not a mandatory update, testing scheme is progressing for certification. Major addition to the spec is the USB interface and form factor (in addition to old PCMCIA). CI+ 1.4 and CI+ 2.0 new features might be interesting for Nordig as well, for example in the context of OpApp and HbbTV. Keeping item open to monitor progress, if any. 12th October 2021 Meeting: Testing regime for CI+ 2.0 is coming online. No news about broadcaster take-up yet. |
| 25. In progress Mika | Market research on DRM options for DASH and DVB |
|  | 27th May 2014 Meeting Mika will check with HbbTV markets what DRM-systems are being deployed with HbbTV services and also ask DRM system vendors regarding their supportfor MPEG Common Encryption and DASH streaming with HbbTV Profile. 25th of June Meeting LGE to check whether there is an example using DASH and PlayReady Mika reported on usage of DASH together with Marlin in Australia. https://www.brightcove.com/en/company/press/brightcove-launches-support-hbbtv-internet-video-delivery-standard 17th of July Meeting Practical implementations of CENC using MPEG DASH? (Any device, not only for HbbTV) Highly important for the pay TV adaptation of HbbTV in Finland. From Hemanta (LG), Astra: http://www.hbbtv.org/pages/news_events/docs/hybridtv_for_europe_and_beyond_symposium_2012_payservices_what_and_when__2012_final.pdf Presentation has not been recently updated, but is publically available. Need more info from phase 2 that has already started with CENC using DASH. Is this HbbTV compatible receivers? Is the profile HbbTV compatible? 28th August 2014 call See Neotions comments on DRM questionnaire in item 24. Sofia Digital got a confirmation from Digita that a DRM report will be made available on the 5th of September. The report will be presented at Digita in Helsinki on the next API meeting. 25th September 2014 meeting Report from Digita: Antenna Ready HD Hybrid profile DRAFT – Subject to change! (Could be approved within the next month, or at least by the end of this year according to Tuomas.) To compline the Antenna Ready HD Hybrid profile the IRD shall fulfill the requirements listed below: -IRD shall support all Hybrid requirements as specified in the NorDig Hybrid profile in the NorDig Unified specification. [1] -IRD shall support MPEG DASH and common encryption as described in Hbb TV standard 1.5 [4] -IRD shall support at least one of the following DRM solutions (Playready and Marlin) when using MPEG DASH with HbbTV application. Report from Mika: Verimatrix with CENC will be possible from January 2015, but will they deploy this technology in Finland? Verimatrix is currently being used by Finnish operators, but not with CENC yet. 29th of October meeting: In progress 26th of November meeting: Should continue to follow development in Finland. Need to look into this further together with Excom. Mika: Finland is planning to mandate DRM in the becoming Finnish hybrid receiver spec (Antenna ready). That results in better situation than having any DRM. Having DRM in the HbbTV devices (must implement it in any case for France/Spain) does not have known impact to costs in nordig receivers. Nordig excom should decide the position about HbbTV 1.5 mpeg common encryption based mpeg dash DRM, because the HbbTV specification doesn’t mandate any DRM system, but just specify how it should be implemented (if used CENC is mandatory). Consider whether or not to include DRM requirements: should, shall or nothing? Considering Marlin and Playready only? It’s up to the operators and broadcasters finally to choose what DRM provider they use on top of mpeg common encryption. 17th of December: Mika: Proposal to investigate the relevance of EME in context of HbbTV in Nordig API and to investigate general HTML5 video support. Mika: how to ensure that DASH live streaming works for Hbbtv Dash service start? Plans in Finland, Estonia. Consider - Making streams available to test at early stage - Use the NRK test streams as reference? Erik: Invitation of Levirafor NorDig API cooperation 20th of February call: Antenna Ready “Smart/Hybrid” Specification is being written but the exact details are still under discussion in Ficom Specification and testing group. The idea behind HbbTV testing or Finnish market is that everybody passes the HbbTV Test Suite, Nordig HbbTV Test Suite and some Finnish test tasks (Field tests for the broadcaster apps). The last part will be performed by the local test labs and Test material will be provided by them. 20th March 2015 Meeting: - In progress within FiCom - In the UK, Freeview Play (Freeview connected) will be using Playready+ MPEG-DASH and will not be using CAS. - In the Netherlands, NPO is also using Playready+ MPEG-DASH - In Germany, RTL is planning to use Playready+ MPEG-DASH - In Spain and France, Playready/Marlin + MPEG-DASH - In Australia, Playready + MPEG-DASH - YLE (Finland) are using Akamai Secure HD protection (proprietary solution) but is not compatible with HbbTV 27th April 2015 Meeting: Public info regarding situation in Finland (provided by Mika): http://www.testatutlaitteet.fi/fi/fi_11.html #### The Finnish Unified Specifications: NOTE! Finnish Unified IRD Specifications 3.0 document will come into force on 1.6.2015 Finnish_Unified_IRD_Specifications_Ver_3.pdf (PDF 514 kb) (http://www.testatutlaitteet.fi/linked/fi/Finnish_Unified_IRD_Specifications_Ver_3.pdf) "IRD shall support either Marlin DRM or Microsoft PlayReady DRM. In the future, additional DRMs may be required according to the evolution of the market." The broadcasters and operators can decide if they implement PlayReady or Marlin or any other DRM. Currently no implementations of Marlin according to Mika. Seems PlayReady is the most popular DRM. 21 May 2015 Meeting: In progress 16 June 2015 Meeting: China seems to be adopting Marlin (Per T). Marlin is also the main choice in France and Italy. Germany is using Play Ready. TP Vision would like to know the version required if Play Ready is chosen. Key rotation is required according to Per (every day in 1.6, more frequent in 2.0). For Teracom Boxer Play Ready is currently used and for a future HbbTV service key rotation would be required. Hemanta asks for a set of DRM requirements from the broadcasters rather than specifying the version (Agreed). 15th July 2015 Meeting We have increasing support for CENC in MPEG DASH Sofia Digital wonders if the existing DRM requirements in NorDig are out of date. The group is planning to co-work on this. There are some implementations planned in Finland which should be considered at the next meeting. Sofia Digital has been testing PlayReady content for the Finnish market and has been running content successfully on a variety of TV brands. Sofia Digital can also demonstrate a use case with MPEG DASH both with & without DRM in the coming meeting at YLE (with "restart this program" services): http://digita.fi/in_english/media/online_content_to_complement_television_programme_supply_nelonen_media_brings_ruutu_service_to_terrestrial_television.3987.news 27th August 2015 Meeting: Demo of Ruutu service (No promotion, just some press releases. Gives time for improvements): Start over service, trickplay with 3 min / 30 sec skips, EPG with VoD, search etc. Using Akamai but DASH-segmenting is done previous to distribution on CDN. Service is only available for 1.5 enabled devices (600, 1000, 1800 kbps for now..). On Demand commercials as pre roll and mid roll (can be replaced, not a part of the video). Sofia Digital: Successful tests with PlayReady DRM on DASH (Interesting for TV2/RiksTV). 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress 26 November 2015 Meeting: In progress. 16 December 2015 Meeting: Nothing to report. A suggestion is to make a survey as to which DRM is in use, or planned to be used, by the members. If so we might add questions regarding the need for HbbTV 2.0 features like DIAL, HTML5 etc (and perhaps interest for application discovery, ref TNO presentation). The plan is to draft this survey at the next meeting. 25 January 2016 Meeting: In progress 23 February 2016 Meeting: In progress 4 April 2016 Meeting: In progress 19 April 2016 Meeting: In progress 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: Interesting article on HLS: https://bitmovin.com/hls-news-wwdc-2016/ Presentation from WWDC16: http://devstreaming.apple.com/videos/wwdc/2016/504m956dgg4hlw2uez9/504/504_whats_new_in_http_live_streaming.pdf HLS now support fMP4 as used in DASH. For broadcasters/content providers, it provides the advantage of half the storage footprint and higher CDN efficiency as there is only need for one segment structure. The only difference between HLS & DASH could be the manifest (pointing to the same fMP4 segments). Other relevant updates: "HLS now also supports a new metadata format which is called In-playlist timed metadata. It has similar features as ID3 tags but it comparison to ID3 the metadata information is available in the manifest and not packaged in the media stream. This makes the information available when you download the manifest, which means you get the entire information in advance and therefore it can be used for things like navigation control. It also contains bindings for SCTE-35 tags that can now be carried within In-playlist timed metadata." HLS have support for common encryption. Jon Piesing mentioned that it is useful for FTA but for PayTV encryption, the issues remain the same. Apple AES encryption has different modes and Apple use different encryption mode to what other manufacturers are using. 22nd Aug 2016 Meeting: In progress. Waiting for the Finnish decision as well. Update is likely for next meeting. 26nd September 2016 Meeting: In progress. 25th October 2016 Meeting: In progress. 28th November 2016 Meeting: In progress 21st April 2017 Meeting: In progress 18th May 2017 Meeting: Jon: HbbTV has commissioned a reference application (+content) for DASH+DRM. Must work on as many receivers as possible. Press release announced by Sofia Digital 17.05.2017: https://sofiadigital.com/sofia-digital-implements-reference-video-streaming-application-hbbtv-association/ 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: There has been some concern about license fees on DASH. Seems the attempt has failed. Erik will get confirmation from DASHIF interoperability chair Thomas Stockhammer. DASH should be license free on devices that do not implement WWAN (i.e 3G/4G/5G). Todays IDTVs and STB only use WLAN (WiFi): http://dashif.org/ipr-declarations/ For broadcasters there will most likely not be any license costs in relation to DASH used for HbbTV. After the meeting YLE (Toni Ljungberg) provided us with some info that could be relevant: ”HBBTV dash player is always covered either device platform or not applied to payments as they use browser based JS players that are loaded on runtime. Same "free" is valid for all desktop browser players where dash player is based on runtime loaded JS etc. Most SmartTV apps that use either JS app framework are also safe but if Native app is created and code to use DASH manifest manipulation then royalty claim is there.. Android native apps are mostly affected by this as i.e. Exoplayer etc is library added to app itself and not provided by the platform itself.” “..on HBBTV side we should be already on a safe side as they provide DASH players from platform itself. Android on the other is also been somewhat a blocker for us still and as HLS still works for most of our use cases we haven't been pushing DASH on android at all.” 28th August 2018 Meeting: In progress 27th March 2019 Meeting: DASH DRM reference app testing these issues. Commercial deployments from mtv and Ruutu tested during the plugfest in Helsinki. 24th February 2021 Meeting: Commercial deployments in Finland running and available (Mtv/Cmore and Ruutu). DASH DRM used. Also Digita has deployed a hybrid PayTV system using CA + DRM combination to entitle users to access Live DASH streams (Playready DRM). CMAF is proving to be interesting and researched in Finland and Norway (NRK). 12th October 2021 Meeting: No news. |
| 29. In progress Jon /Jan /Erik | Monitor and report HbbTV spec development and usage |
|  | 29th of October meeting: API presented Excom with new features in HbbTV 2.0 and the estimated schedule for implementations. If test case assertions are ready by the end of the year the spec is likely to be published then. Implementations might become available late 2015 / early 2016. It was decided to monitor the development, but for now NorDig should only consider a reference to 1.5 with the latest errata 3 (available in november). Current errata 2 have these improvements: - Updating the set of video resolutions for use with MPEG DASH to match industry best practices - Security improvements based on industry feedback - Feedback from the development of the forthcoming HbbTV 1.5 test suite - Clarifying co-existence with other application environments - Improved ease of implementation by lifting unnecessary restrictions - Improvements in language and terminology 26th of November meeting: Freeview Connect has just published technical specification referencing the HbbTV v2 draft. See: http://www.digitaluk.co.uk/industry/news/connected_tv_service A presentation and the technical summary can be found further down the page. 17th of December 2014 call: Waiting for HbbTV2.0 publication, depending on test cases progress within HbbTV 30th of January call: Interest from TV2/CD regarding device cross communication, enabled in HbbTV v2.0 HbbTV2.0 presentation will be held at Broadthinking conf. (18-19 of March). 20thof February call: HbbTV 2.0 released 2.2.2015. Jon will be presenting 2.0 at the Broadthinking conf. in Geneva. Also a short presentation in DVB World in Copenhagen 23rd – 25th March. 20th March 2015 Meeting: Italy will only deploy HbbTV v2.0 after the specifications are fully completed with test cases. In the UK, parts of HbbTV v2.0 are already under implementation (DVB-DASH+ HTML5) for Freeview Play. BBC is waiting for test cases to implement the full specifications including companion screens. One advantage of DVB-DASH is that it will assist with seamless transition between DASH representations with different frame rates. Other advantages include HEVC video Support as well as support for Subtitling (TTML/EBU- TT-D) and Font downloading. Refer to Jon Piesing’s presentation from EBU Broadthinking event. 27th April 2015 Meeting: HbbTV 2.0 work item has been approved by ETSI (102 796 1.3.1) 21 May 2015 Meeting: New version of HbbTV spec was sent to ETSI. The technical part is the same as the new one on the HbbTV.org website (bug fixes, ETSI logos removed etc) dated 1.5.15. 16 June 2015 Meeting: Klaus Illgner suggest starting on air trials with HbbTV 2.0, not only waiting for test cases, but real services. TP Vison will check difference between DVB profile of DASH used in HbbTV 2.0 and the HbbTV 1.5 profile of MPEG-DASH. HbbTV 2.0 could be considered for next NorDig spec version. 15July 2015 Meeting: In progress 27th August 2015 Meeting: YLE (and Sofia Digital) + NRK is testing live DASH (YLE is using Elemental encoders for DASH segmenting, approved by Akamai) and VOD DASH (pre-segmented at Akamai) together with their CDN Akamai. Report will be shared with NorDig. 23 September 2015 Meeting: Jon Piesing and Richard Moreton reported about HbbTV 2.0 implementations shown at IBC that could be useful to reference in the coming accessibility presentation for Excom (next week): BBC-demo, Matt Hammond -sync for spoken subtitles -companion screen -presentation (HTML 5) http://www.bbc.co.uk/rd/blog/2015/01/standardising-companion-screen-synchronisation-tools-and-testing "An important piece of the puzzle is to make it possible for a companion device to know what content is showing on the TV and to synchronise to the timeline of that content. This has all kinds of uses, such as providing additional information for programmes, play along games or deliver access services (such as audio description) that are personalised for each person in the room. To that end, we have been collaborating with the rest of the industry to develop open standards for the network protocols needed for the TV and a companion device to communicate. The outcome from this was the Companion Screens and Streams specification that was published by DVB last summer. This specification includes protocols that enable a TV to tell a companion what content it is presenting and what the timeline position is. These protocols allow the companion to respond quickly to changes occurring on the TV, such as a change of channel, pausing or fast-forwarding. The protocols use modern, web-friendly technologies, with most communication happening as simple JSON messages carried via WebSocket connections. The TV acts as the WebSocket server. The only exception is the "Wall Clock" synchronisation protocol which uses UDP to minimise network latency. How accurately a companion can synchronise to the TV of course depends on the network conditions. However, frame-accurate levels of accuracy may be possible. As we experiment for ourselves we hope to learn what performance can be achieved in a typical home network." "Hbb4all", IRT (http://www.hbb4all.eu/) The HBB4ALL (Hybrid Broadcast Broadband for All) is a European project, co-funded by the European Commission under the Competitiveness and Innovation Framework Program (CIP) and by 12 partners from several complementary fields: universities, TV channels/broadcasters, research institutes, and SMEs; all are experts in the field of media accessibility and the multi-device environment. The project started in December 2013 and runs for 36 months (learn more about the partners). "HbbTV has the potential to support customised accessibility services for various target groups, by means of its standardised application environment. Future TV sets thus can meet the challenge of making media accessible for all, by means of “off the shelve” end user devices, thus clearly broadening the scope and potential users of accessibility services. To transform the accessibility vision into reality, HBB4ALL targets all relevant stakeholders and all components of the value chain." IRT demonstrated EBU-TT-D subtitles for Live & VoD services at IBC & IFA this year (with HbbTV 2.0).Samsung developed the receiver side of the TTML decoder (Adjustable font-size) IRT also just released examples on how the subtitles are supposed to be rendered. 26 October 2015 Meeting: HbbTV 2.0 is now an ETSI standard since 19th of October. OK from Excom to have common meetings with DTG. 26 November 2015 Meeting: Freeview play (including i.e. BBC) using HbbTV 2.0: http://www.vodprofessional.com/news/4q2015/freeview-play-delivers-next-generation-tv-user-experience-with-hbbtv-20/ Finnish broadcasters (i.e YLE) using HbbTV: http://sofiadigital.com/yle-areena-joins-smart-tv-hybrid-services-provided-via-digitas-tv-network/ http://sofiadigital.com/ruutu-online-video-service-launched-in-finland-with-hbbtv-1-5/ http://sofiadigital.com/finnish-hockey-fans-are-getting-new-interactive-services-with-hbbtv/ 16 December 2015 Meeting: DTG and Nordig have had discussions on how to harmonize their respective specifications. Possible areas include Common EPG file format, SSU, remote control and HEVC. Note that DTG are only using parts of the HbbTV 2.0 spec, but access to 2.0 test cases will be far better than with 1.5 (helped by Freeview play rollout). Operators with the need to implement HbbTV for the first time in a set-top-box dominated market (like in Norway), could go directly for HbbTV 2.0 support. (Need to check broadcasters need for 2.0 features before we know when to include in Nordig) SVT report on use of HbbTV next year:  Idea: Get SVT Play onto TVs, adopted for TV RCU  3rd party app developer  Step 1: Add this app into the manufacturer’s app stores. Test user interest, navigation etc.  Step 2 (if step 1 successful): add AIT  Hence there is no interest in stream events currently  Second screen is a parallel track, using audio fingerprinting.  The first services will be On Demand only due to live DASH issues. (NRK is using Wowza for live DASH testing. Are looking into Anevia and AppearTV as well)  Right now no plans for different entry points for different channels (e.g. a children’s portal for “Barnkanalen”) but it might be interesting in the future  SVT is using DASH according to HbbTV 1.5 specs. Akamai is segmenting DASH (same as for NRK) as part of a Beta program. Not on-the-fly segmenting unfortunately. There will be 2 types of DASH at least: DASH for HbbTV 1.5 and DASH-AVC/264.  PLEASE NOTE: THIS IS NOT PUBLIC. IT MUST STAY WITHIN THE API GROUP! 25 January 2016 Meeting: NRK presented sketches of an HbbTV pilot planned for summer 2016 (ref. Peoples Playground). The player team reported some issues with HbbTV 1.5 spec on limited set of resolutions not available in current OTT encoded representations (planned to be reused for HbbTV). Jon Piesing advised NRK to follow the resolutions in the errata, and that helps significantly: http://www.hbbtv.org/wp-content/uploads/2015/07/TS102796-v121-errata-21.pdf After this API meeting NRK changed their plans to give priority to an HbbTV pilot resembling more permanent services this fall rather than a one off pilot for the European footaball championships. Streamevents announcements on the TV screen pointing to messages in the News/Sports portal with videos (progressive download fallback and live DASH) has a more general value and is likeley to sync better with available resources (after outsourcing the origin this summer). The original plans (UEFA opproved) with integration made for sports results (line up, statistics, highlights) will have a value in future events but should be bulit on top of the long term framework (expanding the sports portal). 23 February 2016 Meeting: Erik drafted a HbbTV 2.0 survey. It is based on the previous HEVC questionnaire and made use of features listed in the new HbbTV spec as well as benefits described in press releases on 2.0 (attached with minutes). Please review and propose changes before we send it to the members! 4 April 2016 Meeting: HbbTV 2.0 is gaining a lot of interest. The HbbTV 2.0 questionnaire was reviewed: 1) Comments from NorDig T will be considered for the document: Maybe add something more about sign Language: If interest is for second screen (sync devices) or video receiver mixing (might be difficult to get HW support), perhaps a question about avatar. HbbTV 2.0 support of HEVC, the 2.0 includes HEVC up to UHD, API group sort out if this refer to same as earlier, i.e. that an HbbTV 2.0 IRD is required to support HEVC only if the IRD is required to support HEVC for broadcast or if all HbbTV 2.0 IRD supports HEVC (independent of broadcast requirements). HbbTV discovery over broadband (independent if HbbTV AIT signalling is blocked in broadcast), this is an appendix in HbbTV spec (optional). Survey will be updated according to this. 2) Reference to “HbbTV 2.0” should be changed to “HbbTV 2.0.1 (the latest version of the 2.0 spec). 3) The shared version was cut off in a middle of a sentence (only 1 or 2 sentences are actually missing). 4) Accessibility chapter was discussed. Erik will clarify that part. 5) Erik will send the updated version for short commenting period before approval by the API group. 19 April 2016 Meeting: The HbbTV 2.0 questionnaire was reviewed: -It might be relevant to include questions relevant for manufacturers regarding plans for implementation. Could be difficult to get response, but worth a try. -Target is to send out the survey a.s.a.p. (first ask for review in the NorDig T meeting on 26/4). -The word “signaling” should be spelt with to “l”s -The question about operator app should be simplified: “Does this feature look interesting to you? (yes/no/conditional with possibility to extend that answer in text). -Need to make a similar question about Application Discovery over Broadband. -Application Discovery over Broadband is not an appendix to 2.0. Rather “potentially optional features, depending on demand from broadcasters”. -There are 22 test case assertions for Application discovery over broadband. Sofia Digital will make the required 2nd review of these to aid standardization (Financed with 4000 Euros by NRK, DR, SVT and YLE after a request from Erik Vold to Ingve Bjerknes). -Should we include question about transition from HLS to DASH? No, too difficult to answer -Jon: There will most likely be 2.0.1 devices in the Nordig market during next year. Version handling is vital, and there may be problems (2.0.1 devices will fail some 1.5 test cases.) Jon proposed a question targeting this issue and Per T adopted it to NorDig testing regime post meeting: "Testing and verification". It is expected that HbbTV 2.0.1 receivers will be introduced into the European market in 2017. For economic reasons, some manufacturers only support a single HbbTV version across their product range and hence will not support HbbTV 1.5 for some countries and HbbTV 2.0.1 for others. As a result, it is expected that products supporting HbbTV 2.0.1 will appear in Nordig markets during 2017. While HbbTV 2.0.1 receivers should run HbbTV 1.5 applications, there are a small number of HbbTV 1.5 test cases in the HbbTV test suite which must fail on HbbTV 2.0.1 receivers - ones which relate to the specification version in the HTTP browser user agent and the application signalling. Because of this HbbTV 2.0.1 receivers must be tested / certified using a slightly different set of test cases from HbbTV 1.5 ones. NorDig current approach related for verifying HbbTV implementation in NorDig HbbTV IRDs, is via self testing by manufacturers (unless otherwise specified by the relevant network/Operator) and that the testing shall use HbbTV organization Test Suits including NorDig contributed test cases. NorDig broadcast member may request to get a copy of the manufacture’s HbbTV Verification Test report with test results, before approving Hybrid IRD on the market. Please indicate your approach to HbbTV receiver testing and certification; - Do not require any formal testing or certification - Testing / certification only uses applications and not the HbbTV test suite - HbbTV 2.0.1 receivers will be tested/certified using the appropriate test cases - Allow both alternatives during migration, ie HbbTV 2.0.1 receivers tested against HbbTV 2.0.1 test cases and HbbTV 1.5 receivers tested against HbbTV 1.5 test cases and manufactures must state which version. - Will not test or certify HbbTV 2.0.1 receivers, only HbbTV 1.5 ones - Need more information - Need to discuss with our test laboratory / supplier - Don’t know / No opinion / Don’t want to answer Highlights from EBU broadthinking presented by Erik (presentations available on EBU website). (Cut and paste from interesting slides, but PDF cannot be shared as it is taken out of context) Accessibility demo from Hbb4all projects: -CCMA: Customizable EBU-TT presentation using javascripts to render HTML/CSS in HbbTV 1.5. Also experienced DASH-issues when switching between audio tracks forced use of progressive download instead and duplicated video streams for each audio track. Hope for HbbTV 2.0.1 to work better. -Ronald Miles, IRT: Automated clean audio with 5.1 source and stereo source (better dialogue intelligibility with 5.1 source) -Mikel Zorrilla, Vicomtech: Automated Multilingual Broadcast subtitles (translated from speech to text, then to text in different language previewed as subtitles - Very useful for foreign news programs) -Andreas Tai, IRT: EBU TT D subtitle conversion tools, available on github. Also presented slides from coming spec on Operators App and Application Discovery over Broadband (Rob Koenen, TNO). Jon filled in on differences between HbbTV 2.0 and HbbTV 2.0.1. 23rd May 2016 Meeting: HbbTV 2.0.1 spec going through ETSI process. This should replace all references to HbbTV 2.0. Have done this in the HbbTV 2.0 survey, renamed 2.0.1 questionnaire. Erik asked Per T to send out the new 2.0.1 questionnaire to all the Nordig T members, subgroups and excom (request reply by end of June). Erik will follow up and make a report in september. The HbbTV 2.0.1 questionnaire was reviewed, here are some minor changes: Timing (Lower part and options changed) The NorDig IRD spec currently references HbbTV 1.5 and 2.0.1 is a natural next step (HbbTV 2.0 became the ETSI standard 102 796 1.3.1 on the 19th of October 2015. With minor corrections HbbTV is now at version 2.0.1 (Likely be the reference when NorDig decide: ETSI 102 796 1.4.1). HbbTV 2.0.1 paves the way for a new wave of consumer TV services based on advances including companion device support, HTML5 user experiences and support for advanced video delivery features like Ultra HD and HEVC. The HbbTV Association anticipates that manufacturers, broadcasters, and operators will begin introducing a new generation of interactive broadcast and broadband TV services from 2016. HbbTV 2.0.1is referenced in Digital UK Freeview Play spec, now open to the public (http://www.digitaluk.co.uk/__data/assets/pdf_file/0007/88774/Freeview_Play_-_Technical_Specification_V1_2_1.pdf) and HbbTV 2.0.1 will replace MHP services in Italy from 2017. Test suites with test cases covering significant parts of HbbTV 2.0.1 are already available commercially (i.e. from Eurofins: http://www.eurofins-digitaltesting.com/test-tools/ligada-isuite-for-hbbtv/). The current HbbTV Association Test Suite (V8.1) is suitable for testing HbbTV 1.0 and 1.5 products. V9.0 is expected to be available before the end of the summer and is expected to add over 500 new tests covering HbbTV 2.0.1 functionality, as well as the large body of existing material which will also be applicable to HbbTV 2.0.1. Further releases of this Test Suite are expected to follow building coverage towards HbbTV 2.0.1 compliant devices expected in the market in spring 2017. Regardless of the reason you have for introducing HbbTV 2.0.1 based services in your market, when do you feel the need to have NorDig IRDs with HbbTV 2.0.1 capability available? If you represent a manufacturer please specify when you expect your HbbTV 2.0.1 capable devices to be available for consumers - 2017 or earlier - 2018 - 2019or later - Never - Don’t know / No opinion / Don’t want to answer - Conditional, depending on: _________________________________ Intended use of operators app (added to questionnaire) HbbTV Association recently announced they will create a specification for operator applications (utilizing features in the HbbTV 2.0.1 specification). These applications enable operators to provide a common set of services and a consistent, branded experience across a range of television devices. Provisioning an operator-defined UI on a TV or STB will be possible where there is a bilateral agreement between the manufacturer and the operator. Enabling seamless coexistence of traditional HbbTV broadcaster applications and the operator application is one of the key requirements defined in this work; this is important to maintain HbbTV's role as a business model-neutral technology platform. It is expected that a specification may be available by the end of this calendar year (http://www.hbbtv.org/news-events/hbbtv-association-announces-development-of-operator-application-specification/). Does this feature look interesting to you? - Yes - No - Conditional, depending on: ________________________ Testing and Verification (options easier to understand) Please indicate your approach to HbbTV receiver testing and certification (select all that apply): - Testsing / certification uses applications/field tests - HbbTV 2.0.1 receivers will be tested/certified using the appropriate test cases - Will not test or certify HbbTV 2.0.1 receivers, only HbbTV 1.5 ones - Allow both alternatives during migration (ie HbbTV 2.0.1 receivers tested against HbbTV 2.0.1 test cases and HbbTV 1.5 receivers tested against HbbTV 1.5 test cases and manufactures must state which version.) - Need more information - Need to discuss with our test laboratory / supplier - Don’t know / No opinion / Don’t want to answer Any other comments:____________________________________________________ Added value with HbbTV 2.0.1 in the broadcast chain (additional part) HbbTV 2.0.1 has referenced DVB-DASH, a superset of the HbbTV 1.5 profile of DASH which adds DASH events (similar to streamevents to trigger app behaviour), removes the need for the HbbTV special “common initialisation segment”. It also adds parts of the ISO on demand profile which simplifies content management and improves a number of other areas including live streaming (sliding windows/DVR). Use of signalling (Minor changes and an additional part on DASH events) Stream events are specified as a mandatory requirement in all HbbTV specs. This allows for promoting online content related to what's currently aired on a TV broadcast (dependent on AIT signalling in DVB). A relevant example is a popup on the TV screen during a news/sports program saying something like "push OK to see more from this event" pointing the viewer to additional livestreams, clips, updates, subtitles for visually impaired etc. HbbTV 2.0.1 offers, in addition to streamevents, support for websockets. Streamevents are suited to one-to-many broadcast of announcements of relevant content, and in non-connected environments. Websockets are suited to interactive or personalised applications with an open connection and frequent updates of related content (more load on server side). Websockets is already supported on most browsers so this could work on HbbTV 1.5 capable receivers as well. If there is support for neither, long-polling can also be used as a fallback (more server intensive than websockets). If signalling in general is not possible (blocked or unsupported) the application related to a channel could be found with systems similar to the ones used for Radio DNS; "Application discovery over broadband" (Soon to become an ETSI standard): http://www.hbbtv.org/wp-content/uploads/2015/12/22_RobKoenen_HbbTV_Presentation.pdf For broadband only services DASH events could also be of value (added feature from 2.0 to 2.0.1). Similar to streamevents in DVB we can now trigger app behaviour from a DASH stream (i.e announce relevant content to a live stream with a popup pointing to related videos, event streams, articles etc). What plans do you have for linking your linear services to related online content? Please mark all that apply: - We find the possibility of linking linear services to related content valuable, but still no plans - Streamevents only (Wide support on devices and more precise with deterministic latency) - Streamevents with websockets fallback (possibly followed by a long-polling fallback) - Websockets only (possibly with a long-polling fallback) - Websockets on streams (live and video on demand), independent of TV broadcast. - No planned use of signalling (Not channelbounded, plan only to use HbbTV as app in portal) - Use of streamevents is not possible as AIT is blocked by operator - Streamevents/Websockets is not possible because of lack of support on operators set-top box - Plan to use "Application discovery over broadband" to promote broadcasters app - Plan to use DASH events to promote related content from our streams - Don’t know / No opinion / Don’t want to answer Please describe your planned use of signalling if the options above do not cover it: Application discovery over broadband (changes in lower part and options): Virtually all new connected TVs are now HbbTV compliant, but the user may still not be able to use the service, because: 1. The trigger may not be carried by the operator, or 2. The TV is connected to an STB using HDMI or SCART, while a) There is no AIT in the broadcast b) There is an AIT in the broadcast, but the STB does not support HbbTV "Application discovery over broadband" will provide a solution to the first case (soon an ETSI standard): https://tech.ebu.ch/files/live/sites/tech/files/shared/tech-i/0738%20Tech-i%20issue%2024.pdf The solution can be summarized as: After the Channel ID is known, the next step is to start a discovery process. Here is an example that shows the principles. 1. With the DVB Service Name, construct a unique ID; 2. With the unique ID, request the AIT server address from a resolution service; 3. With the server address, request the AIT; 4. With the information in the AIT, retrieve the HbbTV App. From step 4 onwards, things work the same as for broadcast-signalled HbbTV. The address of the central resolution service would be hard-coded in the terminal. It can be market-specific, but since many viewers receive broadcasts from multiple countries, a better solution would be to make it broader, like a single service for Europe. A very similar discovery problem has already been solved by RadioDNS, A very similar discovery problem has already been solved by RadioDNS, and HbbTV’s solution follows RadioDNS’s model, which has the major advantage that HbbTV can leverage the distributed Domain Name Service system. For case 2, when no service information is available (using set-top-box and connecting via HDMI/SCART) HbbTV is seriously considering to extend the specification with a watermark-basedsolution, leveraging the work by ATSC, who standardized audio and video watermarks for ACR (Automatic Content Recognition. Note that this could make HbbTV work even for recorded content). This would be a relatively straightforward extension to the existing spec, which is written in a way that anticipates such extensions. Which of the features are applicable to you (select all that apply)? - Case 1 (trigger may not be carried by the operator) - Case 2a (TV is connected to an STB using HDMI or SCART, AIT not carried by operator) - Case 2b (TV is connected to an STB using HDMI or SCART, STB doesn’t support HbbTV) - None - Conditional, depending on: __________________________ 18th July 2016 Meeting: BBC will remove MHEG requirement from the “BBC Interactive HTML Application” specification. http://www.tvbeurope.com/bbc-moves-to-hbbtv/ "The BBC has developed a plan to move beyond legacy MHEG technology to the industry-wide adoption of Hybrid Broadcast Broadband Television (HbbTV) 2.0.1 in time for equipment manufacturers to build HbbTV into 2018 product cycles." BBC will develop its new plan with partners Freeview, Digital UK and the DTG by September 2016, which will then be shared publicly. The plan will include the development and sharing of test applications to enable manufacturers to ensure correct behaviour of the new HbbTV-based services. When will NorDig follow? Only 4 members have replied to the NorDig HbbTV 2.0.1 questionnaire so far. Expect further feedback after summer holiday period in August/September meeting. Erik will setup a questionnaire in Survey Monkey and include BBC article in the reminder e-mail. 22nd August 2016 Meeting: Erik presented the preliminary report about the HbbTV Questionnaire. Needs further anonymizing. Presentation might be given at the HbbTV Symposium. Excom will have the presentation on 13th Oct. 26nd September 2016 Meeting: Waiting for info from DTG regarding the plan for HbbTV 2.0.1. Ian is looking into it and we should remind him that we need it before the excom meeting 13.10.16. HbbTV test suite 8.5 is now available. It includes the HbbTV CI+ test cases. V 9 will follow shortly with version 2 testing material (HbbTV 2.0). Freeview Play have published their 2017 specification (Reference to HbbTV 2.0.1 / ETSI 102_796 and introduction of HEVC 10 bits and HDR with HLG): http://www.digitaluk.co.uk/__data/assets/pdf_file/0007/88774/Freeview_Play_Technical_Specification_v2-1-2_web.pdf 25th October 2016 Meeting: NorDig excom decided to update to HbbTV 2.0.1 in 2.6 version of the NorDig unified IRD spec. Propose sunrise period of 18 months (from December 2016). 28th November 2016 Meeting: Jon will update the reference and share it with the API group for approval 21st April 2017 Meeting: In progress 18th May 2017 Meeting: NorDig T requested API to check what parts of HbbTV 2.0.1 that will be implemented / plan to be used. If broadcasters/operators plan to use parts of the spec that is not covered in Freeview play 2017 that would be of value to know as early as possible. Note: Freeview play 2018 spec includes the HbbTV 2.0.1 features left out in the 2017 spec. “Action Point for Bob: Find and share ITV slide deck from symposium on internet ad insertion”: Update on ITV’s plans using HbbTV 2: Clive Santamaria, Chief Architect ITV HbbTV symposium presentations can be found at: http://www.hbbtv.org/news-events/presentations-from-hbbtv-symposium-2016-madrid-hbbtv-open-for-business/ http://www.hbbtv.org/news-events/presentations-hbbtv-symposium-2015-london/ Bob: EDT also had an action to provide some summary of the CI+ ECP specification recently published – we’ve not had time to consider this but I will ask Peter Lanigan as chair of LLP if he might join the next call 19th June 2017 Meeting: Jon: According to Peter all we need is available on the LLP website. From previous meeting: Jon: Hardware implications is likely to be the same as for Playready 3. For commercial UHD content there might not be any extra hardware requirements. The name of the feature is the same: https://www.microsoft.com/playready/features/EnhancedContentProtection.aspx The best introduction to CI+ ECP is this document from their web site. http://www.ci-plus.com/data/CI_Plus_LLP_Specifications_for_ECP_Cover_Letter_April_2017.pdf 4th September 2017 Meeting: Siri Antonsen: Need for sync - Sign language, subtitling, spoken subtitles, AD, enhanced dialogue Chris: Check with Matt Hammond (BBC) – Sync w/ 2. screen, but not for accessibility services – demo at IBC Richard: IRT demo available at IBC and IFA - Sync w/ 2. screen, alternative audio and video – relevant for accessibility services (demonstrated on Samsung TV) IRT have also worked on subs (Check with Michael Probst) Report from Tuomas (Digita) regarding use of HbbTV in Finland: - Biggest broadcasters have catch-up TV services with HbbTV 1.5 (some utilizing DASH and DRM) - Start over services in channels of Sanoma - Tests of using ”DASH in Live services” - Interactive ads in production (viewers can order an sms-voucher to his/her mobile) - Replacement of broadcast ads piloted in certain regions of Finland (vacant regional adverticement space filled with broadband ads) - Since last year ice hockey league program include related broadband content (statistics etc.) - This fall a family entertainment program will include related broadband content and an interactive part 7th March 2018 Meeting: Olli Tuomola presented the status in Finland: Market is maturing – HbbTV users doubled last year HbbTV services with DRM use Playready MPEG-DASH according to HbbTV 1.5 did not work on many devices. A subset of HbbTV 2.0.1 seems to work better (parts of DVB-DASH). Reference app (ordered by HbbTV, implemented by Sofia Digital) aims at solving receiver issues. Common init was previously an issue, but is not mandatory now. Documentation on what was expected to work (in ref app) but didn’t will be handed to HbbTV. Issues with stream events on different receivers (Jon: Eurofins/Bob should follow up) HbbTV needs help to update their webpage (Leticia will follow up) Finnish HbbTV applications presented by Jukka Eklund (see presentation attached with minutes. Not public info, do not share outside NorDig!): YLE Arena HbbTV 1.5 in beta Free VoD content (limited rights on news/sports) No live streams MP4 progressive download Might come with DASH next year MTV Katsomo Available from MTV launcher app On whitelisted devices from 2015 Free but ad-based VoD MPEG-DASH with playready DRM New UI in 2018 Login Favorites, continue watching etc MTV Uutiset Launch march 2018 VoD content Ruutu MPEG-DASH, no DRM Free VoD content AVOD and SVOD without ad (login) Added some Playready DRM content (test) Added live channels (test) HbbTV reference application Ordered by HbbTV Part of Finnish Antenna SMART testing Project in final phase of acceptance by HbbTV Open Source MPEG-DASH with Playready, Marlin and ClearKey DRM Digita Ads using HbbTV with picture squeeze of linear and ads streamed over broadband. True hybrid, tested in PlugFest (channels in terrestrial mux: 301-309). Paul Diaconescu presented SVTs HbbTV status (post meeting): • We have created a TV team that will be responsible for HbbTV, Apple TV and Android TV. Those who work with HbbTV now are new to the platform. • We saw a very strong increase for HbbTV and it is now in par with Apple TV 4+ in Sweden. • We are planning to create a new VOD app for HbbTV with modern web technology (React, Redux, Webpack, etc.) transpiled to HbbTV. We have made a successful PoC. • We have made an effort to get livetext working with EBU-TT, but failed. Manufacturers support was not good enough. • We have not yet tested the AIT signaling but plan to do it in the spring. 28th August 2018 Meeting: Juha (Finland): Cable operators are considering to include AIT (HbbTV signaling). Plan to use red button app for their own services. HbbTV is now advertised in live broadcasts and better integrated in program specific services. Currently there are 350.000 active HbbTV devices in Finland. Many are waiting for the DVB T switch off (2020) and there is significant focus on the transition to T2. Expect more than a million HbbTV enabled devices by that time. Per (Sweden): SVT is currently making their final decision for HbbTV. AIT is already in use for monitoring. If SVT Play launch officially they will use the AIT for program related service. Erik (Norway): NRK has been looking into a start over service with Sofia Digital. Update reference in the new NorDig IRD spec v3.1: - Proposal is to update HbbTV from v2.0.1 to v2.0.2: OK, no disagreement - Removal of old text related to HbbTV from v1.5 to v2.0.1: Task for person making text proposal (Jon) - Grace period: Industry asks for grace period, NorDig standard procedure is anyway to have grace period for new or raising requirements. Identified that there is a need for grace period. Time for grace period needs to be discussed. TP Vision and Samsung asks for a grace period to align with 2020 products. Panasonic asks for at least 12 month grace period if IRD spec is published in October 2018. The options (Jan 1st 2020, July 1st 2020 or October 1st 2020) will be further discussed in the following NorDig T meeting (August 29th). - Action Point: Jon to draft text proposal HbbTV from v2.0.1 to v2.0.2 into NorDig IRD spec v3.1 - Action Point: Per T to send template draft of NorDig IRD spec v3.1 to Jon (Per T to check with Peter Mølsted) - Time plan: - NorDig API group to create and discuss a text proposal (from Jon) - Mid Sep 2018: Send text proposal up to NorDig T (same for all other subgroups) - 20th Sep 2018: Walk-through of NorDig IRD + Test Plan v3.1 updates and prepare for Excom meeting - 4th Oct 2018: Present NorDig IRD + Test Plan v3.1 to Excom and hopefully Excom will approve v3.1 specs. 27th March 2019 Meeting: Jon Piesing gave a presentation on last years developments in HbbTV, including market adoption, specification development, interoperability improvements and testing (Presentation is attached with the minutes, shared at EBU Broadthinking meeting in Geneva) Adoption: LovesTV, Russia, Tivu!, Freeview (UK), HD+ (Germany) – many HbbTV 2.0 platforms appearing. In Russia “HbbTV” is promoted directly to the consumer (B2C, normally B2B) enabling voting on high profile shows like “the Voice”: https://youtu.be/mIihfUmY1Uc 54% of all new devices sold in the UK have HbbTV 2. Freeview play mandate media sync & DIAL for use of companion devices in 2019 (Freeview is not mandatory, but a logo the manufacturers want). However there is a lack of services requiring new features on air, limiting the ability and the motivation for the manufacturers to implement full support. Introduction of HbbTV operator applications: - Tivù on STBs shown last year - (Astra) HD+ on TVs from Samsung and Panasonic - https://www.broadbandtvnews.com/2019/03/06/samsung-to-add-direct-hd-access-to-tv-sets/ - https://www.broadbandtvnews.com/2019/03/20/panasonic-first-to-deploy-hbbtv-operator-app/ New development: SVT gave a good presentation about how to use HbbTV to deliver video content to TV sets, without signaling and red button. There’s a wrapper for every manufacturer app store that launches a HbbTV 1.5 application. The app is transpiled from HbbTV 2.0 / HTML5 to HbbTV 1.5 app. Accessibility: SVT did not share their plans for accessibility services, but they are looking into additional streams for sign language, audio description etc and consider dialogue enhancement, spoken subtitles, subtitles with adoptable size etc. Jon reminded of the wisdom of small steps and strong initiatives in defeating catch-22 situations. If NRK, SVT etc is interested in testing mediasync in coming accessibility services, switching region to UK in new IDTVs could work. Launch plans and testable applications is required by the manufacturers to enable these features for a given region. Meanwhile a step by step approach on mediasync / companion screens is of big value to both parties. ProSiebenSat1, ARD and RBB have been working on accessibility services. Scandinavian broadcasters should sync with them. IRT could also be a common resource. Deutche TV Plattform just announced their minimum requirements: HbbTV 2.0.1 from Q3 2019. With learnings from Tivu! in Italy, Freeview Play in the UK and German broadcasters, we might be able to accelerate the Scandinavian implementations of the latest spec. Testing: 3 new test suite releases, 2018-2, 2018-3 and 2019-1 - Each release has tests for all spec versions - > 600 tests apply to all HbbTV spec versions - > 900 tests apply to both HbbTV 1.5 and 2.0.1/2 - Each release includes "candidate" or "preview" tests as well as approved ones - Ongoing maintenance activity to fix tests where problems are found 2019-1 release - Contains 2274 tests, of which 1691 are approved - Adds new approved tests for OpApps, HDR, HFR, NGA - OpApps: so far about 85 of 300 are reviewed - HDR, HFR, NGA: nearly 180 - Just an intermediate milestone – not intended for device certification 2019-2 release (July 2019) targeted at products entering the market in 2020 - Hopefully most HDR/HFR/NGA tests will be approved - More OpApp tests will be approved Improving interoperability: 2 initiatives by HbbTV after feedback indicated that people had problems using DASH - HbbTV DASH DRM reference app and content - Tested on the installed base of TVs in the EU market - Updated in line with Test Suite, 3 times a year - Permissive open source license so developers can easily reuse elements - HbbTV 2.0.1 and 1.5 Playready and Marlin DRM streams - Also non-DRM streams for reference and including MSE/EME for non HbbTV browsers - Contains unencrypted content as well as DRM – also useful if you don't need DRM - Subtitle and audio stream selection via colour buttons - Live and VOD DASH profiles - See https://github.com/HbbTV-Association/ReferenceApplication - DASH-IF content validator extended to support validating HbbTV DASH and DVB-DASH - See https://www.hbbtv.org/wp-content/uploads/2018/11/DVB-HbbTV-DASH-Validation-Tool_explained_v1.0.pdf and https://github.com/Dash-Industry-Forum/Conformance-Software If you have looked at either of these, please fill in this survey: www.surveymonkey.com/r/QCXGR3G Privacy: Most GDPR consultants recommend obtaining explicit user consent in order to process personal data. GDPR defines other conditions under which it is allowed to process personal data such as "legitimate interest". Consultants avoid these because they're complex even though they would give a better user experience. Jon reminded the group about legality and morality. Don’t trust that if something is legal it’s also morally sound or good practice. Materials shared (link) from 2018 symposium Symposium 2019 is in Athens HbbTV has a YouTube channel and a LinkedIn group https://www.youtube.com/user/HbbTVconsortium/videos http://www.linkedin.com/groups?gid=2271651&mostPopular=&trk=tyah&trkInfo=tar Malaysia: HbbTV certification starting, leveraging some of the NorDig resources. 24th February 2021 Meeting: European Accessibility Act (EU directive) will help push accessibility services forward with mandatory requirements. EAA is expected in a legal national form in June 2022 (Norway) and to be enforced in 2025. At NRK accessibility services is given high priority (Some activity is already happening with some manufacturers). Nigel Moore confirmed that EAA is taken into consideration. Upcoming HbbTV 2.0.4 is offering some APIs for accessibility purposes and would be in line with the 2025 enforcement timeline: • Co existence of HbbTV applications with accessibility features offered by the TV or STB • Co existence of HbbTV applications with any voice assistant offered by the TV or STB • The ability to run HbbTV broadcast related applications linked to a DVB I service The complementary relation between HbbTV and DVB-I is well described in this presentation: https://www.youtube.com/watch?v=fpdOu4RVb-Q https://www.hbbtv.org/wp-content/uploads/2021/02/DVB-I-introduction-HbbTV-February-2021.pdf https://www.hbbtv.org/wp-content/uploads/2021/02/210224-DVB-and-HbbTV.pdf (https://www.hbbtv.org/event/dvb-and-hbbtv-technologies-in-tv-systems/) HbbTV 2.0.3 in the NorDig spec?: Information about the 2.0.3 test suite release at the end of March will give vital input on the impact of mandating a new HbbTV version in the Nordig Unified receiver specification (Excom to decide). Implementing 2.0.3 is easy since a lot of it has already been implemented anyway, and will give a more robust platform due to web-related parts and other used standards being updated. The API group is positive to mandating 2.0.3 but Sony and Samsung questioned if the Nordic broadcasters had any content on air justifying the changed requirement. CMAF is implicitly already required and requested by the broadcasters in coming implementations. MSE is also widely supported and of high value to broadcasters. Jon Piesing presented some convincing arguments described in detail here (No big new features are added. Instead the focus of this release is updating existing features and removing features, particularly optional ones, that are not used in the real world. HbbTV has issued a request for proposals for testcases for 2.0.3 and hope to have these delivered, reviewed and appr oved in time for the July 2021 release of our test suite. The release is aimed at products entering the market in 2022): https://www.hbbtv.org/wp-content/uploads/2020/10/HbbTV-SPEC-00521-004-HbbTV-203-Explained.pdf 12th October 2021 Meeting: Deprecation survey was reviewed and Erik and Juha will check and send Nordig response. All listed items should be deprecated as suggested in the survey. Juha to check the Finnish case for AVObject deprecation. Consent management is being added to HbbTV apps now. |
| 32. | Security and DRM for 4K/UHD content |
|  | 20th March 2015 Meeting: API group to check with the industry on the security requirements and include these requirements within the NorDig Specifications. 27th April 2015 Meeting: Nothing to report 21 May 2015 Meeting: Jon: HEVC support in broadcast means mandatory HEVC support in HbbTV on HbbTV 2.0 devices, but if the HEVC support is only available on broadband there is no mandatory requirement for HEVC on HbbTV services. Per T: HDCP support for UHD phase1? The requirement for movielabs is HDCP 2.2 and HDMI 2.0. 16 June 2015 Meeting: Express play (www.expressplay.com) claim that Marlin is the best option for hardware assisted DRM, required by the Hollywood studios for UHD content (also possible with Play Ready). Chipsets are available and there are plans for using HbbTV 2.0 to provide UHD content (Push VOD over satellite). Sky UHD believe that HDR is important for UHD to succeed (more noticeable than the difference between HD and 4K on a normal viewing distance of 2,7 meters, even on 60" screens). SMPTE 2084 (Dolby PQ) is now made mandatory by BDA for HDR in Ultra HD Blueray. 15July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress. 26 November 2015 Meeting: In progress 16 December 2015 Meeting: Nothing to report. 25 January 2016 Meeting: In progress 23 February 2016 Meeting: In progress 4 April 2016 Meeting: In progress. 19 April 2016 Meeting: In progress. Erik will check with Microsoft if there is public info available. (https://www.microsoft.com/playready/features/EnhancedContentProtection.aspx) playready@microsoft.com 23rd May 2016 Meeting: Nigel reports that for UHD there are some HW requirements due to DRM requirements on protecting some types of content. Likely that as for HD there will be different requirements for OTT vs Live. 18th July 2016 Meeting: In progress. 22nd August 2016 Meeting: In progress. 26nd September 2016 Meeting: Waiting 25th October 2016 Meeting: In progress. 28th November 2016 Meeting: In progress 21st April 2017 Meeting: CI+ LLP released specification to support Enhanced Content Protection requirements within CI+. http://www.ci-plus.com/data/ci-plus-ecp_specification_v1.0.pdf Our assumption is that studios require ECP robustness for UHD/HDR content. http://www.ci-plus.com/data/ILA-Addendum-for-ECP-Exhibits-v1.0.pdf These requirements would have hardware implications – so don’t expect quick delivery on these areas of functionality. EDT happy to provide some oversight of proposal and relevance to Nordig or invite LLP chair to next meeting Peter Lanigan (TP Vision) 18th May 2017 Meeting: Moved to previous item 19th June 2017 Meeting: In progress 4th September 2017 Meeting: Referencing other specs in Europe: Marlin or Play Ready should be supported (MPEG common encryption). 7th March 2018 Meeting: In progress 28th August 2018 Meeting: Per: In the broadcast part the proposal is to add ECP for the common interface. Still no info on DRM as part of CAM (Rely on embedded DRM for broadband services). 27th March 2019 Meeting: No ECP CI+ platforms launched. Eurofins has announced ECP test suite. Panasonic has made a vertical solution with embedded CAS using Nagra for the German OpApp (announced at DVB World). 24th February 2021 Meeting: Some research is starting in Finland to find out the real interoperability status of launching 4K/UHD streaming services over HbbTV / DASH. NRK also looking into launching 4K services for on demand content (reduced resolution in the first phase). 12th October 2021 Meeting: HbbTV DASH DRM Reference Application has SL3000 test asset available. |
| 33. | HbbTV & Companion Screens |
|  | 20th March 2015 Meeting: This does not necessarily require HbbTV 2.0. Benefits of v2.0 would be frame accurate synchronization. Refer to BBC (Matt Hammond) presentation at EBU Broadthinking. German broadcasters use QR code for pairing with HbbTV v1.0. 27th April 2015 Meeting: In progress 21 May 2015 Meeting: In progress 16 June 2015 Meeting: In progress 15July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress 26 November 2015 Meeting: API will check if there are services on the way using DIAL. Plan a survey to map the need for HbbTV 2 services following a possible inclusion in the NorDig IRD spec 16 December 2015 Meeting: Nothing to report. 25 January 2016 Meeting: In progress 23 February 2016 Meeting: The following parts of HbbTV 2.0 are made optional in Digital UK’s Freeview Play spec(Due to the fact that services aim for 2015/2016 receivers). The spec is now open to the public: http://www.digitaluk.co.uk/__data/assets/pdf_file/0007/88774/Freeview_Play_-_Technical_Specification_V1_2_1.pdf - EBU-TT-D subtitles (see Section 7.3.1.5 of [ETSI_102_796]) - HbbTV support for Companion Screen (see Section 14 of [ETSI_102_796]) - HbbTV support for Media Synchronisation (See Section 13 of [ETSI_102_796]) - HbbTV File System Acceleration (See Section 7.2.7 of [ETSI_102_796]) - Downloading content via FDP (See Section 7.2.8, 9.5 and Annex H of [ETSI_102_796]) For more info: http://www.hbbtv.org/wp-content/uploads/2015/12/18_NickYeadon_HbbTV_Presentation.pdf 4 April 2016 Meeting: Erik Vold made an interesting presentation of what HbbTV 2.0 could provide for improved accessibility, presentation “HbbTV 2 - providing tools for improved accessibility.pptx” available at meeting folder in member section at NorDig website: main/NorDig_T/Meeting minutes/2016/meeting 20160315 19 April 2016 Meeting: In progress. 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: Broadcasters/Operators should be aware that some features from HbbTV 2.0 specifications might have hardware implications for manufacturers and in such cases advance notice would be required. Furthermore, applications which can be tested for interoperability will be required. 22nd August 2016 Meeting: DR is using pairing of devices. The method used is “PIN code pairing”. Long-term development project plans to enable audio/video synchronization. HbbTV specification has a requirement for a tablet to discover the TV. The TV discovering a tablet is optional. 26nd September 2016 Meeting: HbbTV 2.0.1 provides tools that can be used to improve accessibility. See presentation from NRK. SVT has an android app syncing accessibility audio by using the phone's microphone 25th October 2016 Meeting: In progress 28th November 2016 Meeting: In progress 21st April 2017 Meeting: In progress 18th May 2017 Meeting: NRK (And Norut.no) is looking into sync for second screen that will work native in the browser: https://docs.google.com/document/d/1Mumix6lx9jIVic5IFn8swigjYpmplLK9YATZ5hVz7X4/edit Demo: https://webtiming.github.io/timingsrc/doc/online_sequencer.html 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: In progress 28th August 2018 Meeting: In progress 27th March 2019 Meeting: In progress. There are some pilots on-going using DIAL and some interest in running more trials in Germany. Spoken subtitles, AD and dialogue enhancement are possible use-cases (individual audio on mobile and other accessibility streams). 24th February 2021 Meeting: In progress. 12th October 2021 Meeting: No news. |
| 35 | Must carry on HbbTV signalling (application discovery) |
|  | In Finland the main FTA channels asked the regulator (Ficora) to make an official statement on how must-carry rule should apply into HbbTV signaling (since operators actively or passively block AIT tables). The HbbTV 2.0 spec or CI+ SAS does not resolve the basic problem, but EU-level regulation could make some impact. Erik will cantact Olli at YLE (olli.sipila@yle.fi)to see if we can learn anything from the process in Finland. Mika (by e-mail): Why is this a challenge? HbbTV 1.5 has support for DRM and if households have good IP-connection they could (in theory) resign from linear pay TV on cable and start using HbbTV apps for premium video services over OTT. Cable operators need to find a business model where HbbTV utilize their online capacity. In Norway the challenge could be more technical, since operators have their own proprietary STB that does not understand the HbbTV signaling or application services. In most cases they only need to upgrade their middleware (and perhaps the web-browser) to be able to provide hybrid services. 16 June 2015 Meeting: DR: Accessibility programs are protected by must carry, not general public service. No cable operators are blocking AIT SVT: Public service is protected by must carry, accessibility programs are not. YLE: Cable operators are blocking AIT. Need help from Ficora. NRK: Norway does not experience AIT blocking but lack of HbbTV support on set-top boxes. 15July 2015 Meeting: In progress 27th August 2015 Meeting: The german approach to achieve must carry for HbbTV signaling failed: http://www.broadbandtvnews.com/2015/06/24/german-media-authorities-approve-hbbtv-removal-by-platform-operators/ MTV & YLE checked with Ficora if must carry could cover HbbTV signaling. Statement: "HbbTV signaling is not protected by must carry". As it is a statement and not an official decission, it is impossible to complain on. YLE: If HbbTV is not protected by must carry, is it then considered a public service? Should YLE work in it? With a low cost it seems worth doing so anyhow (Implemetation of HbbTV apps means less versions for IDTVs and could actually become cost saving). General report from YLE on HbbTV status in Finland (presented by Olli Sipilä): YLE require that coming HbbTV services must build on existing services (YLE arena). YLE has been cooperating with Digita and Sofia Digital for 2 years on a framework for HbbTV services (Digita provides signaling while Sofia Digital provided EPG and pilots for Arena apps). During the summer channel 4 started with HbbTV services on air. Finally this year YLE is ready to start working with HbbTV as they now have a good API infrastructure. The technical team is also well prepared (Launch date is yet to been decided). What Kind of HbbTV service shall YLE provide (internal discussion): A) YLE Arena only with VoD? B) More services? Who will build the service? A) YLE B) Partners like Accedo (currently developing smartapps both for NRK and YLE) C) Operators provide a full service It seems YLE and NRK have the same technical challenges as we both use Akamai as our CDN and are dependent on them to deliver HLS and HDS from their on the fly segmenting (Universal streaming is converting multibitrate MP4/RTMP to HLS/HDS on request at edge = no extra storage). DASH segmenting can be done for VoD assets at Akamai, but not as part of Universal streaming. It has to be pre-segmented and therefore require double storage. YLE is considering to use Kaltura for that and NRK (Tobias Lndin) will start testing on Akamai's solution next week (DASH segmenting of livestreams will be handled by an external origin when livestreaming is outsourced from NRK. YLE has allready teamed with Sofia Digital and succeded with live DASH using elemental encoders approved by Akamai CDN). All results will be shared with NorDig and NRK plan to cooperate with YLE on this. YLE contact is Toni Ljungberg. He also introduced NRK to coming solutions to avoid streaming traffic congestions: Peer assited streaming using MSE (segments can come from CDN or nearby clients, no need for plugin: http://viblast.com/pdn/ or http://www.streamroot.io/). Imideate VoD publishing from livebuffer was also discussed. YLE has positive experience with http://www.digotel.com/ tools for this (with streams from Akamai CDN). NRK could consider this an alternative to Vimond. But it seems to lack frame accurate support. Could MSE (W3C Media Source Extension) be a solution to that as well, by rendering endpoins outside a GOP in the mediaplayer? A more business oriented issue for all NorDig members to work on: What will happen with pay tv? Cable operators are concerned it will be moved out of telco to broadcasters with HbbTV? We need to think of ways to link eachothers user interfaces to help make HbbTV interesting also in operators businessmodels. Suggestions should be included in the guidelines drafted on workitem 26 (Operators and broadcasters use of HbbTV, possible cooperation). 23 September 2015 Meeting: HbbTV not protected by must carry according Ficora statement. What are the alternatives? HbbTV spec soon (written by TNO): Application discovery over broadband (based on radio DNS). The receiver will be able to find URL and launch HbbTV app according to service parameters: https://tech.ebu.ch/files/live/sites/tech/files/shared/tech-i/0738%20Tech-i%20issue%2024.pdf "App discovery: After the Channel ID is known, the next stepis to start a discovery process. Here is anexample that shows the principles: 1. With the DVB Service Name, construct a unique ID; 2. With the unique ID, request the AIT server address from a resolution service; 3. With the server address, request the AIT; 4. With the information in the AIT, retrieve the HbbTV App. From step 4 onwards, things work the same as for broadcast-signalled HbbTV. The address of the central resolution service would be hard-coded in the terminal. It can be market-specific, but since many viewers receive broadcasts from multiple countries, a better solution would be to make it broader, like a single service for Europe. A very similar discovery problem has already been solved by RadioDNS, and our solution follows RadioDNS’s model, which has the major advantage that we can leverage the distributed Domain Name Service system. Arguably, the most difficult issue is supporting stream events. This is a fundamental problem: without broadcast signalling there are no stream events. However, since an HbbTV app is essentially aweb page, web technologies can be used for setting up a communication channel between app and server and updates can be communicated that way. Options include the use of web sockets and forms of polling. A broadcaster knows when it is serving an app based on broadband discovery, so it can serve an app that takes the absence of broadcast signalling into account. The protocol states that if a broadband-discovered AIT is available, it should only be used when no AIT appears in the broadcast after a few seconds - so broadcast signalling always takes precedence." There is also some work on watermarking in the US, but not implemented yet (ATSC 3.0 has selected watermarking technology after RFP): http://www.tvnewscheck.com/playout/2015/04/vp1-watermarking-to-enable-enhanced-viewing-via-atsc-3-0/ "ATSC President Mark Richer said the decision to recommend the Verance watermarking technology is “preliminary,” pending the normal ATSC standardization process. VP1 works by using an inaudible audio watermark that passes through the video distribution path of an MPVD (multichannel video programming distributor) and can be recovered from content within seconds, the company said. Future ATSC 3.0 television sets and other receivers, such as set-top boxes, connected to the Internet will recognize this inaudible watermarking audio tone and establish an Internet connection with a broadcaster’s server to receive frame-accurate supplemental data." Johan Lindros conducted tests on audio watermarking. They proved that it is possible to hear the artifacts. Results to be shared by SVT. The alternative, watermarking in video, might require hardware support. All these technologies provide less interactivity and less hybrid capabilities than HbbTV signaling in the broadcasted AIT, but it might help on enabling the market. Most likely the cable operators will let HbbTV signaling through when they realize it is impossible to stop HbbTV services anyhow. 26 October 2015 Meeting: Verance (audio watermarking chosen by ATSC) will give a presentation at the coming HbbTV symposium. If anyone would like to pass questions to Verance through HbbTV association, send them to Jon. 26 November 2015 Meeting: Application discovery over broadband will be presented at the HbbTV symposium (8-9.12.15) 16 December 2015 Meeting: TNO presentation on application discovery and some slides on watermarking standards planned for ATSC 3.0 was shared by Erik (later by e-mail). 25 January 2016 Meeting: In progress 23 February 2016 Meeting: In progress 4 April 2016 Meeting: Rob Koenen from TNO called in during the meeting. Application Discovery over Broadband is close to being published. Only a second review of 22 assertions remaining. The first reviews has been done by TNO and IRT. NorDig is interested in doing the 2nd review of assertions (by Sofia Digital) to aid standardization. There are two use cases for application discovery: Device is on dvb signal, or device on hdmi/scart. Idea will be presented to Excom. Financing unclear and speed of the Nordig process might be too slow. Rob is preparing alternatives while Ingve Bjerknes is checking what's possible with Per Björkman. Here are the arguments presented for NorDig: 1) Application Discovery over Broadband could be relevant even in Norway where the AIT is not blocked. Most viewers here are using set-top boxes with lack of HbbTV support and the AIT is not reaching the IDTV's. But the IDTVs have the capacity to make use of HbbTV and applications can be discovered even though HDMI/SCART is the only connection (Not only relevant for HbbTV, but apps in general). 2) In Finland and Sweden blocking of AIT signaling on cable might be an issue. But here most viewers receive directly on IDTVs, usually with HbbTV support. So finding the application independent of the AIT part in the DVB reception is the relevant usecase. 3) For NorDig in general, supporting open standardards and specification developments like this should be interesting. From what we understand, for this to become a standard, they need a second review of the test case assertions (The test cases will have to be developed later, covered by someone else). NorDig might in this way contribute to the start of an important open and standardized development. It seems important now that proprietary solutions for this are on the way. 4) To cover the estimated cost of 3000-4000 Euro NorDig T will have to present this for NorDig Excom and ask members to share the cost. This is the first meeting where we check the interest for this. TNO added: "TNO is merely the editor of the work; this concerns a legitimate HbbTV spec that has been developed by HbbTV, and was approved by HbbTV’s spec group with several active participants. The spec is ready for publication and this will happen when the Test Assertions are available. Then HbbTV still has to purchase the tests and add then to the Test Suite; this will happen after publication. Note also that we are in advanced discussions with RadioDNS, with the goal of having them run the root DNS service that bootstraps the discovery. – Rob" 19 April 2016 Meeting: Separate question for “application discovery over broadband” in HbbTV 2.0 survey: Virtually all new connected TVs are now HbbTV compliant, but the user may still not be able to use the service, because: 1. The trigger may not be carried by the operator, or 2. The TV is connected to an STB using HDMI or SCART, while a) There is no AIT in the broadcast b) There is an AIT in the broadcast, but the STB does not support HbbTV "Application discovery over broadband" is described here (soon an ETSI standard): https://tech.ebu.ch/files/live/sites/tech/files/shared/tech-i/0738%20Tech-i%20issue%2024.pdf After the Channel ID is known, the next stepis to start a discovery process. Here is anexample that shows the principles: 1. With the DVB Service Name, construct a unique ID; 2. With the unique ID, request the AIT server address from a resolution service; 3. With the server address, request the AIT; 4. With the information in the AIT, retrieve the HbbTV App. From step 4 onwards, things work the same as for broadcast-signalled HbbTV. The address of the central resolution service would be hard-coded in the terminal. It can be market-specific, but since many viewers receive broadcasts from multiple countries, a better solution would be to make it broader, like a single service for Europe. A very similar discovery problem has already been solved by RadioDNS, and this solution follows RadioDNS’s model, which has the major advantage that we can leverage the distributed Domain Name Service system. When no service information is available (using set-top-box and connecting via HDMI/SCART) we need to use a form of Automatic Content Recognition: - Take fingerprint and send to some server (Requires many queries; TV doesn’t know when channel changes) - Extract a watermark from audio or video (Could make HbbTV work even for recorded content) - Requires some sort of standardised watermark (ATSC is doing this for its ATSC 3.0) Does this feature look interesting to you? - Yes - No - Conditional, depending on: __________________________ 23rd May 2016 Meeting: Changes made on this topic in 2.0.1 questionnaire 18th July 2016 Meeting: The ADB specification (Application Discovery over Broadband) was approved 15.7 in HbbTV’s Steering Group. The last few assertions that were still open received their second review today and Rob Koenen has now sent the spec to ETSI. Many thanks to Sofia Digital for getting the necessary assertion reviews done! Due to Jussi’s and Juha’s help, these assertions were not just reviewed, but also improved quite a bit. 22nd August 2016 Meeting: In progress. Approval is expected in September, before IBC. 26nd September 2016 Meeting: Application Discovery over Broadband published by ETSI. Need operators to confirm that they are planning to use it. 25th October 2016 Meeting: NRK to study audio watermarking used in ATSC 3.0: VP1. 28th November 2016 Meeting: In progress. 21st April 2017 Meeting: In progress 18th May 2017 Meeting: Jon: Phase 1 is ready to go live on the server side. Needs manufacturers to implement it. There is an agreement in place between HbbTV and Radio DNS. Broadcasters are working to put the network side in place in Germany. 19th June 2017 Meeting: In progress 4th September 2017 Meeting: Everything mentioned in the 18th of May meeting is in operation (Phase 1 – depending on DVB triplets being available in the receiver). Phase 2 (channel identification in watermark) is ongoing. Per: DVB signaling is passed through by cable operators in Denmark Mika: The passthrough of DVB signaling on cable is dependent on agreement between operator and broadcaster in Finland 7th March 2018 Meeting: In progress 28th August 2018 Meeting: In progress 27th March 2019 Meeting: Telia is passing the AIT signaling in cable network. With increasing take-up in Finland terrestrial there’s more pressure to pass the signaling. Enabling consumers to access HbbTV services on TVs in STB markets: Jon’s presentation mentioned watermarking to pass the AIT signaling to STBs/TVs. Application Discovery over Broadband spec is complete and in final review: ETSI TS 103 464. Uses video & audio watermarks from ATSC 3 to enable TV set to identify channel being received from STB TV uses watermark data to do an internet DNS lookup to find the broadcaster & then to find the HbbTV app Watermark data can also be used to support triggers / events as in regular HbbTV Expect publication after unit test "assertions" are written & reviewed Broadcasters will need to do some user education to avoid confusion Manufacturers expect Broadcasters to give them a reason to implement independent specs (OpApps and ADB can be integrated in the core HbbTV spec if they are adopted by the market). Manufacturers will not do this without seeing a benefit (Could utilize HbbTV support in the IDTV and bypass the set-top box. With popular HbbTV services requiring 2.0.2 new IDTVs are needed) See https://www.digitaleurope.org/wp/wp-content/uploads/2019/01/DIGITALEUROPE%20Policy%20Statement%20on%20Connected%20TV.pdf 24th February 2021 Meeting: In Finland DNA is passing AIT information on a limited number of services due to increased amount of program-related and “scripted” HbbTV app interaction. Application Discovery over Broadband, phase 2: Both watermarks (A&V) should be used for best results. This can be done in HW or SW (unencrypted). Video watermarking is not noticeable for human eyes due to recent improvements in profiling/specs. The old mode was/is unacceptable due to visible artifact on top of the visible display area. NRK is looking at ADB Watermarking to synchronize OTT streams with DVB for accessibility purposes. 12th October 2021 Meeting: Swedish TV4 group has started testing HbbTV in Sweden (Swedish DTT and ComHem cable network) for their Sjuan and TV4 services |

# Closed/solved action points

| Action | Title / Decription, comments, progress |
| --- | --- |
| 1. Closed Ayca (Nigel) – Sony | Find text from DTG D-Book on the Green button and Trailer booking, and send to the API group |
|  | DTG have no perfect solution and text for handling green button / trailer booking with HbbTV. It was decided to keep to existing text in NorDig specification. |
| 2. Closed: merged in to item 13. Per T. – Teracom | Description of the specific NorDig test requirements, input from API gr. To NorDig Test Group |
|  | - Coexist of Subtitling and HbbTV app - Coexist of EBU Teletext (normal pages) and HbbTV - Coexist of Trailer booking and HbbTV - Character sets/“tables” for Nordic and Irish characters (extra characters) - Multilingual UI/menu references (typical case Finland which has Finnish and Swedish) - User preference setting for HbbTV global enable/disable - (Multiple audio/subtitling streams, select according to language preferences - See item 13. 10 Dec. conf. call and 8-Jan meeting: Item 2 will be included in item 13. See item 13. |
| 3. Closed | Contact NorDig members about interest for common NorDig DRM |
|  | After further consideration, it was decided that the subject is brought up for discussion at the next NorDigT meeting (September 18). |
| 4. Closed | Find licensing cost for “Marlin” and “Playready” DRM |
|  | Marlin: Introduce contacts from Marlin partners. DONE. PlayReady: More info required on DASH, CENC support and licensing. 28-Nov meeting: PlayReady has sent feedback. Spec is ready but PR cannot disclose when they will implement it fully on server/client side. So people have to do it by themselves, they cannot get sw from Microsoft and integrate it. 30K$ is mentioned about cost but not clear whether it’s one time fee or not. For clients 0.15$-0.35$ are for the keys or any sw included? Bo: Details will be requested. Peter: Inform NorDigT/Excom about API group’s proposal to follow French TNT2.0 for DRM (2 DRMs) out of 3 alternatives: 1 DRM, 2 DRMs (PR and Marlin) or 3 DRMs. 10 Dec. conf. call: Peter: Mail to NorDigT about API group’s proposal to follow French TNT2.0 for DRM 8 Jan meeting: Peter had sent draft letter for comments in API group. Final text for the letter was agreed with some minor modifications. Peter: Final letter to NorDigT with proposal for choice of DRM solution for HbbTV. 18 Jan telco: DRM proposal will be discussed in 22 Jan ExCom meeting. 5 Feb. meeting: Excom ask for more information about license cost for broadcaster and manufacturers as background for a final decision. / Action next API meeting 27 Mar. meeting, 17 Apr. Telco, 8 May. Meeting, June 7 conf call: Ongoing (Peter) 7July conf call: Peter/ Draft for next API meeting, final doc. before Excom meeting 24 Sept. 29 August, meeting: Ficom HbbTV forum wish Nordig to support a DRM solution following other countries in Europe, with the two systems PlayReady and Marlin. Ficom currently developing business requirements and condition of HbbTV services with DRM. Mika: To sent final version of Ficom DRM requirements. 23 Sep conf call: No update from Finland yet due to IFA, IBC. Target is next F2F. Peter: to send update to Excom. 09 Oct 2013 mtg: Ficom mtg planned on Oct 23rd. Then info will available on Finnish DRM discussion. 22 Oct 2013 conf call: More info after Ficom mtg tomorrow. 4 Nov 2013 conf call: Ficom meeting was inconclusive. Discussion is ongoing. Juha to ask Mika to give an update. 25 Nov 2013 conf call: Finland discussion is still inconclusive. Expectation is early next year. 09 Dec. 2013 conf call: No comments 17 Dec 2013 conf call: Waiting for the next year. 13 Jan 2014 conf call: No comments yet. Target is to have an update until the next mtg. 12 Feb 2014 mtg: Smarttv alliance presented info on DRMs. Marlin seems quite limited use. Microsoft PR and Google Widevine are used in Smarttv alliance. Should we review our previous recommendation for Nordic HbbTV (Marlin and PR)? Sony proposes to follow Spain, France, other EU HbbTV markets. Samsung & LG agree (one DRM for manufacturers, either Marlin or PR). Fragmentation is not wanted. 04 Mar 2014 call: No change in direction (Marlin & PR). In Finland PR is strong. 25 Mar 2014 call: Closed (not possible to find unrelated to other factors) Mika: Can Nordig consider support for Verimatrix? It is used by Telia Sonera and many other operators in Nordig. Erik to ask NordigT / Excom if it is to be a new item. LG: Important to follow Europe. |
| 5. Closed | Contact NorDig members if problems with mandatory support for changing framerates |
|  | Requests were sent to Nordig members if changing frame rate in MEPG Dash will be a problem, but not received any answer besides from NRK who do not see it as a major challenge. After a detailed discussion with Jon it is concluded that it will not be a problem for broadcasters, but can be a challenge for IRD manufacturers. But no greater problem than there will be IRD´s in market simply better than others to handle shifts between 25 and 50 fps. |
| 6. Closed | Review specification of EIT Schedule support in HbbTV 1.5 |
|  | 10 Dec. conf. call: To be done 5 Feb. Meeting: The topic is not relevant any more. |
| 7. Closed | Preparing detailed work plan |
|  | Detailed work plan must be prepared before the next NorDigT meeting (18 September). |
| 8. Closed | Prepare list of suggestions and wishes for HbbTV 2.0 and send to HbbTV specification group |
|  | The HbbTV 2.0 Requirement Group kicked off at a meeting at EBU on 11/12 October, and next mtg is 12/13 December again at EBU. If NorDig is an HbbTV member, they can join this – there are requirement submission templates that are available but they’d need to be in soon. Draft list of suppestions and wishes from the API group: - Operator appl. Button ex yellow button. To access channel independent appl. - HTML 5 support - CRID support (following PVR spec.) - Second screen appl. - Inserting adds in VOD stream 28-Nov meeting: Peter will write a letter to HbbTV about above list (Second screen app needs to be detailed first). Letter to be shared in the API group first. 10 Dec. conf. call: Letter has been sent (5. Dec) to HbbTV requirements group with input to the requirements for HbbTV 2.0.the items will be considered by the group. The requirements specification for HbbTV 2.0 will be closed in Jan. 8 Jan meeting: Input from the NorDig API gr. is included in the ”Wishlist” for HbbTV 2.0. The HbbTV requirements gr. will close the reguirement specification in Jan. -13. 18 Jan telco: Next HbbTV 2.0 meeting will be on 6-7 Feb. 5 Feb. Meeting: Awaiting results from meeting in the HbbTV requirements group 22 Feb. Meeting: Liaison between NorDig and HbbTV. 27 Mar. Meeting: Doc circulated yesterday contains summary of 19 proposed features for 2.0 (top pri, 2nd pri, 3rd pri). Multiple video decoding requirement as mandatory was rejected. DASH features is to be discussed in detail in due course. Spec target by E/2013. NorDig to respond asap especially if it has different pri. DR, NRK could be members of HbbTV. Action: Each company to send their feedback to Peter by 10 Apr, Peter to collect and send to HbbTV. 17 Apr. Telco: No feedback received so far. 8 May. Meeting: Closed due to time limit given by the HbbTV consortium. |
| 9. Closed | Add text about mandatory requirement for enabled HbbTV in the IRD (France spec.) |
| 10. Closed | Clear version of draft specification v. 001 to be sent to API gr. for comment |
| 11. Closed | Draft specification to be updated and clean up ready to be sent out for comments |
| 12. Closed | Draft spec. V. 003 to be sent NorDigT and the industry for comments |
| 14. Closed | NorDig test-cases to be sent to HbbTV testgroup |
|  | 10 Dec. conf. call: Peter. To be done after next meeting, see item 13. 8 Jan meeting:Work to do done before sending NorDig test cases to HbbTV testgroup, see item 13. 8 May: See 13. To be discussed between Erik and Peter. 4 Nov 2013 conf call: Included in Item 13. Closed |
| 15. Closed | HbbTV logo and branding |
|  | The API group shall investigate and propose solutions for branding and logo handling for NorDig Hybrid IRDs, and NorDig requirements for logo certification. The HbbTV consortium do not yet have a logo authentication procedure / process, different solutions are discussed. In France where HbbTV is included in the TNT 2.0 specification, they don’t use HbbTV logo only the TNT logo. In Germany there are not using HbbTV logo. 10 Dec. conf. call: Proposal to NorDigT for use of HbbTV logo in NorDig to be finalized at next meeting (8. Jan.) including requirements for testing or self testing. 8 Jan meeting: Preliminary conclusion is that an HbbTV logo on products will have a value to consumers, but before we can go any further with this item there must be a solution for certification of HbbTV receivers. Actions see item 13 18 Jan telco: Peter to send a summary to NorDigT. 5 Feb. Meeting: In progress 27 Mar. Meeting: Peter to send an updated formal summary. 17 Apr. Telco: Summary to be presented in May NorDigT meeting. Better to wait for HbbTV Cert. Group to publish doc. 8th of May:Jon expects a document to be published soon. 7 June conf call:Jon will inform. 5 July Conf. call: Expected document to be published next week. Information is already to be found on the HbbTV homepage. http://www.hbbtv.org/pages/about_hbbtv/hbbtv_logo.php Peter/ To inform NorDigT 29 August, meeting: The Finnish HbbTV forum have questions that will be sent to the HbbTV consortium with cc to Nordig. The cost for a HbbTV certification equivalent approximately to HD Ready certification 23 Sep conf call: HbbTV logo is not mandatory. So far other logo (Spain) requires self certification. It must be clarified how NorDig shall require proof for equipment have passed HbbTV test. 09 Oct 2013 Mtg: The idea is to submit NorDig test cases into the HbbTV test suite and mandate them for Nordic. As self certification. They will be also available as a free of charge, separate test suite. NorDig can submit those test to the HbbTV group at any time. HbbTV Testing group can review the submissions and make a new suite release even if it is already launched. Peter to contact Abertis to get more info on device certification. IRD manufacturers shall send test reports, if asked by NorDig. 22 Oct 2013 conf call: Licensing of the test suite to be discussed. Under creative commons, can they be redistributed, modified, etc.? 4 Nov 2013 conf call: Juha is working on licensing. Tests will be non-commercial, non-derivative, creative commons (CC). Same as HbbTV CC tests. To be reviewed by members. 25 Nov 2013 conf call: See item 13. 09 Dec. 2013 conf call: NorDig HbbTV Tests will be non-commercial, non-derivative, creative commons (CC). Same as HbbTV CC tests. Handling of license was discussed. Peter: to contact HbbTV consortium for license documents for review and if possible copy for use in NorDig. 17 Dec 2013 conf call: In progress. 13 Jan 2014 conf call: In progress. 12 Feb 2014 mtg: Erik will contact HbbTV for license documents. Is NorDig going to be self certification? Will there be a NorDig logo at all? ExCom does not see any need for a separate NorDig HbbTV logo. In Finland some logos might be introduced by operators, not finalized, under discussion. NorDig does not plan to ask for the test reports. NorDig members might ask for it. NorDig requires self-certification only. 04 Mar 2014 call: No change. As above. 25 Mar 2014 call: Closed |
| 16. Closed | Workplan for the API group to be updated |
|  | 10 Dec. conf. call: TBD |
| 17. Closed | Updating “Working document A” for the further work in the API group |
|  | 10 Dec. conf. call: Peter: to update “Working document A” to v.15 8 Jan meeting: A table with document history is added on page 1 in the “working document A” where updates are listed. |
| 18. Closed | Mandating EXIT Button |
|  | Introduced in Draft 5 |
| 19. Closed | Specification of Tele-text button on the remote-control NorDig v. 2.5 |
|  | 8 Jan meeting: The Tele-text button on the remote-control can be used for HbbTV “Super Teletext” replacing for the old Tele-text or switch / toggle between old Tele-text and “Super Tele-text”. Jon: Contact France for TNT HbbTV design guidelines incl. specification of Tele-text button. 18 Jan telco: French doc to be translated to English until next F2F meeting (Per/Jan). 5 Feb. Meeting: Per: translation of French doc to English, to inspiration for NorDig spec. 27 Mar. Meeting: Per Magnus (NRK) to send an update next week. 17 Apr. Telco: TBD 8 May Meeting: Guidelines were shared within the Nordig API group. Mika requested to share the guidelines within Finish HbbTV Forum. Document can be shared (Confirmed by Jon’s contact in French HD-Forum). Mika’s requests: It should be possible for the user to launch EBU teletext even though HbbTV is enabled when both super teletext and EBU teletext are present. Not covered by HD Forum Guidelines but by 5.3.4 of HbbTV specification (informative). 7 June conf call:Erik: Draft specification using France TNT HbbTV design guidelines as reference. 5 July Conf. call:Erik / Jan: Draft specification in progress. 29 August, meeting: TBD 23 Sep conf call: Jan not in the call. Draft specification to be ready before end of October. 09 Oct 2013 mtg: The question is whether to mandate TXT behavior or not. General tendency is to mandate the way HbbTV spec gives as informative (Digital TXT -> EBU TXT -> Back to broadcast and launch HbbTV if auto-start). French TNT2.0 could be followed. Mika suggest as a recommendation that EXIT button also terminates EBU TXT. Mika to draft it. Jan to check device behaviors. 22 Oct 2013 conf call: Jan checked, not mandated in TNT2.0/HbbTV spec. Best to leave it as is (informative as in the other specs)? Peter to share TNT2.0 spec part with NorDigT. 4 Nov 2013 conf call: In progress. Waiting for NorDigT to feedback. 25 Nov 2013 conf call: No feedback from NorDigT yet. 09 Dec. 2013 conf call: No comments from NorDigT. The proposal will go to NorDig Excom for approvel. 17 Dec 2013 conf call: Waiting for ExCom meeting 29. Jan. 13 Jan 2014 conf call: No opposition from NorDigT for TNT2.0 spec part. Needs to be presented to ExCom as a text proposal. Ayca to prepare a draft. 12 Feb 2014 mtg: Pls see item #13. NRK’s view is that HbbTV TXT might not cover everything as EBU TXT. Therefore they need toggling. If both HbbTV and EBU TXT are present, TXT button launches HbbTV TXT. In this case, only disabling HbbTV allows accessing EBU TXT. NorDig draft proposes mandating to be able to show them both (somehow), toggling is given as a method (not mandated). Manufacturers will give feedback for the draft sent until the next mtg. 04 Mar 2014 call: LG wants NorDig to follow HbbTV spec. Samsung and Sony agree with LG. 25 Mar 2014 call: Text added in RoO. Discussion continues regarding mandating the function 23rd April 2014 Meeting: Erik to bring to Nordig T. If no objection to current proposals, this can be closed. 27th May 2014 Meeting Nordig T presented Excom with the benefits of mandating the TXT toggling function as described in the HbbTV spec. The original intention in Nordig T was supported by Excom and the API group finally agreed on mandating with a grace period of one year. Text has been updated to “shall”. Item is closed. |
|  | Description of CI+ v. 1.4 and HbbTV |
|  | 5 Feb. Meeting: Excom ask for a description of HbbTV in CI+ version 1.4 (support for dual-stream operation with a single module) including status of development and expected time for products in the market. Jon: Decription of CI + and HbbTV possibilities and problematic, sendt to API group before next meeting 22 Feb. Meeting: Two separate issues: CI+ 1.3 in NorDig and coexistence of CI+ and HbbTV. Jon to prepare draft doc. 27 Mar. Meeting: In progress. 17 Apr. Telco: TBD 8th of May meeting: Still in progress 7 June Conf call: Hot topic in DVB at the moment. Can be closed here. Peter: Dicuss with Per if the Item can be closed in the API group. 5 July Conf. call: Item is closed. The item will be followed up in NorDigT. |
| 20. Temp. closed Peter / Per T. | Guideline for broadcasters and operators on how to cooperate with HbbTV |
|  | 27th May 2014 Meeting This is a new item in the working doc. Boxer and Teracom (Bo and Per T) suggests looking into possible ways to cooperate when using HbbTV. It is important that both broadcasters and operators have a user friendly access to their UI. It was suggested that operators could launch their services with red button, and broadcasters with the use of txt button, but according to Mika the txt button cannot be used as the red button is being used today (In the spec, the teletext button is not available to applications, it can only be used in conjunction with AIT application_usage_descriptor setting “1” and be used to launch the digital teletext application).Although the OK button is used when launching HbbTV services in France, Nordic broadcasters are hesitant on diverging from the more general European choice, the red button. Other options should be discussed, perhaps a more clever linking between the two UIs when the service is launched. NRK seemed positive to making new content available through operators UI, but some legal issues needs to be solved (http://www.norwaco.no/NRK-Arkiv/Innhold). As a public broadcaster, NRK wish to reach as many as possible on all platforms. IDTVs cover a smaller fraction of the Norwegian users, so getting HbbTV support on the operators set-top-boxes is of great importance. NRK and TV2 are aiming for HbbTV services and has joined forces in a constructive dialogue with Get, Canal Digital and Riks TV. In general the broadcasters see the need for using more value adding linking from related broadcasted content (ie. stream events) and both the broadcasters and the operators UIs should be a positive contribution to the promotion of their assets. Both have the potential to benefit from clever use of metadata from the DVB broadcast (ie. EPG and stream events) in relation to online content, and by doing so, help each other on becoming a unique competitor to the purely OTT based apps. This item has been discussed with a board member in HbbTV (Frode Hernes, Opera) showing interest for cooperation. TNO, also a part of HbbTV, will join in on this discussion at the beginning of the next API meeting in Staines (Samsung). 25th of June There are examples of operators hijacking the red button and signaling from the broadcasters are in many cases not given priority. This is a matter to be solved between operators and broadcasters, but guidelines would be a positive contribution. Perhaps HbbTV can work on allocating the red button for broadcasters HbbTV apps and i.e. the yellow button for accessing operators HbbTV apps? NorDig API is also considering a good practice document on how to make a coexistence work for operator HbbTV apps and broadcaster HbbTV apps (appendix in RoO). Erik will send a request to HbbTV asking for a mutual exchange of good ideas on this subject. TNO advised the following: HbbTV apps and “operator apps” have to be able to coexist in a peaceful manner, in such a way that the consumer understands which app is active when, and how both can be activated and interacted with. While there may be more than currently meets the eye, we see at least two aspects that would benefit from unambiguous definition in some standard, most likely HbbTV: - How HbbTV are launched/activated in such a multi-app environment, in such a way that the operator app can be launched/activated as well - How such apps gain and lose/relinquish focus 17th of July DR have issues with operators using overlay on their broadcast. There is no agreement on this with DR and it is not allowed according to the regulations. They are also hijacking the red button presenting both operators and DR's HbbTV app in a menu. Hemanta: HbbTV is blocked in some networks in Netherlands (Depends on individual agreement). HbbTV requirements group is looking into this according to Frode (not only for IPTV as it was introduced by TNO). However, due to a long request list, this is not likely to be a part of HbbTV 2.0. Mika: There are many operators that believe the CI+ module should be able to control the launch of the operators application. The issue is legal (individual) 28th August 2014 call: In progress 25th September 2014 meeting Jon: AIT in watermarking is an option (ref publicly available ATSC RfP). This makes it more difficult to block the HbbTV signaling. Mika: HbbTV signaling is blocked by all Finnish cable operators. Future set-top boxes might include HbbTV support (as for many countries in Europe) but they do not promote it before they have to. He suggests that the broadcaster app should be able to launch the operator app, but not the other way around. It might also be possible to reserve the blue button i.e. for operator app. Operators should not interfere with broadcasters content. Jon: Operators could already make agreements with broadcasters so that broadcasters do not hijack more buttons than needed. That way operators have room for future plans. CI+ 1.4 has tools for controlling priority between broadcast and CAM applications. Excom should ask CI+ LLP about their schedule for releases. Bo: How about the DASH streams and HbbTV signaling? How can the operators prevent the loss of AIT? Mika: XML AIT is an option (out of bound, stream events will not be supported). Jon: HbbTV 2.0 with the new version of DASH spec (events) includes an equivalent of stream events. The API group agreed that a separate document is needed. This topic is difficult to gather external comments on as a part of the working document. In long term it might not belong in an RoO but rather the IRD spec (suggested by Bo). Jon offered to assist on making a draft regarding what's possible in the current spec. The document could be shared within the Nordig group, and later HbbTV (and TNO). After API meeting the following structure was suggested by Jon: 1. Introduction Text explaining this is an issue. 2. Scenarios 2.1 AIT Blocking 2.2 STB supporting HbbTV and operator apps - Sharing Remote Control Keys 2.3 TV with a CI Plus CAM - Sharing Remote Control Keys - Starting applications 3. Existing Specifications 4. Looking Forwards 4.1 Co-operation between broadcasters and operators 4.2 Embedding AIT information in Watermarking Refer to publicly available ATSC RfP. 4.3 Multiple HbbTV applications at the same time 5. Conclusions 6. References HbbTV 1.5/TS 102 796 v1.2.1 CI Plus 1.3 specification DVB CI Plus 1.4 29th of October meeting: Observers from the Danish operators Stofa (Alex Jørgensen) and Open Channel (Kenneth Wenzel) were present to help drafting the document suggested by Jon. See initial proposal: "guidelines for coexistence of broadcasters and operators HbbTV services". Intended as an appendix in RoO, but will need to be worked on by API before sharing. 26th ofNovember meeting: Still in progress. There is a draft that was distributed after last meeting. Task should be included in the new mandate to approved by excom. Mika: CI+ based cooperation should be investigated. There is interest in identifying the subscriber based on the CAM and smartcard and in future CI+ versions also do descrambling of IP-video with CAM and launch operator apps based on the CAM functionality. Meanwhile, it would be possible to have mutual agreement to allow operators to use for example green button to access their (operator) services when original TV-signal is distributed in their networks allowing access to the broadcasters services at the same time. 17th of December call: - HbbTV Testcase available for CI+ DRMagent API - Neotion CI+ v.1.3 implementation available to industry to test interoperability of CI+ SAS functionality. - Monitor. Action point kept open in case any concrete action required depending on market development. 30th of January call: In progress. TV2 Norway + C.D.: “Unless DRM included, HbbTV part of Nordig API spec will only be relevant for FTA services.” Maybe we should include some “best practice”? Check with TV2/CD if that would solve the issue. 20th of February: In progress. 20th March 2015 Meeting: In progress 27th April 2015 Meeting: In progress. Mika reports that broadcasters in Finland are waiting for the regulator's (Ficora) official legal statement about HbbTV must carry status. 21 May 2015 Meeting: In progress 16 June 2015 Meeting: In progress 15th July 2015 Meeting YLE is working on this task. It is understood that YLE has sent some text to Ficora related to Must Carry requirements. Documents are to be shared with NorDig. It should be discussed at the next API meeting at YLE. 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress 26 November 2015 Meeting: Closed |
| 21. Closed Jon- Philips | Specification of NorDig “TV recorder” for IDTV with recorder function |
|  | 5 Feb. Meeting: NorDig TV recorder must contain the same requirements as in current PVR specification, but without the requirement for more than one tuners and consequent functions. 22 Feb. Meeting: Peter to prepare background information and send an email message to the group asking for feedback. 27 Mar. Meeting: Peter sent background info. It’s not a mandatory req at all, but it has to be written clearly in the text. Per T and Peter to prepare the draft. 17 Apr. Telco:Draft to be ready for May NorDigT meeting. 8th of May: Coexistence between PVR (i.e. timeshift) and HbbTV may be investigated further (as guidelines)? Per presented a draft for NorDig “TV recorder” spec. Open for comments until next meeting. June 7 conf call: Per not present. TV Manufacturers are not in favor of it. There is no product in the market satisfying the current requirements. Peter and Per: To draft “lighter” TV Recorder specification and to discuss with manufacturers about requirements. July 5, Conf. call: STB/ PVR are typical developed for specific / local markets, where IDTV with USB recording functionalities are global product. There are a need for a ”super light” TV recorder spec. Peter / Excom to be asked if they want us to make such specification as it is not within the current mandate. 29 August, meeting: Jan: Input about issues and wish to specification, crid handling and cross-mux recordings. Standby, waiting for response from Excom. 23 Sep conf call:Excom meeting tomorrow. 09 Oct 2013 mtg: Excom wants API group to come up with device requirements. Per/Peter to draft it. Accurate/series/complete recording? Feedback to be sent in 2 weeks from manufacturers. 22 Oct 2013 conf call:In progress. 4 Nov 2013 conf call:In progress. 25 Nov 2013 conf call:In progress. NorDigT meeting next week. 09 Dec. 2013 conf call: TV recorder ”super light” has been discussed at NorDigT meeting. They was positive about make a minimum specification that could be mandatory requirement for all IRDS with recording function. Peter: Draft proposal for TV recorder ”super light” incl. description of features and functions. 17 Dec 2013 conf call:In progress. Draft to be discussed in the API group. 13 Jan 2014 conf call: In progress. Target is to have a draft until Jan 21st. The next ExCom mtg is on Jan 28th. We need to discuss via email by then. 12 Feb 2014 mtg: NorDig Excom dropped light version since it is very close to the full pvr profile and focuses on superlight version. Depends on members’ interest. Per to prepare a minimum feature list for superlight profile and ask for industry feedback. Ficom discussion: low end models can only record current service, will not meet any requirements. ExCom didn’t make any decision on this feature being mandatory or optional. It’s up to operators to make it mandatory. 04 Mar 2014 call:In progress. Next Ficom mtg on 12 Mar. Juha to update on the next call. 25 Mar 2014 call:Waiting for results from Per’s survey. 23rd April 2014 Meeting: Waiting for results from Per’s survey. 27th May 2014 Meeting: Waiting for results from Per’s survey. 25th June 2014 Meeting: Per Torp from Canal Digital has shown iterest in the subject. Per Tullstedt is waiting for their input. 17th July 2014 Meeting: Waiting for Canal Digital 28th August 2014 Call: Waiting for Canal Digital 25th September 2014 Meeting: Waiting for Canal Digital 29th of October meeting: Nordig T is looking into this with the help of Samsung (Jan will make a proposal to be discussed with Vestel) 26th ofNovember meeting:In progress 17th of December call: No action from Nordig API, depending on SAMSUNG/ Vestel proposal in NorDig T. 30th of January call: In progress. 20th of February call: In progress. 27th April 2015 Meeting: In progress 20th March 2015 Meeting: Waiting for input from Vestel/Samsung. No update from Samsung (present) 21th May 2015 Meeting: Vestel made a frame for their first proposal on "light PVR / TV recorder" (shared with the minutes from this meeting). The proposal is quite similar to the previous PVR Lite proposal. Erik will send an invite to a separate meeting regarding this item (after the next Excom meeting 26.5). 15th June 2015 Meeting: Vestel is working on a new proposal with Program CRID. This is vital to make correct recordings when programs are moved in the broadcasters schedule. Split recorder is then easy to provide, but the split recording across services might be to complex. Merging into one file can be challenging. To the user the most important is the notification of a recording being a part of a whole program. 15th July 2015 Meeting: In progress 27th August 2015 Meeting: Sony will support parts of what has been presented by Vestel (some CRID parts also supported) LG is looking into it, discussing with the PVR recorder team. Per T: Will Android TV be in conflict with NoDig PVR? Sony: No 23 September 2015 Meeting: Still waiting for a new proposal on TV Recorder (including CRID) from Vestel. 26 October 2015 Meeting: Still waiting for a new proposal on TV Recorder (including CRID) from Vestel. Sony questions, to be answered after proposal is available: • Currently NorDig PVR feature is optional even for IRD’s with recording functionality • Why make TV Recorder mandatory especially as it’s targeted for single tuner IDTV’s only? • Would NorDig PVR then be mandated for all STB’s, also for single tuner STB? • Would NorDig PVR be mandatory for multituner IDTV’s? o if not why would single tuner IDTV’s have higher requirement • Would mandating TV recorder requirement mean that you cannot implement any recording feature, less than what is specified in TV recorder requirements? o For example only timeshift • NorDig PVR specification already goes over minimum technical requirements which have been always philosophy of NorDig • Mandating TV recorder would cause longer logo certification time and also cost, testing times/cost is already very high 26 November 2015 Meeting: In progress 16 December 2015 Meeting: Nothing to report. The meeting suggests that we give a deadline to respond. Otherwise we will drop the requirement. 25 January 2016 Meeting: Temp. closed |
| 27. Closed Juha | Handling of Coexistence between different versions of HbbTV. |
|  | New item 25th of June: Nordig API need to verify that tests are present to ensure that receivers are not launching HbbTV2.0 applications if they only support HbbTV 1.x. Juha will check if there are any such tests available. Hemanta will check on the relevance of MHEG & HbbTV coexistence for the Irish market. 17th of July: Des: Ireland will keep both = Might need to check for MHEG as well as versions of HbbTV (short term) 28th of August: Need to check again with Des in what way Ireland plan to implement both MHEG and HbbTV on air (might be confusing to manufacturers according to Jon) The following questions has been directed to him by Hemanta: In order to define the exact requirements in the specifications as well as in Rules of operation and ensure that the necessary test cases are in place to check for this requirement, we would like to understand the scenario in which MHEG and HbbTV will co-exist. For example: Will you be broadcasting MHEG based service and HbbTV based service simultaneously? In such a case, could receiver choose just to receive the technology that it supports (i.e. MHEG or HbbTV)? Will MHEG service be broadcasted in some service and HbbTV in other services so that the receiver is expected to support both technologies? Will MHEG be used to trigger HbbTV services and vice versa? 25th of September: Mika: Tests have proven that many devices does not respect HbbTV spec version signaling. I.e. if you signal 1.2.1 applications most of the 1.1.1 devices are launching it. API also got an answer from Des regarding Irelands plan for MHEG and HbbTV coexistence: -Will you be broadcasting MHEG based service and HbbTV based service simultaneously? Yes for a period of time in order to cater for legacy product in the field, -In such a case, could receiver choose just to receive the technology that it supports (i.e. MHEG or HbbTV)? Yes, however the HbbTV service must have commenced, this date TBA -Will MHEG service be broadcasted in some service and HbbTV in other services so that the receiver is expected to support both technologies?No a “lite” MHEG service will continue to support legacy product, a full service will be broadcast via HbbTV…… -Will MHEG be used to trigger HbbTV services and vice versa?No 29th of October meeting:In progress 26th ofNovember meeting:In progress 17th of December 2014 call: Mika: IRT workshop showed that versioning handling of receiver is very varying from device to device Jan to be check whether there is a test assertion on receiver correct handling of versions in HBBTV signalling in the AIT. 30th of January call: In progress. Help from new secretary? 20th February: In progress. 20th March 2015 Meeting: In progress 27th April 2015 Meeting: In progress 21 May 2015 Meeting: Jussi: Receivers from many manufacturers are not following the expected behavior. AIT version presents the baseline. Only if the receiver supports it, the app should be launched. The rest should be handled by the app. Should the spec be more precise on this? Jon has proposed test case assertions for version handling. 16 June 2015 Meeting: In progress 15th July 2015 Meeting There is an issue reported with lack of test cases 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress. 26 November 2015 Meeting: Test case available in HbbTV test case repository (made for HbbTV 2.0 but can be used for previous versions) 16 December 2015 Meeting: Nothing to report. 25 January 2016 Meeting: Closed |
| 28. Closed Erik | HbbTV on mobile devices |
|  | 29th of October meeting: This is a new item not currently in our mandate. It will be suggested as part of the mandate to be approved by Excom 27.1.15. At the HbbTV symposium in Paris we were presented with the need for adding HbbTV functionality on portable T2 receivers. Kenneth Wenzel from Open Channel demonstrated a T2 dongle to be directly connected to the mobile device and an alternative external re transmitter converting T2 to WIFI. None of the products today have apps that will utilize the AIT signalling. If broadcasters want important functions like streamevents to work on Android and iOS it was suggested by Klaus Merkel at IRT that we helped on establishing an implementation guideline for HbbTV on these platforms. HbbTV has so far been focusing on mobile devices as second screens (to be synchronized with TV), but in Asian countries like Thailand the mobile device is the primary screen. There is also a potential for HbbTV in India as the 1,7MHz band is used for digital radio on T2. The current black screen could be better utilized with the broadcast of bit efficient launchers pointing to HbbTV services. Learning from the development in these countries and perhaps help HbbTV work on mobile devices might benefit the Nordic region as well. Mobile use is growing and portable screens are becoming bigger, faster and hopefully more capable of handling broadcast signalling. As HbbTV aim for platform neutrality, the required resources are limited and broadcasters se DVB-T2 as the most efficient delivery in the coming analog switch off, this might be a perfect fit. As the name on this item indicates the focus will be on mobile devices with HbbTV functionality in general. In addition to the primary screen scenarios described above we plan to do market research on available second screen solutions as well. HbbTV 2.0 specifies many clever ways to synchronize content and launch related services across platforms. We could report on coming and existing practical implementations (also those not requiring 2.0). 26th ofNovember meeting: Still waiting for mandate to proceed with this item. Will be decided by Excom. 17th of December 2014 call In progress, waiting or EXCOMM mandate. Jan: it is rather an application matter. 30th of January call: Confirmed by Excom that this item is included in the mandate. 20th of February call: In progress. Synced with the recent release of HbbTV 2.0. Release of devices that support 2.0 is probably happening during 2016 the earliest. The first 2.0 devices might not be tested with any approved test material. Approved Test Suite supporting 2.0 features might not be available before 2017. 20th March 2015 Meeting: In progress 27th April 2015 Meeting: In progress 21 May 2015 Meeting: In progress 16 June 2015 Meeting: In progress 15 July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: PerT: Could HbbTV be of value in new entertainment systems for cars? Top range products might now include DVB-T receivers (w/ CI+). Service is relayed to portable devices inside the car via WiFi. 26 October 2015 Meeting: In progress 26 November 2015 Meeting: Closed |
| 31. Erik/PerT Closed | Common Event Info file format task |
|  | 20th of March call: Interest for a common Event Info file format (Broadcast + OTT) -Possible as interchange format between content providers and distributors/operators? (“Public schedule”). Shall support event info and metadata for both broadcast (linear TV) and OTT (linear and on-demand/catch-up) incl for example OnDemand/OTT content rights etc. To be decided whether this is a separate group under API or a group directly under Nordig T. Operators might be more interested in this. Per to look into who can be invited to this activity 27th of April call: Per T will send out some info regarding this to NorDig T. Waiting for response. 21 May 2015 Meeting: In progress. Need to check with Excom if we can invite external broadcasters and operators (SBS Discovery etc). Might request assistance from Peter M and API group. 16 June 2015 Meeting: Excom is OK with inviting external broadcasters and operators. 15 July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: Ad hoc group will be established for this item under NorDig T (chaired by Peter Mølsted). Randi Volle from NRK will join that group (previously worked with TV anytime). 26 October 2015 Meeting: Closed. There is now a separate group under Nordig T, chaired by Peter Mølsted. |
| 30. Jon / PerT Closed | Update NordigIRD specification to refer to latest Errata of HbbTV Spec |
|  | 20thof February call: Correct the NordigIRD specification to refer to the latest Errata published by HbbTV. Per to send word version of 2.5.1 to Jon who will then provide the correct reference. 20th March 2015 Meeting: In progress. Per has sent word version of the document to Jon 27th April 2015 Meeting: In progress. Jon will look into it (received the word doc from Per T). 21 May 2015 Meeting: Jon will update closer to the release of the new NorDig spec. 15July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In progress 26 November 2015 Meeting: In progress 16 December 2015 Meeting: In progress 25 January 2016 Meeting: In progress 23 February 2016 Meeting: In progress 4 April 2016 Meeting: In progress. 19 April 2016 Meeting: In progress. 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: In progress. 22nd August 2016 Meeting: In progress. 26nd September 2016 Meeting: In progress. 25th October 2016 Meeting: See previous item. We also need to add that from the end of year it is the latest errata that is the reference regardless of the 18 month grace period 28th November 2016 Meeting: Jon will update the reference and share it with the API group for approval 21st April 2017 Meeting: Done 18th May 2017 Meeting: Closed |
| 37 Closed | HbbTV and HDR |
|  | 22nd August 2016 Meeting: New item: Investigate how HbbTV and HDR coexist and what issues need to be taken into account. Here is the dialogue so far (before and after the API meeting): Lars Haglund lars.haglund@svt.se, on 20.07.2016 Please, have a look at this attached picture ... So, not just video, but any graphic system (for subtitles, for advanced user interactivity, including HbbTV) must from now on be very clear about: * ... which colour volume the code values of components for graphics represent - perhaps signalled via "static metadata"! * ... which transfer function that has been used when quantizing the colour nuances of graphics - perhaps signalled via "static metadata"! There also have to be "dynamic metadata" that helps the "video+graphics composer" inside the Set Top Box or iDTV to, in an artistically and creatively preserving way, to dynamically and adaptively adjust both pixel-based and (critical) non-pixel based Graphics (e.g. vector-based text-fonts) both luminance-wise and chromaticity-wise: * ... so that the graphics are viewable in a pleasent way when the background video is either a bright beach-scene or a dark inside a cave-scene! (I know nothing about HbbTV though). Kind regards, Lars Lars Haglund Senior R&D Engineer SVT Technology & Economy +46 70 844 99 09 Jon Piesing: "HbbTV follows the web and today the web is entirely based on the sSRGB colorspace. There is brand new work in the W3C on extending this, mainly in response to Apple introducing devices with a colorspace called 'P3' (see http://www.colourspace.xyz/the-new-apple-imac-and-the-dci-p3-colour-gamut/ ). The W3C work is currently a “first public working draft” (and hence very immature) but can be seen here .. https://www.w3.org/TR/2016/WD-css-color-4-20160705/ (Probably the only place with enough people familiar with this subject is the DVB commercial module. Lars already participates there)." ”At the moment, my colleagues tell me that TVs (or UHD BD players) take care of this. We would want to see some evidence that this isn’t sufficient and there are actually problems in the market before any work starts on this." Jussi Teirikangas: "CSS Color Module Level 4 mentions HDR a few times. But first public draft of it was released July this year, so there are many issues to solve still I'm sure. Rec.2020 is mentioned in 10.2 predefined colorspaces. https://www.w3.org/TR/css-color-4/#predefined The draft also mentions HDR in 8.1 (lab and lch notations) under ISSUE 3 and 4 https://www.w3.org/TR/css-color-4/#specifying-lab-lch But in the end, application colors values will be in 8-bit rgb for the foreseeable future. So I think it's up to the device level to make sure that colors aren't blown out or worse when app is shown over HDR video." Juha Joki: "I think for now the main worry is that sRGB colors maintain their characteristics even when the video player (broadcast or broadband) is in “HDR mode” (sorry for the in-exact term). Meaning that colors don’t get under- or over-exposed. I’m not sure whether this is an actual concern though. " Lars Haglund: "It is of course possible to remap a small colour volume (sRGB, SDR at 100 cd/m2) of HbbTV graphics into (or on top of with alpha-keying) a large HDR colour volume - just like when re-using archived SDR-video inserted in an HDR programme , but the problem is that CE- products can not automatically raise the luminance of the text/graphics because there is no creative intent signalling in current HbbTV telling when (and how much) to alter the luminance (when a very bright part of the background pops up in a bright scene); the automatic attempt range would be limited to only 0-100 cd/m2; all CE-products would do different automatic attempts and most of them likely no automatic attempts at all, hence no readability at all (now and then)." Lars Haglund to Per Tullsted and Erik Vold: " Why am I so pessimistic below about an introduction of HbbTV with only a small colour volume capability? In a (Dolby/SVT/FOX) study of graded HDR content (Cinematic content for HDR-TV, e.g. Blu-Ray and VOD in HDR): faces outdoors where in average 1.7 (power) stops brighter than faces Indoors. So, there MUST be a way to adjust subtitles and graphics, depending on the background luminance levels for readability. (If an Indoor Caucasian Face, e.g. a News Presenter, is graded to SDR-legacy 26 Cd/m2, as an not yet agreed example, then an Outdoor Caucasian Face will in average be graded to 84 cd/m2. On top of that you will, and want to be, "blinded" by much higher luminance specular highlights (all the way up to 10 000 cd/m2 eventually)." 26nd September 2016 Meeting: Should be discussed in DVB CM AVC group. With Lars's help we need to address our concerns to this group within the next two weeks as they are planning a meeting now. Stuart Savage: The date for the next DVB-CM-AVC meeting has now been set on Thursday 3rd November at Heathrow airport (the day after DVB CM). Tim Sheppard has published an initial draft agenda and is asking if any other topics need to be covered – there appears to be plenty of time available. I suggest contacting Tim now to reserve a slot on the agenda and then provide an input paper ASAP – ideally that would need to explain the perceived issue (preferably with evidence that there is a real issue rather than a theoretical one) and be provided at least a couple of weeks in advance of the meeting so that others could have time to prepare their initial thoughts and responses 25th October 2016 Meeting: Sent 28th November 2016 Meeting: DVB Bluebook published UHD-1 phase 2 including HFR, WCG and HDR (HLG and PQ). The NorDig comment from the September meeting will not be looked at for a while according to Stuart. 21st April 2017 Meeting: Liason sent to DVB – DVB response is to check with HbbTV…full circle Will be text in forthcoming HbbTV specification but unclear how much it covers Open action in DVB to look at this – DVB members who are interested in this should consider actively pushing in DVB – subtitle, dash and codec groups need to interact Graphics in general will have to be handled on top of HDR video – includes but not limited to HbbTV. Manufacturers believe the issue will be handled anyway, but good to have captured. HbbTV doesn’t support UHD graphics – algorithms in devices to scale up – less clear how HDR will be handled – examples needed to demonstrate issues. 18th May 2017 Meeting: Jon: The manufacturers will do this properly. No need for a specification. No one looks into it because they believe they better things to spend their time on. 19th June 2017 Meeting: Should be specified in RoO. Item closed |
|  | Update text to mandate HbbTV in Nordig Unified HEVC IRD |
| 38 | 21st April 2017 Meeting: 5.13 – Video group changes copied into API group working document, HTML5 video object included 14.3 – to be done by Video group – API group to approve once stable 18th May 2017 Meeting: In progress 19th June 2017 Meeting: Need to look into 15.2 and 8.6.4 (approve before September). Separate API meeting (remote) should be scheduled (next week 28th of June, 10-11 CET). Per T: NorDig video group has when drafting updates for HEVC IRD bumped into a API /HbbTV related question that NorDig video group would like to fwd to NorDig API group/HbbTV experts. For HDMI and its HDCP in current NorDig IRD spec v2.6, we have for some reason in the history written text as “…for content that is originated from a DVB input signal…”. Here we in the video group thought we probably/maybe also should include broadband delivered (ie HbbTV) content, or what is you experts’ view in the API subgroup? And if so, how should we in NorDig then formulate this? Here is our latest draft proposal (video draft014), where video group focus so far on HDCP version and the broadcast alternative. We just made a placeholder for HbbTV wrote (or IP/OTT delivered content??), waiting for HbbTV experts proposal. -------------------------------------------- 8.6.4. Signal Protection NorDig IRDs with HDMI interfaces that can output content that is originated from a DVB input signal (or IP/OTT delivered content??) shall support High-bandwidth Digital Content Protection (HDCP) rev. 1.4 [37]. In addition, NorDig HEVC IRDs with HDMI interfaces that can output content that is originated from a DVB input signal (or IP/OTT delivered content??) shall support High-bandwidth Digital Content Protection (HDCP) rev. 2.2 [92]. NorDig HEVC STB shall only fall back to HDCP rev. 1.4 when connected to an HDMI sink that doesn’t support HDCP rev. 2.2. The received service may be flagged with a need for content protection or not (CP “ON” or “OFF”) via either the PMT-table or… --------------------------------------------- Yellow highlight marking marks changes in text compared to NorDig Unified IRD v2.6 New modified text: without strikethrough marks new additional text, Removed text: with strikethrough marks old text proposed to be removed Green marked text: highlighting text that under extra scrutiny during this update (not yet agreed). 4th September 2017 Meeting: Ref. previous meeting: Include “HbbTV delivered content”. HDCP is always on in some set-top boxes. HDCP should be controlled by the CAS- or DRM-vendor. 7th March 2018 Meeting: Closed |
| 39 | Check with manufacturers about issues mandating HbbTV in Nordig Unified HEVC IRD |
|  | 21st April 2017 Meeting: Comes down to marketing requirements – will support where good and secure service in place e.g. mechanism to test & validate – testing of real world apps (Richard). Erik – Broadcasters group together to provide evidence as a group of conforming “interesting” apps. Jussi – 1st interop test event gathered in Finland, mostly Finnish and Estonian apps, feedback from manufacturers was that it’d be nice to have a wider representation from Nordig areas. Manufacturers would like early access to broadcast apps to allow them to check support and help debug. Action Point: Bob to find and share ITV slide deck from symposium on internet ad insertion. 18th May 2017 Meeting: No comment 19th June 2017 Meeting: No comment 4th September 2017 Meeting: Per will check with Riks TV and Canal Digital. 7th March 2018 Meeting: Closed |

| 36 | Make DVB signals more tampering proof |
| --- | --- |
|  | 26 October 2015 Meeting: There is a DVB subgroup chaired by Jon. The target is to secure the AIT and object carousel from tampering. The work will be presented at the HbbTV symposium in December. 26 November 2015 Meeting: In progress 16 December 2015 Meeting: Hopefully Jon can present this (as he did on HbbTV Symposium) during the next meeting (The DVB subgroup has started with a task on how to tamper proof sections, such as the SI tables). 25 January 2016 Meeting: Presentation given by Jon: http://www.hbbtv.org/wp-content/uploads/2015/12/24_JonPiesing_HbbTV_Presentation.pdf The DVB document is CM 1598 Per T will write an executive summary to be presented for NorDig Excom on the 18th of February. DVB has done a lot of work on the implications for the receiver side. NorDig: What will be the cost for IRD, HbbTV (test cases) and Broadcaster path? Could it be a standard feature in AIT carousels? Initial cost for implementers will most likely include R&D and therefore be higher, but for broadcasters the cost could be close to zero (apart from bitrate cost). There will be a cost on test cases (HbbTV). Need broadcasters and operators to confirm plans on implementing this. 23 February 2016 Meeting: Per T presented this for NorDig excom, asking for feedback directly to DVB. 4 April 2016 Meeting: Update from Jon: work continues. 19 April 2016 Meeting: In progress. 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: In progress. 22nd August 2016 Meeting: In progress. 26nd September 2016 Meeting: In progress. 25th October 2016 Meeting: In progress. 28th November 2016 Meeting: In progress 21st April 2017 Meeting: Notes from Nordig T meeting - DVB HbbTV, DVB Fixes Smart TV Security in the update of the ETSI TS 102 809 (v1.3.1?), this to prevent Man-in-the-Middle-Attacks on SmartTVs. DVB states “It is now up to broadcasters and TV manufacturers to implement the new features”. Most of the TV manufactures at this meeting has noted this release, but Stuart S highlights the importance that broadcasters announce/make commitment to use this before the manufacture implements this (ie not likely that TV manufacture will impl this unless broadcasters & operators start using this). AP for NorDig API subgroup to investigate HbbTV plan to make errata to reference to DVB fix. Digita done testing on feasibility of attack which believes attempts would be obvious due to large scale interruption of TV signal. Would be good to see report. 18th May 2017 Meeting: NorDig has received a liaison letter from HbbTV organisation regarding recent discussions and demonstration around "Smart TV Hacking", exploiting bugs in some HbbTV receivers browsers and using HbbTV broadcast link as the vehicle for this. HbbTV requested broadcasters and operators in NorDig (as a user of HbbTV) for feedback and view of this risk of hacking and our interest in using the new DVB solutions for preventing this: https://sv.surveymonkey.com/r/3DYVJM3 We need a reply on the following questions: - How serious a threat to consumers do you believe this kind of attack to be taking into account the DVB analysis of how many people would be vulnerable to an attack? - Even if you don’t believe this kind of attack is a real threat to consumers, do you believe fear and anxiety about this kind of attack are a threat to the overall connected TV ecosystem in your market? - Do you see interest from broadcasters and operators in deploying the new DVB security solution in your market? If so, when would they like to deploy it (assuming receiver support)? 19th June 2017 Meeting: 7 replies so far in the survey regarding “Man in the middle attacks”. Per will make a report from this after the API meeting. Survey continues till end of June. Results will be shared directly with HbbTV before summer holiday (CC API group). API group to look into the result from last question: When do you plan to deploy it? Per: Chicken and egg situation – Most will wait for the receivers to support this - It will take about 6 years to reach 50%. But 50% replied they want to deploy it as soon as possible (mainly respondents using HbbTV today). Not only technical solutions to be provided, also operational. Stuart: HbbTV will have to consider if they want to make it mandatory or not in a future spec. Needs evidence that the industry will implement it. Survey is aimed at broadcasters and operators. 4th September 2017 Meeting: Survey completed and results shared with HbbTV. Jon confirmed they have received it but are waiting for response from others. We have not discussed the implications within NorDig. Mika/Per: Considered a serious threat, but theoretical. Technical solution should exist. There is an interest in using it. Waiting with implementation for the majority of receivers to support it? Should implement from day 1 as the cost is small. Why wait till it is an issue? Should be considered as an insurance (The response in Question 6 is not logical). Mika: More important is the marketing part Digita: If the attack is successful on one receiver/field it would result in signal loss on 10 other receivers/fields. It will attract attention. Different scenario than described is more relevant. Attacking single antennas with limited power could go unnoticed. Per: Within very limited amount of time a virus can be installed. 7th March 2018 Meeting: No manufacturers/broadcasters will implement this without regulations. 28th August 2018 Meeting: In progress 27th March 2019 Meeting: In progress. Check status from 7th March. Can be closed for now. 24th February 2021 Meeting: Closed. |

| 34. | Remote control requirements (essential buttons) |
| --- | --- |
|  | 20th March 2015 Meeting: Manufacturers want to reduce the number of physical buttons on the TV remote. Can the API Group look into this possibility? Would NorDig API want to specify a limited set of essential keys/buttons? 27th April 2015 Meeting: Accessibility group is reviewing the chapter but will need support from the API group not to be in conflict with PVR / HbbTV functionality (Expect a draft). A new version should include alternative remote controls with smartphones/touchscreen etc. Do we need the numeric keys in HbbTV? We do not want to lose the option to input, but it might be up to the manufacturers if it should be done with physical keys or not. HbbTV does not require any keys to be physical. Mika: Physical Exit button, back button, arrows, OK and colour keys are vital to HbbTV apps. Numeric keys could be OSD. 21 May 2015 Meeting: To be discussed at NorDig Excom. (Reported that DTG D-book now has only functional requirements and not on physical keys). Jon: HbbTV has no formal requirement for physical buttons, the spec allows i.e. magic wands. Richard: Arrows might be easier to control. OSD-options might be easier to read on big displays. Erik: Broadcasters (NRK) is worried that the removal of physical keys could have impact on the accessibility, especially among the elderly. Some keys were ment to be physical even though the spec can be interpreted with logical keys as optional. Nordig has three options: - Start prepare update of text to be functional requirements - Needs more inputs from members and investigation - Keep as todays intention but clarify 16 June 2015 Meeting: Excom: Needs more inputs from members and investigation Samsung will provide help in finding alternatives to physical buttons. 15July 2015 Meeting: In progress: Will be discussed at the next f2f meeting in UK where we join the accessibility group. Samsung to provide suggestions concerning alternatives to physical buttons There is also a formal request from DTG to harmonise the requirements. 27th August 2015 Meeting: In progress 23 September 2015 Meeting: See Kjell's summary from the accessibility group (attached with the minutes for this API meeting). Requirement for physical buttons prevent innovation according to the manufacturers. Proposal on mandatory functions, rather than buttons, will be presented for Excom. It was also recommended to align with DTG's description of essential functions on the remote (D-book 8, chapter 25) and make use of DTG U-book 3.0 when recommending practical solutions to improve accessibility. 26 October 2015 Meeting: Reported status to Excom. Excom asked us to investigate further. Questionnaire sent out to the Nordig members (mainly broadcasters) what they believe would be the impact of removing the requirements for physical buttons. So far we have only had input from the manufacturers. 26 November 2015 Meeting: The accessibility group proposed some changes on RC, API responded on skip back/forward: Aimed at media with chapters (DVD/Blueray) or predefined skips. -why make it mandatory? Conditional mandatory is better. Manufacturer shall implement either "skip back/forward" or "slow forward/rewind". In the latter case higher speeds should be available (above 8x?) The following text has been proposed for the remote control section: Mc*- Conditional Mandatory that either forward/rewind or Skip back/forward functions are available in the NorDig IRD. If skip back/forward function is not available then NorDig recommends implementation of higher forward/rewind speeds. Need to check if there is a challenge with streamed content as this is used for HbbTV services HbbTV function activation & launch: Please refer to the HbbTV specification. HbbTV shall be enabled by default on all NorDig Hybrid receivers (refer to ch 15.2) This function launches the HbbTV application present in the signalling. Typically the red button is used for this function. 16 December 2015 Meeting: Nothing to report. 25 January 2016 Meeting: In progress 23 February 2016 Meeting: Accessibility group is drafting the RC part 4 April 2016 Meeting: Accessibility group is preparing a presentation to Excom on remote control without physical buttons. 19 April 2016 Meeting: In progress. 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: Uno (Levira) mentioned that some manufacturers have new remotes which do not include physical colour keys which is not very helpful in testing/using HbbTV applications. Manufacturers are requested to include at least physical colour keys. 22nd August 2016 Meeting: Nordig API group to synchronize with Accessibility group. This is likely to be in London. 26nd September 2016 Meeting: See report from from Kjell Norberg (NorDig Accessibility meeting on the same day) 25th October 2016 Meeting: See the remote control presentation given 241016. Aim at completing the document this year (2016). 28th November 2016 Meeting: Remote control req. to be shared with API. Close to being finalized. 21st April 2017 Meeting: Req. shared – no comments 18th May 2017 Meeting: In progress 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: In progress 28th August 2018 Meeting: In progress 27th March 2019 Meeting: In progress. 24th February 2021 Meeting: No progress, closing. |
| 23. In progress Per | PVR RoO |
|  | 27 June Conf call: Specification of RoO for NorDig PVR, Peter to contact Per. 5 July Conf call:TBD 29 August, meeting: 23 Sep conf call: Peter and Per: Specification of RoO for NorDig PVR / TBD Meetings: 09 Oct 2013 , 22 Oct 2013, 4 Nov 2013, 25 Nov 2013, 09 Dec. 2013, 17 Dec 2013, 13 Jan 2014, 12 Feb 2014, 04 Mar 2014, 23rd April 2014, 27th May 2014, 25th June 2014, 17th July 2014, 28th August 2014, 25th September 2014, 29th of October 26th ofNovember, 17th of December 2014: Nothing to report, in progress. 30th of January call: In progress. Hopefully new secretary support can be used to progress this item. 20th of February call: In progress. Hopefully new secretary support can be used to progress this item. See previous item. 20th March 2015 Meeting: In progress 27th April 2015 Meeting: In progress 21 May 2015 Meeting: In progress. Ref item above 16 June 2015 Meeting: In progress 15th July 2015 Meeting: In progress 27th August 2015 Meeting: In progress 23 September 2015 Meeting: In progress 26 October 2015 Meeting: In good progress according to Des and Peter. 26 November 2015 Meeting: In progress. 25 January 2016 Meeting: In progress 23 February 2016 Meeting: See RoO in previous item (draft) 4 April 2016 Meeting: Same progress report as in the previous work item. “Nordig terminology” will be used instead of “DTG terminology”. 19 April 2016 Meeting: In progress 23rd May 2016 Meeting: In progress. 18th July 2016 Meeting: In progress. 21st Aug 2016 Meeting: in progress. 26nd September 2016 Meeting: In progress. 25th October 2016 Meeting: Published 28th November 2016 Meeting: In progress 21st April 2017 Meeting: In progress 18th May 2017 Meeting: In progress 19th June 2017 Meeting: In progress 4th September 2017 Meeting: In progress 7th March 2018 Meeting: Profile with single tuner has not been implemented on enough receivers. 28th August 2018 Meeting: In progress 28th August 2018 Meeting: In progress. 27th March 2019 Meeting: In progress. 24th February 2021 Meeting: No progress is anticipated. Let’s close this. |